International H2O Project

(IHOP_2002)

Operations Plan

Boulder, Colorado

11 May 2002

Table of Contents

Chapter I:

  - Summary of IHOP_2002 Science Objectives and Components

1.1.1 Quantitative Precipitation Forecast (QPF) Research Component

1.1.2 Convection Initiation (CI) Research Component

1.1.3 Atmospheric Boundary Layer (ABL) Research Component

1.1.4 Water Vapor Instrumentation/Data Assimilation Research Component

1.2 Field Schedule and Duration

1.3 IHOP_2002 Instrumentation

1.4 IHOP_2002 Operations Domain and Instrumentation Sites

1.4.1 ARM/CART Site

1.4.2 S-Pol Site

1.4.3 Homestead Profiling Site

1.4.4 Other Ground-based Observing Systems Sites

1.4.5 Will Rogers World Airport

1.4.6 Norman-based IHOP_2002 Operations Coordination and Data Analysis

1.5 IHOP_2002 Funding and Support

Chapter II:
2.1 Introduction

2.2 IHOP_2002 Mission Selection

2.2.1 Functions and Communications Flow

2.2.2 MST Chairperson Responsibilities

2.2.3 Mission Scientist Responsibilities

2.2.4 Flight Scientist Responsibilities

2.2.5 Candidate Scientific Operations Personnel

2.3 The Mission Planning Process

2.3.1 Proposal Preparations

2.3.2 Daily Planning Meeting

2.3.3 IHOP_2002 Mission Plan

2.3.4 Optional Evening (or other) Update Meeting

2.4 Conduct of IHOP_2002 Operations

2.5 Aircraft Coordination

2.6 Mobile Platform Coordination

2.7 Coordination of Special Observations from Fixed Sites

2.8 Primary Operations Center Team Staff Responsibilities

2.8.1 Operations Director

2.8.2 Aircraft Coordinator

2.8.3 Ground System Coordinator

2.8.4 Status Coordinator

2.8.5 Field Documentation Coordinator

2.8.6 Communications Assistant

2.8.7 Forecasting/Nowcasting Coordinator

2.8.8 Logistics/Administrative Coordinator

2.8.9 NOC Site Manager

2.8.10 Airport Site Coordinator

2.8.11 S-Pol/Homestead Profiling Site Coordinator

2.8.12 Candidate Operations Center Staff

2.9 Norman Operations Center Logistics

2.9.1 NOC Communications

2.9.2 NOC Internet Access

2.9.3 NOC Security

Chapter III:

3.1 Objectives and Challenges of Mobile Ground-based Systems Observations

3.1.1 Convections Initiation (CI)

3.1.2 Joint ABL-CI and Sunrise BL Exercises

3.2 Field Strategy

3.2.1 Selection of the Intensive Observing Domain (IOD)

3.2.2 Preparation for Departure (PREP)

3.2.3 Travel to Target (TRAVEL)

3.2.4 Single Boundary (CI1)

3.2.5 Intersecting Dryline-Front or Dryline-Decayed Outflow (CI2)

3.2.6 Joint ABL-CI (ABL-CI) and Sunrise BL Exercises

3.2.7 Redeployment to New Target Boundary/IOD (REDEPLOY)

3.2.8 Debrief (DEBRIEF)

3.2.9 Check-in (CHECK-IN)

3.2.10 Adjunct Field Activity: Initiated Convection in IOD

3.3 Team Descriptions: Missions and Personnel

3.3.1 Field Coordinator

3.3.2 Mobile Ballooning Laboratories

3.3.3 Mobile Mesonets

3.3.4 UAH Mobile Integrated Profiling System

3.3.5 DRI Mobile Microwave Radiometer

3.3.6 Ground-based Mobile Radars

3.3.7 Photography

3.3.8 Coordination with Aircraft for CI, ABL-CI and Sunrise BL Missions

3.3.9 Base Locations of Ground-based Mobile Facilities

3.4 Communications

3.4.1 VHF Communications

3.4.2 Voice (VHF-FM) Communication Protocol

3.4.3 Cellular Phones

3.4.4 900 MHz Mobile Digital Network

3.4.5 Internet Communications

Chapter IV:

4.1 Overview

4.2 Radar Descriptions

4.2.1 X-band Polarimetric Weather Radar (XPOW)

4.2.2 Doppler-on-Wheels Radar (DOW)

4.2.3 Shared Mobile Atmospheric Research and Teaching Radar (SMART-R)

4.2.4 W-band (Tornado) Radar

4.2.5 S-band Dual-Polarization Doppler Radar (S-Pol)

4.2.6 Wyoming Cloud Radar (WCR)

4.2.7 ELDORA Doppler Radar

4.3 Ground-based Radar Logistics

4.3.1 Basing

4.3.2 Ferry times to S-Pol Region

4.3.3 Deployments

4.3.4 Scanning

4.3.5 Communications

4.3.6 Airborne Radar Logistics

Chapter V:

5.1 Aircraft Operations

5.1.1 Naval Research Lab (NRL) P-3

5.1.2 University of Wyoming King Air (UWKA)

5.1.3 DLR Falcon

5.1.4 Proteus

5.1.5 NASA DC-8

5.1.6 Flight International Learjet 36XR

5.2 Experimental Coordination

5.2.1 Experiment CI: Convection Initiation with a Boundary

5.2.2 Experiment ABL: ABL Water Vapor Heterogeneity and Water Vapor Budget

5.2.3 Experiment AC1: ABL Evolution/Evaluation of 12 UTC Sounding

5.2.4 Experiment LLJ1: Morning Low-level Jet (LLJ)

5.2.5 Experiment LLJ2: Evening Low-level Jet

5.2.6 Experiment Bore: Bore Mission

Chapter VI: Other Special Ground-based Instrumentation

6.1 Overview

6.1.1 NASA Scanning Raman Lidar (SRL)

6.1.2 NOAA/ETL Mini Water Vapor DIAL

6.1.3 GPS Water Vapor Tomography Array

6.1.4 NCAR Integrated Sounding System (ISS)

6.1.5 NCAR Integrated Surface Flux Facility (ISFF)

6.1.6 University of Massachusetts FM-CW Radar

6.1.7 HARLIE

6.1.8 GLOW

6.1.9 University of Wisconsin AERIBAGO

6.1.10 NCAR Reference Radiosondes

Chapter VII: Instrument Intercomparison

7.1 Introduction

7.2 Intercomparison Objectives

7.3 General Intercomparison Strategies

7.3.1 Aircraft – Aircraft Intercomparisons

7.3.2 Aircraft – Surface Sensor Intercomparisons

7.3.3 Surface Instrument Intercomparisons

7.4 Instrument Intercomparison Planning Group

7.5 Operational Decision-Making during IHOP_2002

7.6 Need for a Water Vapor Intercomparison Early in the Experiment

7.7 Analysis of Intercomparison Data

Chapter VIII: Daily IHOP_2002 Forecasting and Nowcasting Support

8.1 Introduction

8.2 Locations of Forecasting, Briefings and Nowcasting Support

8.3 Spatial and Temporal Domains of Interest for IHOP_2002 Working Groups

8.4 Daily Operations Schedule

8.5 Forecast Products

8.5.1 Day-1 Forecasts

8.5.2 Day-2 Forecasts

8.5.3 Forecast Dissemination

8.6 Nowcasting

8.6.1 Tools and Approaches

8.6.2 Interaction between Mobile Field Coordinators and IHOP_2002 Nowcasters

8.6.3 Other Nowcaster Duties

8.7 Additional Planning Considerations

8.8 Forecast Evaluation Activities during IHOP_2002

Chapter IX:

9.1 Surface Meteorological Data

9.2 Precipitation Data

9.3 Radar Data

9.4 Steamflow Data

9.5 Flux Data

9.6 Soil Temperature and Soil Moisture Data

9.7 Upper Air Data

9.8 Composite Data Sets

9.9 Satellite Data

9.9.1 Geostationary Operational Environmental Satellite (GOES)

9.9.2 Polar Orbiting Environmental Satellite (POES)

9.9.3 Defense Meteorological Satellite Program (DMSP)

9.9.4 Terra/Aqua

9.9.5 NESDIS/ARAD

Chapter X: Model Information

10.1 Background

10.2 Plan for FSL Real-time Forecast Support for IHOP_2002

10.3 Plan for CAPS Real-time Forecast Support for IHOP_2002

10.4 Plan for University of Wisconsin Real-time Forecast Support for IHOP_2002

10.5 Plan for NASA Real-time Forecast Support for IHOP_2002

Chapter XI: IHOP_2002 Communications

11.1 General Communications Capabilities

11.2 Priority Communication Links

11.3 World Wide Web Access

11.4 Project Data Transmission

Chapter XII: IHOP_2002 Data Management

12.1 IHOP_2002 Data Management Policy

12.1.1 Data Processing/Quality Control

12.1.2 Data Availability

12.1.3 Data Attribution

12.1.4 Community Access to Data

12.2 On-line Field Catalog

12.3 Distributed Data Archive Centers

12.3.1 UCAR/JOSS

12.3.2 DOE/ARM

Appendix I: IHOP_2002 Site Information

Appendix II: NWS Interactions and Special Soundings

Appendix III: Contact Information

Appendix IV: Participating Airborne and Ground-based Radars

Appendix V: Participating Airborne and Ground-based Lidars

Appendix VI: IHOP_2002 Radio Voice Communications and Frequency Assignments

Appendix VII: Logistics Information

Appendix VIII: IHOP_2002 Participation

CHAPTER I: Operations Overview

1.1 	Summary of IHOP_2002 Science Objectives and Components

The primary objective of IHOP_2002 is improved characterization of the four-dimensional distribution of water vapor and its application to improving the understanding and prediction of convection. IHOP_2002 investigators will focus on four distinct scientific research components, which are briefly outlined below.  This document builds on information and details already provided in the IHOP_2002 Scientific Overview Document, the Lower Atmospheric Observing Facilities requests submitted to the National Science Foundation (NSF), various agency research proposals and other documentation available from the IHOP_2002 web site at www.atd.ucar.edu/dir_off/projects/2002/IHOP.html.

1.1.1 	 Quantitative Precipitation Forecast (QPF) Research Component

The QPF research component will primarily focus on the mesoscale distribution, evolution and spatial variation of water vapor in pre-convective and convective environments.  Data assimilated from the IHOP_2002 network will be used to test the hypothesis that warm-season QFP skill can be significantly improved by better characterization of the four-dimensional water vapor field.

1.1.2 	Convection Initiation (CI) Research Component

The CI research component will focus on the formation and evolution of boundaries and the structure of the surrounding boundary layer to more clearly understand the processes that initiate active, deep moist convection over the Southern Great Plains (SGP).

1.1.3 	Atmospheric Boundary Layer (ABL) Research Component

The ABL component will examine how spatial variations in moisture depth and water vapor flux divergence within and just above the ABL have direct influence upon convection initiation and evolution, and how well these processes are simulated in mesoscale forecast models.

1.1.4 	Water Vapor Instrumentation/Data Assimilation Research Component

The instrumentation component will focus on how to best combine diverse field measurements to obtain the optimal mix of water vapor instrumentation for future applications.  The relative importance of water vapor measurements to other variables will be assessed so that better measurement strategies for operational forecasts and for meaningful data assimilation can be designed. Attention will also be paid to performance characteristics and sampling limitations of water vapor sensors.

1.2 	Field Schedule and Duration

The field phase of IHOP_2002 will start on May 13, 2002 and conclude on June 25, 2002.  The IHOP_2002 Norman Operations Center (NOC) will begin preliminary operations on 10 May to prepare initial forecasts for the first potential flight operations on 13 May and to test communications.  The first Daily Planning Meeting will be at 1800 UTC (1300 Local Time LT)  on 10 May.  Forecasting support for the project will begin on 10 May and continue through 25 June 2002.  IHOP_2002 has the potential for enhanced observations from any component of the special observing facilities on every day of the field project.  Figure 1.1 shows the IHOP_2002 overall operations schedule.  Certain facilities will only participate for a portion of the full field season.

Figure 1.1.	IHOP_2002 Operations Schedule

  - IHOP_2002 Instrumentation

A unique set of ground-based and airborne in-situ and remote sensing instruments will be deployed by various U.S. and European groups for use and comparison in IHOP_2002.  This suite of instruments is listed in Table 1.1.

  - IHOP_2002 Operations Domain and Instrumentation Sites

The IHOP_2002 field project will take place over the Southern Great Plains of the continental U.S., with primary focus on Oklahoma and the Kansas and Texas Panhandles (see Figure 1.2).  IHOP_2002 ground-based instrumentation will be deployed temporarily at three distinct instrumentation sites as described below.  IHOP_2002 will also make use of already existing networks and facilities in the area.  The participating aircraft will be located at Will Rogers World Airport in Oklahoma City, OK.  IHOP_2002 operations coordination and forecasting will take place at the National Severe Storms Lab (NSSL) in Norman, OK.  Appendix I describes the various IHOP operations sites in more detail.

1.4.1	ARM/CART Site

The Atmospheric Radiation Measurement (ARM) Cloud and Radiation Testbed (CART) site was established by the Department of Energy (DOE) near Lamont, OK (36.606N, 97.485W) to measure cloud, radiation and other atmospheric properties.  The site consists of in-situ and remote sensing instrument clusters in north-central Oklahoma and south central Kansas.  Of special interest to IHOP_2002 are the Atmospheric Emitted Radiance Interferometers (AERI), the CART Raman Lidar and CART Microwave Radiometers. NOAA’s Environmental Technology Laboratory (ETL) will deploy its mini water vapor

| Platform/Instrument | Availability | Total Flight Hours | Location |
| --- | --- | --- | --- |
| NRL P-3 | 5/17 – 6/25 | 160 | Oklahoma City |
| WY King Air | 5/13 – 6/25 | 167.5 | Oklahoma City |
| Proteus | 5/25 – 6/14 | 50 | Oklahoma City |
| DLR Falcon | 5/17 – 6/14 | 100 | Oklahoma City |
| NASA DC-8 | 5/25 – 6/13 | 30 | Oklahoma City |
| FII Learjet | 5/13 – 6/25 | 100 | Oklahoma City |
| S-Pol | 5/13 – 6/25 |  | Balko, OK |
| DOWs (2) | 5/13 – 6/25 |  | Mobile, base: Liberal KS |
| SMART-R (1) | 5/13 – 6/25 |  | Mobile, base: Norman, OK |
| FM-CW Radar | 5/13 – 6/25 |  | Homestead Profiling Site |
| XPOW | 5/13 – 6/25 |  | Mobile, base: Liberal KS |
| ELDORA | 5/17 – 6/25 |  | Airborne, NRL P-3 |
| WCR | 5/13 – 6/25 |  | Airborne, UWKA |
| CNRS Leandre II | 5/17 – 6/25 |  | Airborne, NRL P-3 |
| DLR WV DIAL | 5/17 – 6/14 |  | Airborne, DLR Falcon |
| NASA LASE | 5/25 – 6/12 |  | Airborne, NASA DC-8 |
| NOAA/ETL HRDL | 5/17 – 6/14 |  | Airborne, DLR Falcon |
| NOAA/ETL DIAL | 5/30 – 6/25 |  | Lamont, ABLE |
| NASA SRL | 5/13 – 6/25 |  | Homestead Profiling Site |
| CART Raman | 5/13 – 6/25 |  | ARM/CART |
| NASA HARLIE | 5/13 – 6/25 |  | Homestead Profiling Site |
| NASA GLOW | 5/13 – 6/25 |  | Homestead Profiling Site |
| GPS Dropsonde | 5/13 – 6/25 |  | Airborne, FII Learjet |
| GPS Dropsonde | 5/17 – 6/25 |  | Airborne, DLR Falcon |
| NASA NAST | 5/25 – 6/18 |  | Airborne, Proteus |
| NASA S-HIS | 5/25 – 6/12 |  | Airborne, NASA DC-8 |
| TDL | 5/17 – 6/25 |  | Airborne, NRL P-3 |
| CART AERI | 5/13 – 6/25 |  | ARM/CART |
| CART BBSS | 5/13 – 6/25 |  | ARM/CART |
| CART MWR | 5/13 – 6/25 |  | ARM/CART |
| GPS stations | 5/13 – 6/25 |  | ARM/CART |
| GPS SuomiNet | 5/13 – 6/25 |  | ARM/CART |
| NCAR ISFF | 5/13 – 6/25 |  | Fixed, 9 sites in KS and OK |
| NCAR ISS/MAPR | 5/13 – 6/25 |  | Homestead Profiling Site |
| NCAR TAOS | 5/13 – 6/25 |  | TAOS Site |
| AERIBAGO | 5/13 – 6/25 |  | Homestead Profiling Site |
| DRI Mobile Radiometer | 5/13 – 6/25 |  | Mobile, base: Liberal, KS |
| UAH MIPS | 5/13 – 6/25 |  | Mobile, base: Liberal, KS |
| NCAR MGLASS (2) | 5/13 – 6/25 |  | Mobile, base: Liberal, KS |
| NCAR Reference Sonde | 5/21 – 6/25 |  | TAOS site |
| NSSL Mesonet (9) | 5/13 – 6/25 |  | Mobile, base: Norman, OK |
| NSSL MCLASS | 5/13 – 6/25 |  | Mobile, base: Norman, OK |

Table 1.1: IHOP_2002 Platforms and Instrumentation

Differential Absorption Lidar (DIAL) at Lamont for the first part of the project before moving it to the Atmospheric Boundary Layer Experiment (ABLE) area.  In addition, several GPS sensors will be added to a network of already existing sensors near the Central Facility.

    - S-Pol Site

NCAR’s S-band Dual Polarization Doppler Radar will be temporarily installed in the Oklahoma panhandle, about 50 miles south of Liberal, KS or 15 miles north of Perryton, TX.   (36.572N, 100.783W).  In addition, the IHOP_2002 project has made arrangements to obtain data from several of the existing National Weather Service (NWS) WSR-88D radars in the IHOP_2002 domain, specifically Dodge City, Wichita, Enid, Tulsa, Oklahoma City, Amarillo, Frederick and Lubbock.

    - Homestead Profiling Site

The “Homestead Profiling Site” is 11 miles to the east of the S-Pol site (36.558N, 100.606W) and will accommodate the following instruments within 50 to 100 m of each other (Figure 1.3):

- NASA Scanning Raman Lidar (SRL)

- NASA/GSFC Doppler wind lidar GLOW

- NASA/GSFC Holographic-based backscatter lidar HARLIE

- University of Wisconsin AERIBAGO

- NCAR Integrated Sounding System (ISS) with the Multiple Antenna Profiler (MAPR)

- University of Massachusetts FM-CW radar

NCAR’s Tethered Atmospheric Observing System (TAOS) and Reference Radiosonde will be located about one mile away from this site to avoid clutter for the profilers.

1.4.4	Other Ground-based Observing Systems

Nine Integrated Surface Flux Facility (ISFF) PAM stations will be deployed in the IHOP_2002 domain along the University of Wyoming King Air (UWKA) flight tracks, with the ISFF field base being located at the airport in Wichita, KS.  ISFF Flux PAM station locations are listed in Appendix I

Additional upper-air observations will be obtained from ten National Weather Service sites in the NWS Southern and Central Regions, including Denver CO, Albuquerque NM, Midland TX, Amarillo TX, Dodge City KS, North Platte NE, Norman OK, Fort Worth TX, Topeka, KS and Shreveport LA.

1.4.5	Will Rogers World Airport

Six research aircraft with a unprecedented set of airborne instrumentation will support airborne operations during IHOP_2002.  All airplanes will be deployed from Will Rogers World Airport in Oklahoma City. Most of the aircrews and technical personnel supporting the airborne instrumentation will be located at the Fixed Base Operator AAR Aircraft Services in either Hangar 1B or Hangar 2.  Proteus and NASA DC-8 scientific support will take place at the near-by Federal Aviation Administration campus.

1.4.6	Norman-based IHOP Operations Coordination and Data Analysis

IHOP_2002 operations will be coordinated from the Norman Operations Center located in a trailer next to the National Oceanographic and Atmospheric Administration National Severe Storms Lab facilities, on the North Campus of the University of Oklahoma. Several types of models and nowcasting systems will be tested in real time and post analysis in the National Center for Environmental Prediction (NCEP) Storm Prediction Center (SPC) Science Support Area (SSA), located within the NSSL building.  Data analysis in Norman will take place in the gallery in the NWS Forecasting Office right next to the NSSL building.

Figure 1.2: IHOP_2002 Operations Domain and Instrumentation Sites

Figure 1.3: Homestead Profiling Sites

1.5	IHOP_2002 Funding, Support and Participation

IHOP_2002 is a multi-agency, multi-national research project.  Funding for IHOP_2002 is provided by National Science Foundation, the National Oceanic and Atmospheric Administration, the National Aeronautics and Space Administration, the Department of Energy, the Department of Defense, the Bundesministerium for Bildung und Forschung, Germany, the Centre National de Recherche Scientifique Service d’Aeronomie and the Canadian Foundation for Climate and Atmospheric Sciences.

CHAPTER II: Operations Coordination

2.1 	Introduction

This chapter describes the process by which science plans are developed by the IHOP_2002 Mission Selection Team (MST) and implemented by the Operations Center Team (OCT).  It includes detailed descriptions of the functions and responsibilities of the IHOP_2002 project management staff, the mission planning process, facility coordination, project documentation requirements and the meeting schedule for the Norman Operations Center (NOC).

2.2 	IHOP_2002 Mission Selection

2.2.1 	Functions and Communications Flow

The MST will be composed of a Chairperson, representatives of each of the four scientific research components (CI, QPF, ABL, Instrumentation) and the Operations Director.  Membership of the MST will be rotated during the field campaign.  The MST will have the responsibility to ensure that all IHOP_2002 scientific objectives are met during the field phase of the experiment.  This group has full responsibility for the scientific research activities during the IHOP_2002 field phase and the decision-making that leads to the mission definition.  The MST will solicit input from participating investigators as part of the mission planning process.  The decisions of the MST pertaining to mission objectives will be binding to all participating scientists, the Operations Director, OCT and supporting staff.  The MST is also responsible for monitoring the scientific progress of the field phase, through debriefing reports received from the Operations Director following each mission and Principle Investigator (PI) feedback provided from special science seminars and personal communications.  The MST may also convene special science meetings to discuss the progress toward the scientific objectives and preliminary analysis results.  Functionally, the decision process and information flow to and from the MST are illustrated in Figure 2.1.

2.2.2	MST Chairperson Responsibilities

The Chairperson of the MST, designated the IHOP_2002 Principal Scientist, will have responsibility for assuring that input from all investigators is received and considered for the purposes of mission planning.  The Chairperson will also interface with the weather forecasting teams to assure a “summary” forecast is available for the Daily Planning Meeting. The MST Chairperson co-chairs the Daily Planning Meeting, the Mission Selection Meeting, as well as special science meetings.

2.2.3 	Mission Scientist Responsibilities

The main responsibility of the Mission Scientist is to work with the Operations Director, the Chairperson of the MST and other IHOP_2002 participants to ensure that the goals of the selected research mission are effectively planned and accomplished. These goals will be accomplished by working with the forecast/nowcasting teams to monitor the weather situation and by working with the Operations Director to ensure that the goals are being met in an optimal manner within the constraints of the logistics (i.e., airspace, distance for the mobile teams to travel, status of sensors, etc.). The Mission Scientist will be selected by the MST and will be located at the Operations Center.

2.2.4 	Flight Scientist Responsibilities

The Flight Scientist will be the person on the aircraft responsible for working with the pilots and other aircraft crew in order to ensure the goals of the day’s mission are accomplished safely and efficiently. The

Flight Scientist for a particular aircraft will also be center point for decisions regarding change in operations and for discussing operations with the Operations Center and the appropriate contacts on the other aircraft.

2.2.5 	Candidate Scientific Operational Personnel

Table 2.1 presents experienced individuals that have indicated a willingness to serve IHOP_2002 operations in Flight Scientist and MST capacities.  It is important that participating groups provide candidates to fill these critical roles.

| Responsibility | Mission Selection Team/Flight Scientists Nominations |
| --- | --- |
| MST Chairperson | Parsons, Weckwerth, LeMone, Wakimoto |
| MST CI Representative | Geerts, Wilson, Ziegler, Rasmussen, Wakimoto, Kingsmill, Flamant |
| MST QPF Representative | Koch, Shaw, Smith |
| MST ABL Representative | LeMone, Grossman, Davis, Yates |
| MST INST Representative | Hardesty, Wang, Browell, Fabry, Wulfmeyer, Ehret, Flamant |
| NRL P-3 Flight Scientist | Wakimoto, Lee, Weckwerth, Parsons, Kingsmill, Flamant |
| WYKA Flight Scientist | Geerts, LeMone, Grossman, Davis, Yates |
| NASA DC-8 Flight Scientist | Browell, Ismail, Ferrare |
| Proteus Flight Scientist | Smith, Larar |
| FII Learjet Flight Scientist | Tellerud |

###### Table 2.1: Scientific Operational Personnel

2.3	The Mission Planning Process

IHOP_2002 will conduct a variety of routine and special observations during the seven-week field program.  The MST will be responsible for defining the Daily Mission Plans throughout the field season that require well-coordinated activities by all facilities to address specific scientific objectives critical to the success of IHOP_2002.  This section discusses the daily planning process for defining and implementing the mission plans.  Figure 2.2 illustrates the Daily Planning Schedule.

2.3.1	Proposal Preparations

Each morning PIs from each of the research components evaluate the situation to determine whether there is an opportunity to conduct a research mission related to their scientific objective on the next day (in some cases, Day-2 missions may also be proposed).  First, the status of all IHOP_2002 observational facilities that are critical to the conduct of operations are reviewed. A comprehensive report of facility status is compiled by the Status Coordinator, based on reports received from the Facility Managers early each morning.  Second, the forecast of weather conditions and evolution of phenomena of interest is determined from a preliminary report by the forecasting team.  This report includes analysis of special numerical guidance, derived products and current observations.

Based on these evaluations, all PIs who are interested in conducting data gathering activities will prepare short proposals for presentation at the Daily Planning Meeting.  PIs are encouraged to coordinate and combine proposals to make optimum use of the limited IHOP_2002 observing resources.  Each proposal should contain the following information:

- Mission Scientist

- Scientific objective(s) to be accomplished

- Resources required

- Aircraft and mobile system operations

- Special observing requirements (soundings, radar and lidar operations, etc.)

2.3.2 	Daily Planning Meeting

There will be a general meeting each day of the IHOP_2002 field program to discuss relevant issues, remaining resources and status, science objective status, current weather and synoptic situations and PI proposals.  The IHOP_2002 Daily Planning Meeting will be held at 1300 Local Daylight Time (LT, 1800 UTC) at the Norman Operations Center, seven days per week throughout the field season beginning 12 May 2002 and concluding with a meeting on 25 June 2002.  There will likely be “practice” meetings on 10 and 11 May during the set-up phase to assure that required information is being received and displayed in the NOC.

The Daily Planning Meeting will be co-chaired by the MST Chairperson and the Operations Director.  The agenda for the meeting will be consistent each day and include the following items:

- Status of aircraft, mobile facilities and remote observing systems

- Data management and communications status report

- Forecast discussion from 24-72 hours, special products; outlook to 120 hours

- Report on the status of scientific objectives and results of the last mission and/or update on the status of an on-going mission

- Presentation of mission proposals and discussions

- Logistics or administrative matters

- Other announcements

Figure 2.2:  Daily Operations and Planning Schedule

The result of this meeting will be a ranked set of primary and secondary mission options (in some cases tentative Day-2 mission options may also be planned).  If consensus on primary and secondary missions is not reached in the Daily Planning Meeting, a Mission Selection Team Meeting will be held immediately following the Daily Planning Meeting.  The Mission Selection Meeting is chaired by the MST Chairperson and attended by the research component representatives and the Operations Director. Candidate proposals, facility status, IHOP_2002 scientific progress (scorecard) and weather forecast will be reviewed and the operational plan will be finalized.  If the MST is unable to reach consensus on a Mission Plan, the MST Chairperson will make the final decision. The final Mission Plan will form the basis of the Daily Operations Summary (submitted by the Operation Director).

2.3.3	IHOP_2002 Mission Plan

When there is a plan for a mission beginning the next day, the Mission Scientist and Operations Director will meet immediately following the Daily Planning Meeting (MST Meeting) to finalize the Mission Plan for the next 24-36 hours.  This meeting may include other PIs or staff crucial to formulate the details of the Mission Plan.  The following items will be decided during this meeting and reported in the Daily Operations Summary:

- Description of mission (primary and alternate), including a brief discussion of objectives and strategy and criteria for proceeding to the alternate mission

- Assignment of staffing for mission support for the next 24-36 hours

- Preliminary Intensive Observing Domain (IOD)

- Schedule of facility operations:

  - Aircraft pre-flight briefing times

  - Proposed aircraft flight plans

  - Aircraft take-off times

  - Mobile system movements and schedules

  - Weather forecast/nowcast support

  - Special observation schedules

- Time of next planning update (afternoon or evening briefings)

- Debriefing schedule

2.3.4 	Optional Evening (or other) Update Meeting

The Operations Director, MST Chairperson, Mission Scientist and forecasters can request an update at any time prior to the proposed mission.  Evening updates will likely be necessary as new observations clarify differences amongst model products.  The meetings will be held at 2000 LT (0100 UTC) unless agreement is reached on a more suitable time.  Participation will be mandatory for the OCT and MST members on duty and others may attend as requested.

2.4 Conduct of IHOP_2002 Operations

Once the remote facility operating schedule, mobile platform movements and primary and alternate aircraft missions are decided by the MST, the responsibility for the conduct of operations shifts to the OCT under the leadership of the Operations Director.  Official notifications are made by OCT staff and the Operations Director prepares the Daily Operations Summary.  This summary will be distributed to all participants via the IHOP_2002 Field Catalog.  A brief version of the Daily Operations Summary is prepared for the recorded phone (Appendix II) message.  The Mission Scientist and Aircraft Coordinator work with the aircraft pilots in the preparation of detailed flight plans.  The Aircraft Coordinator will provide advanced notification to the appropriate Federal Aviation Administration (FAA) Air Traffic Control (ATC) Centers and appropriate Military Base Operations Points of Contact (POC) if flight plans intercept Military Operations Areas (MOA).

On the day of operations an early morning (approximately 2 hours before deployment) forecast/ nowcast will be provided for all mobile platform operators and aircraft crews.  For the aircraft crews this Pre-Flight Briefing will normally occur at the AAR Briefing Room at Will Rogers Airport approximately 2 hours before scheduled take-off.  For the mobile facilities this Pre-Deployment Briefing may occur at the NOC or if the facility is deploying from a remote location it may be done by phone or email.  The Pre-Flight Briefing and Pre-Deployment Briefing will include refinements of the Intensive Observing Domain (IOD) and observing schedules.

At the completion of a day’s mission, debriefings will be held and mission reports will be prepared.  For each aircraft mission, a debriefing will be conducted by the Operations Director (or Aircraft Coordinator).  For each aircraft a meeting will be held at the Airport Briefing Room as soon as possible after landing so that all onboard scientists and selected crew members can participate.  Key issues are the perceived success of the mission and the status of the facility (and crew) for the next day’s operations.  For the mobile platforms, when they return to their operating base, a debriefing of the Facility Manager will be made by the Ground Systems Coordinator (or Operations Director), usually by telephone.

Each Flight Scientist or Ground System Manager is expected to provide a Facility Operations Report (or Flight Report) of their operations, within 24 hours to the IHOP_2002 Field Catalog.

  - Aircraft Coordination

Determination of aircraft flight schedules will follow aircraft operational guidelines.  Notification of planned take-off times will be given by the Operations Director (or Aircraft Coordinator) to the Aircraft Facility Manager and Flight Scientist at least 12 hours in advance and within crew work schedule constraints.  The Aircraft Coordinator will provide advanced notification to appropriate ATC and Military Operations Centers as required.  Aircraft pilots will submit flight plans following normal procedures.  Individual pre-flight briefings will be given 2 hours prior to the scheduled take-off and will be prepared to meet individual aircraft facility requirements. Debriefing, following a mission, will be led by the Operations Director (or Aircraft Coordinator) and will be scheduled as soon as possible after landing so that all participating scientists can participate.

Two basic types of flight operations are planned (1) a fixed domain with fixed flight tracks and coordinated schedules and (2) a phenomena-oriented flight (flexible) domain with flight tracks and schedules that are determined in near-real time from surface observations and an exploratory flight by a “discovery” aircraft.

The fixed domain flight operations are scheduled the day before and then take-off times are adjusted on the mission day according to evolving weather conditions.  These adjustments will usually occur within a 3-hr window.

The flexible domain flight operations require a more complex and flexible process.  The initial target area is determined by early morning surface, radar and satellite observations.  Near the time of preferred observations, the discovery aircraft flight (usually the NRL P-3) flies to the IOD and determines the spatial features of the phenomenon of interest and reports these back to the NOC.  The Aircraft Coordinator and Mission Scientist then fine-tune the flight patterns and schedules for the remaining aircraft and deploy them accordingly.  Since the phenomena may move or alter its spatial features with time, further adjustments to the flight tracks may be required as the mission progresses.  In each case the discovery aircraft will communicate the new location to the Aircraft Coordinator who, together with the Mission Scientist, will determine new flight tracks and communicate them to the individual aircraft.  Often it will be necessary to communicate these positions via the NRL P-3 Navigator using the NRL P-3 satellite communication system.  In the event that communications breakdown between the NRL P-3 and NOC, the NRL P-3 Navigator and NRL P-3 Flight Scientist will determine the new flight tracks for the other aircraft.

2.6	Mobile Platform Coordination

The mobile IHOP_2002 observing systems include four Doppler radars (2 DOWs, XPOW, SMART-R), three mobile radiosonde systems (2 MGLASS, 1 MCLASS), two mobile radiometer (UAH MIPS, DRI Mobile Microwave Radiometer), the University of Wisconsin AERIBAGO and the nine vehicles of the NSSL Mobile Mesonet as well as the Field Coordination (FC) vehicle.

Notification of the Daily Mission Plan will be made by the Ground System Coordinator (or Operations Director) to the individual mobile Facility Manager.  Notification will consist of the scientific mission, description of the preliminary Intensive Observing Domain and a preliminary observing schedule.  This notification will occur by 1600 LT the day prior to the mission operations and will also include a Pre-Deployment Briefing schedule for each system.  On the day of operations, the Pre-Deployment Briefing will refine the IOD and observing schedule.  For fixed domain mission operations, the mobile platforms will deploy to designated sites and will follow operating schedules unless change in conditions require a modification of the overall mission.  Mission modifications will be communicated to the mobile platform by the NOC, either directly or via the NRL P-3 or FC (if present).

For flexible domain operations, updates of the Intensive Observing Domain will be provided to the mobile platforms as they reach the preliminary IOD.  Once they reach the IOD, coordination of the mobile platforms will be carried out by the FC in coordination with the NOC.  If the FC is not present or out of communication range, mobile platform operation coordination will be done by the NOC via the NRL P-3, other aircraft, or S-Pol radio relay.

2.7.  Coordination of Special Observations from Fixed Sites

IHOP_2002 has made arrangements for the launching of more frequent radiosondes (“special soundings”) from ten NWS locations in the NWS Southern and Central Regions  (Denver CO, Albuquerque NM, Midland TX, Amarillo TX, Dodge City KS, North Platte NE, Norman OK, Fort Worth TX, Topeka, KS and Shreveport LA).  In most cases, the NWS sites have agreed to increase sounding releases from two to five or six per day.  At the Dodge City site, some of the special soundings will include the NCAR Reference Radiosonde. The notification procedures as well as the Points of Contact for the ten sites can be found in Appendix II.

Special arrangements were also made with ARM.  Four soundings per day will be launched at the ARM Central Facility in Lamont and its four boundary facilities for a three-week period, starting 25 May until 15 June

In addition, several fixed site research observing systems have been deployed for IHOP_2002 that will operate on mission-required schedules.  These include NCAR’s Integrated Sounding System (soundings only), Tethersonde System (TAOS) and Reference Radiosonde and NASA’s Scanning Raman Lidar and GLOW.  The NOAA/ETL mini DIAL will have to be notified as well at the ARM CART site.

Notification of pending operating schedules will be made to these fixed site operators by the Ground System Coordinator (or Operations Director) by 1600 LT the day prior to operations.  Decisions about changes or cancellations will also be provided by the Ground Systems Coordinator.  The POC with phone and email have been designated for each site and a notification protocol has been established.  The POC information can be found in Appendix III.

2.8.  Primary Operations Center Team Staff Responsibilities

The specific responsibilities of the primary OCT staff are as follows:

2.8.1	Operations Director

- Convenes and co-chairs the IHOP_2002 Daily Planning Meeting

- Attends MST meeting and provides daily reports to the MST

- Implements the daily IHOP_2002 Operations Plan

- Coordinates required support activities

- Assigns duties to OCT personnel

- Responsible for form and content of the Daily Operations Summary

- Conducts debriefings

- Updates IHOP_2002 recorded status message

- Provides mission progress reports to the MST

2.8.2 	Aircraft Coordinator

- Acts as single point of contact for all IHOP_2002 Aircraft Facility Managers

- Requests and relays aircraft status change information to Status Coordinator

- Provides updated information to aircraft during flight operations as necessary to ensure successful missions

- Collects mission reports

- Provides advanced notification and alerts to ATC and military groups

- Coordinates crew alerts and rest cycles with Aircraft Facility Managers

2.8.3	 Ground System Coordinator

- Notifies mobile platform managers of deployment schedules and target area

- Monitors mobile platform locations in coordination with the FC

- Notifies fixed sites of special observing schedules and operating instructions

- Monitors use of expendable resources from special observing platforms

- Provides daily input to Status Coordinator on usage and availability of expendable resources

2.8.4 	Status Coordinator

- Contacts other OCT coordinators and operating Facility Managers as necessary to update information on operations, status and observations

- Prepares and presents summary status report for Daily Planning Meeting

- Coordinates facility status input to daily update of on-line IHOP_2002 field data catalog

- Monitors expendable usage (including aircraft flight hours and sounding expendables)

- With guidance from the MST, maintains the “scorecard” of scientific objective accomplishments

2.8.5 	Field Documentation Coordinator

- Routinely monitors IHOP_2002 Field Catalog reports and products.  Assures completeness of daily reports and operational products

- Assists scientists with entering reports and preliminary data to Field Catalog

2.8.6 	Communications Assistant

- Assists Operations Director and Facility Coordinators in passing information to aircraft, mobile platforms and remote sites during operations

- Requests and relays status change information to Operations Director

2.8.7	Forecasting/Nowcasting Coordinator

- Schedules daily operations support for forecasting and nowcasting, including Pre-Flight Briefings

- Trains forecasters and nowcasters on IHOP_2002 requirements and procedures

- Coordinates IHOP_2002 forecast support requirements with SPC

- Establishes standard forecast content and products for IHOP_2002 Field Catalog

2.8.8	Logistics/Administrative Coordinator

- Assists participants with travel and housing arrangements, including disbursement of airport ID cards and keys

- Coordinates administrative and clerical needs at the NOC in support of the MST and OCT, including FAX and photocopy services

- Provides contact information for receiving and shipping of material

- Coordinates public relations activities including press briefings and requests for interviews of IHOP_2002 scientists by media

- Arranges seats on research flights for scientific visitors and members of the media by coordinating with individual Aircraft Flight Scientists and Aircraft Facility Managers

2.8.9 	NOC Site Manager

- Coordinates NOC space and systems support

2.8.10	Airport Site Coordinator

- Coordinates airport site space and services support

- Point of contact with AAR for office space and communications support

2.8.11	S-POL/Homestead Profiling Site Coordinator

- Coordinates Homestead Profiling Site space and services support

- Coordinates public relations activities for S-Pol/Homestead Profiling Site

2.8.12 Candidate Operations Center Staff

Table 2.2 presents possible experienced individuals that have indicated a willingness to serve in IHOP_2002.  It is important that participating groups provide personnel to fill these critical functions.

2.9.  Norman Operations Center Logistics

2.9.1	NOC Communications

VHF-FM (line-of-sight) radio tuned to IHOP_2002 aircraft frequencies will be available at the Norman Operations Center.  Telephones will be available at the Norman Operations Center.  These phones will operate on “Voice-over-Internet” technology.

2.9.2 NOC Internet Access

NSSL will provide Local Area Network connections to the Internet-II (Abilene) at all IHOP_2002 facilities on campus, including the Norman Operations Center and the IHOP_2002 analysis area in the NWS Forecast Office building.  All IHOP_2002 connections will be outside of the laboratory’s firewall.

| Function | Nominations |
| --- | --- |
| Operations Director (2) | Parsons, Weckwerth, Williams, Moore, Dirks, Hardesty |
| Aircraft Coordinator | Meitin, LeMone, Grossman |
| Ground Systems Coordinator | Conzemius |
| Status Coordinator | Baeuerle, Gallant |
| Field Documentation Coordinator | Roberts, Loehrer |
| Communications Assistant | Tbd |
| Forecasting/Nowcasting Coordinator | Szoke, Brown |
| Operations Forecaster (2) | Szoke, Brown, Koch |
| Nowcaster | Johns, Kuligowski |
| Forecasting Assistant | tbd |
| Logistics/Admin. Coordinator | Tignor, Pykkonen, Filkins |
| NOC Site Manager | Meitin |
| Airport Site Coordinator | Baeuerle |
| S-POL/Homestead Profiling Site Coordinator | Brown |
| FAA/Military Coordinator | (Capt. Cress), Meitin, Moore, Parsons |
| Mission Scientist(s) | Selected by MST |

###### Table 2.2:  IHOP_2002 Operations Center Staff

2.9.3	NOC Security

Access to NOAA facilities requires background checks for foreign nationals.  These will be done through coordination with the U.S. Department of Commerce Security Office, Mountain Area Service Center, Boulder, Colorado.  The IHOP_2002 Project Office will compile a list of foreign participants requiring access to the Norman Operations Center.  Temporary access cards to the North Campus buildings will be issued by the NSSL to project participants.

CHAPTER III: Ground-based Mobile Systems Operations

(Conrad Ziegler and Erik Rasmussen)

3.1 Objectives and Challenges of Mobile Ground-based Systems Observations

IHOP_2002 has committed to target boundaries with an array of mobile, ground-based observing systems (i.e., "armada").  The objectives are to document the morphology and evolution of boundaries, the ambient mesoscale boundary layer (BL) structure and the convection initiation (CI) process.  Long time-duration sampling is required for overlapping and redundant measurements and to achieve specific science goals (e.g., document flow of moisture to bases of initiating convection by calculating air trajectories in detailed context of other measurements).  It is imperative to maintain continuity of sampling at the original target location if a boundary persists.  A simple yet adaptive field strategy is required for monitoring the evolving BL.  For example, if the original target boundary dissipates and a new boundary begins to form nearby (i.e., discrete propagation), the armada must be ready to redeploy.  Any redeployment must be rapid, as some key ground-based sensors do not collect data while moving and since the BL at the new location might be evolving toward a state capable of supporting CI.

Targeting at cloud-scales will require effective integration of field observations in near real-time by a mobile Field Coordinator (FC).  It will be challenging to acquire and track target boundaries in real time at the small spatial and temporal scales of individual clouds and storms.  Boundary shape is likely complex, while boundaries may relocate unpredictably and also might be directly sensed only by in-situ traverses and scanning radar thin-line signatures.  The likely complexity of mesoscale BL evolution commends an effective field coordination and communication strategy.  A capability is needed for FC workstation ingest and rendering of multiple data sources in near real-time to allow inference of kinematic, thermodynamic and reflectivity boundary features.  Effective field communications are needed to:  (1) gather latest observations (e.g., local remote and in-situ data and remote web-based products);  (2) disseminate updates on subjectively analyzed boundary locations and other mesoscale weather features;  (3) help coordinate sampling strategies among the various mobile field platforms.

The NCEP/Storm Prediction Center (SPC) has expressed great interest in the findings of the boundaries/CI work during IHOP_2002.  SPC is considering a collaborative SPC-NSSL forecast experiment for May-June 2002 that in part could provide a level of forecast support for IHOP_2002 (see Chapter 8).  Better understanding of convection initiation probability is of great interest to the SPC.  It has been noted by SPC forecasters that understanding why "null events" occur is as important as understanding why deep convection initiation occurs.  This underscores the importance of staying with initial targeting choices -- as long as potential exists for deep convection initiation  -- to determine if CI or a null event will occur.

3.1.1	Convection Initiation (CI)

A primary objective of mobile, ground-based sampling in IHOP_2002 is to improve understanding of surface-based boundaries and the convection initiation (CI) process.  The specific CI objectives are as follows:

- Probe finescale structure of water vapor mixing ratio, virtual potential temperature and winds along boundaries in regions of convection initiation and/or cloud/storm suppression

- Facilitate computation of air trajectories

- Obtain data suitable for retrievals/assimilation and analysis of the boundary layer

The proposed field strategy emphasizes a nesting of finescale in-situ measurements in that region of the boundary layer sampled by ground-based and airborne radars.  The overarching philosophy is to obtain time series of radar-based 3-D airflow analyses and detailed in-situ measurements.

Of particular interest to the CI group are any trajectories that feed moisture up to and through the bases of developing convective clouds -- though the family of all trajectories is of interest.  The 3-D airflow analyses from multiple scanning ground-based and airborne radars should be sufficient to test a common argument of the CI hypotheses, namely that the character of the resolvable (small mesoscale) airflow (especially vertical motion) is a key factor in the timing and location of convection initiation.  The measurement of the variability of water vapor mixing ratio in the Doppler analysis domain via Differential Absorption Lidars (DIAL), profilers and other remote sensors and in-situ sampling is a second key factor.  A third key factor is the virtual potential temperature field in the BL, which may exert a primary forcing on mesoscale BL dynamics, requiring concentrated in-situ measurements from soundings, dropsondes, profilers and aircraft traverses.

3.1.2 	 Joint ABL-CI and Sunrise BL Exercises

An additional objective of mobile, ground-based sampling in IHOP_2002 is to document the development of the convective BL and surface-generated mesoscale circulations in the vicinity of a terrain ridge or major gradient in land surface characteristics (soil moisture, land use).  The Atmospheric Boundary Layer (ABL) and CI groups would use this jointly collected data set to test the hypothesis that terrain or a surface-characteristics boundary triggers a mesoscale circulation, which in turn may trigger deep convection.

Principles of the ABL-CI joint exercise are as follows.  The aircraft flight pattern is a hybrid of the ABL boundary mission and the primary coordinated flight plan of CI (see Chapter 5 as well as Section 3.3.8).  The patterns should be flown with respect to fixed surface features (soil-moisture boundary, ridge, land-use boundary) within close range of the mobile armada base.  Flights along pre-determined (ground-located) flight tracks are desirable, but not mandatory.  An acknowledged limitation is that soil-moisture boundaries cannot be precisely located.  However, surface heat flux analyses can be obtained, therefore legs could be located relative to large surface heat flux gradients.  The mobile, ground-based armada is ideally suited to study CI in the vicinity of a quasi-stationary boundary.  Therefore, the ABL aircraft measurements would be augmented with mobile ground-based observations.

The "sunrise BL" exercise will be analogous to the ABL-CI study.  Mobile ground-based platforms will be deployed inside the BL scan coverage of the S-Pol radar.  Data collection would commence around dawn and would continue during the morning hours.

3.2 Field Strategy

The armada would obtain closely coordinated measurements of boundaries under conditions hypothesized to be conducive to CI.  Plans call for the following mobile ground-based platforms to be deployed during IHOP_2002:

- NOAA/NSSL Field Coordination (FC) vehicle

- Three 3-cm Doppler on Wheels (2 DOWs, XPOW) and one 5-cm SMART-R Doppler radar

- One NSSL MCLASS and two NCAR MGLASS sounding systems

- University of Alabama (Huntsville) Mobile Integrated Profiling System (MIPS)

- Desert Research Institute (DRI) Mobile Microwave Radiometer (MMR)

- Nine NSSL/OU Mobile Mesonet vehicles

- One 3-mm W-band radar deployed by the University of Oklahoma.

A group of research aircraft would also obtain measurements of boundaries in close coordination with the ground-based armada.  The CI group has requested the deployment of the aircraft platforms listed below.  Details of the aircraft operations are described below and also in Chapter 5:

- NRL P-3 with ELDORA and Leandre II

- University of Wyoming King Air (UWKA) with Wyoming Cloud Radar (WCR)

- DLR Falcon with downward-pointing DLR DIAL and NOAA/ETL HRDL

- Flight International Learjet dropsonde aircraft

3.2.1	 Selection of the Intensive Observing Domain (IOD)

A key to mobile ground-based observations will be the selection of and deployment by the armada inside the Intensive Observing Domain, or IOD.  The IOD would be nested inside the Doppler lobe and would straddle the target boundary (Figure 3.1).  The IOD would have an along-boundary dimension of about 20 km. As described below, a preliminary IOD will be selected for initial deployment.  This initial IOD may subsequently be modified slightly during the afternoon and evening to account for local changes of the BL that could not be anticipated during the initial selection process.

A proactive decision process involving the Convection Initiation PIs and IHOP_2002 leaders will be employed to determine the appropriate IOD location. The FC vehicle would then assist and facilitate the closely coordinated mobile field observations by the ground-based armada and aircraft.  Locations and modes of operation of the various mobile platforms would be coordinated following the predetermined, IOD-relative observing strategies as described below.  The following subsections describe in detail the deployment modes and strategies of the mobile ground-based armada.

    - Preparation for Departure (PREP)

During IHOP_2002, a daily early Pre-Deployment Briefing will be conducted at NSSL at 0900 LT. This briefing will usually be conducted by the NSSL/SPC experimental forecast team and will involve a group of key IHOP_2002 leaders and PIs.  The outcomes of this meeting will be a GO or NO-GO decision for mobile ground-based operations for the current day (Day-1).  The notification email message will contain only two items so that it can be prepared quickly. It will contain the GO/NO-GO status and it will contain one line regarding the possibility of an overnight stay in the field (NO/POSSIBLE/YES). A later email message may be issued which explains the reasons for a NO-GO decision. The reasoning behind a GO decision will be explained at the daily weather briefing and during a radio (main VHF channel) briefing at departure time.

A final ground-based mobile operations decision for the day will be made by 0930 LT.  The decision will be posted immediately on the Internet using a short email message to all participants and will be made available on a phone answering machine.  The 0930 decision will be one of the following: GO or NO-GO.  If the status is GO, all participants should be at NSSL by 0930 LT; the ground teams will depart at 1000 LT.  If the status is NO-GO, there will be no ground-based mobile operations.

Ordinarily, a STANDBY decision will be used for IHOP_2002 mobile ground-based operations in only one circumstance, the possibility of Day-2 operations.  On the other hand, STANDBY decisions would not be feasible for Day-1 operations as in several past experiments.  The reason is that the armada would need to deploy not later than 1000 LT to reach a CI target by early afternoon, assuming a ferry time of four hours.  Therefore, delaying a CI deployment decision may be tantamount to making a NO-GO decision.  The ground-based mobile support for ABL missions has an even stricter lead time requirement, as ABL missions would be conducted from sunrise to 1300 LT.  Therefore, in IHOP_2002 there will only

be a possible STANDBY decision for the case of overnight trips to support CI or ABL/CI missions on the Day-2.

The 0930 LT operations decision would be made in the following manner. If 1200 UTC soundings, morning analyses and the previous evening's model data indicate a good chance for new, isolated convection within about 4 hours of Norman, the operations decision will probably be GO and we will get to the field early to conduct the CI experiment.  If it appears there is a reasonable chance of new, isolated convection beyond about 4-5 hrs of driving time, the decision could be either GO or NO/GO.  In either event, it may ultimately be decided to abort and return to base if the forecasters determine later that conditions clearly no longer look favorable.

Prior to deployment of ground-based mobile platforms in mid-morning, the nowcaster should develop a strong sense of the exact location and nature of boundaries.  If at all possible, the ground teams should be deployed and on station well prior to the development of the first clouds on visible imagery.  Both prior to and after deployment, boundaries should be identified based on wind shifts, WSR-88D finelines and virtual temperature and humidity contrasts if these are starting to develop.  The overall highest priority for CI and ABL-CI mission nowcast support is to provide the FC vehicle with any needed refinements of the target IOD based on the latest weather information.

3.2.3 	Travel to Target (TRAVEL)

This activity will commence when all preparations for field work are complete.  Teams would ordinarily depart from their bases at the same time and travel together to the target region (NSSL vehicles staying within ~10 miles of the FC vehicle), allowing for refueling stops.  It is recommended that all vehicles leave their base with full tanks and further that vehicles top their tanks at the refueling stops.  We will attempt to refuel prior to commencing field data collection operations.

The IHOP_2002 nowcasters will communicate with IHOP_2002 field facilities via the mobile field coordination vehicle, passing on and receiving mesoscale weather information and facilities updates.  The refined Day-1 target IODs (based on the Day-1 Forecast #2), the Day-2 outlook and the tentative Day-2 mission status will be relayed from IHOP_2002 staff nowcasters to the mobile field coordinators and aircraft.

In the early stages when the field teams are not yet in position collecting data, the boundary might be somewhat diffuse.  In the event of a diffuse or rapidly evolving boundary, the nowcaster needs to monitor closely that the boundary is not sharpening up at some location outside the current IOD.  Such rapid evolution might require the field teams to quickly re-deploy to a newly identified target IOD.  Early warning is essential due to the limited maximum speed of ground teams.

The travel window duration depends on the required travel time from the morning departure site to the target area.  During the travel window, the NOC forecasters will be successively refining the forecast of boundary locations and the convection initiation area and time.  As the forecasts are refined, the route plan will be refined.

TRAVEL activities will include 6-sec Mobile Mesonet data collection by all teams.  In addition, certain preparations for intercept experiments can be conducted in the vehicles as we move toward the target area (e.g., camera, film, documentation preparation).  Briefings will be broadcast on the VHF radio as required (e.g., when new information is received from the NOC).

3.2.4 	Single Boundary (CI1)

All CI experiments will follow the design of experiment CI1, regardless of whether the boundary that is expected to initiate convection is a warm front, stationary front, a dryline, or a decayed thunderstorm outflow.  Target boundaries must be slow-moving (i.e., < 5 m s-1) to enable ground-based mobile sampling by the armada.  Experiment CI1 will be conducted when a boundary is expected to play a role in the initiation of deep convection, regardless of the anticipated storm type. It will be conducted on a target-of-opportunity basis when the field team caravan arrives in a target area prior to the development of deep towering cumulus.  The observations will collectively be used to assess the morphology of the boundary and to understand how it propagates, how BL stratification and forcing alters the local vertical wind profile and how the changes in BL structure and moisture transport control the initiation of storms.

Ground-based mobile Doppler radars and the NRL P-3 with ELDORA will obtain clear air velocity data within the IOD.  The Leandre II DIAL on the NRL P-3 will simultaneously map horizontal water vapor mixing ratio variations along and approximately 5 to 6 km out from the NRL P-3 flight track.  The UWKA will obtain in-situ data via traverses and ascent-descent soundings, as well as remote airflow and reflectivity data from the Wyoming Cloud Radar (WCR).  The DLR Falcon will obtain downward-pointing DIAL data, while the dropsonde aircraft will obtain additional soundings.  For more details of aircraft deployment relative to the ground-based radars and the IOD, see Section 3.3.8.

Three mobile ground-based sounding systems will be deployed to obtain profiles at a space scale of about 30 km, two on the moist (most unstable) side and one on the dry (least unstable) side of the boundary.  One of the moist-side mobile labs will be positioned close to the surface boundary, while the other moist-side mobile lab will obtain soundings around the center of multiple ground-based radar coverage.  Three Mobile Mesonet (MM) teams will make continuous transects of the boundary, while groups of three additional MMs will make traverses in the airmasses on either side of the boundary, as directed by the FC, to measure evolution of surface conditions.   Both along- and across boundary variability of surface weather conditions will be assessed.

Prior to the arrival of the aircraft and surface teams at the boundary, its position will be assessed using conventional data at the NOC.  A target location for the central point of the experiment will be chosen in discussions between the FC and the NOC.  This target point should be the intersection of the boundary with a major highway oriented roughly normal to the boundary, as close as possible to the forecasted centroid of the maximum probability of convection initiation.  Ideally, there will be three or more approximately parallel highways normal to the boundary and spanning the IOD, on which surface teams can operate to collect data.  If the surface teams arrive first, one or two teams will be sent ahead to pinpoint the location of the boundary and report it to the FC and the NOC.  Once this point is found, the rest of the armada will be deployed on data gathering missions.  If the aircraft arrive first, the NRL P-3 should perform its first low-level transect over the chosen target highway and report the location of the boundary to the FC and the NOC.

Once the CI teams are collecting data on a boundary that can be readily identified and monitored through real-time field data, the emphasis of IHOP_2002 nowcasting should shift toward carefully monitoring the mesoscale environment just beyond the current IOD.  The nowcaster should monitor areas adjacent to the IOD for new boundary formation, an increasing probability of CI, the motion of secondary boundaries toward the current IOD, the movement of larger-scale lower tropospheric mesoscale ascent toward or away from the current IOD or other significant factors.  Given a clear need to abandon the current IOD, the highest nowcasting priority should be to promptly advise field teams regarding a new target IOD (see "REDEPLOY" below).

3.2.5	 Intersecting Dryline-Front or Dryline-Decayed Outflow (CI2)

This experiment would be conducted in a case where storms are expected to initiate near the intersection of low-level mesoscale and/or synoptic boundaries.  The primary goal of this experiment is to document the morphology of lifting of the dryline by the intersecting outflow/front and the effect of dryline lifting on convection initiation.  A secondary goal is to monitor the morphology and CI process along the surface-based boundaries in immediate proximity to the point of intersection.  In principle, while the intersecting surface-based boundaries might themselves be too shallow for CI, the dryline and associated secondary circulation may be lifted (occluded) sufficiently along the elevated frontal surface for the combined lift to initiate convection.

The field strategy of experiment CI2 is exactly analogous to that of CI1, except that some leg positions will be adapted slightly to allow sampling of all three airmasses involved.  In particular, the elongated NRL P-3 box pattern will be oriented along the dryline, with one end of the box extending into the cold air along the projection of the occluded (elevated) dryline.  The UWKA stacked traverse will be directed across the expected location of the elevated dryline, approximately 10 km into the cold air from the point of surface occlusion.  The surface teams will perform transects beneath the UWKA, since that is the area deemed most likely to contain elevated CI.  Dropsondes and DLR Falcon legs will be directed along/above the UWKA stacks.

The first teams on site will be used to refine the triple point location information provided by the NOC.  Since the front that features the strongest thermal contrast (e.g., the approximately east-west oriented stationary front, warm front, or outflow boundary) is typically moving along the intersecting (occluded) dryline, the point of occlusion or "triple point" is also moving.  The IOD should be centered along the dryline slightly ahead of the moving triple point, or alternatively would be centered on a stationary triple point.

3.2.6	 Joint ABL-CI (ABL-CI) and Sunrise BL Exercises

A suitable mission day would have fair-weather conditions, possibly with light winds, yet with at least marginal potential for the outbreak of general or airmass-type thunderstorms.  The ABL flight patterns from the UWKA are to be along one leg orientation at multiple heights (i.e., stack) and would be repeated.  The leg would be normal to the boundary and penetrate it.  The leg length must be adequate to obtain flux estimates (including leg length on either side of a boundary).  To conserve flight time, only boundary-normal legs would be flown.  The location of the ABL-CI pattern would preferably be along one of the ABL group's pre-located flight transects, but not unless there is some type of boundary or strong surface contrast (land use, soil moisture, terrain) along a transect.  In the case that a boundary is targeted, two back-to-back, 3.5-hour sorties may be flown if the boundary persists.

The smaller-scale CI measurements (mobile ground armada in the inner CI domain) are blended with UWKA and DLR Falcon gradient- or boundary-crossing legs. The UWKA pattern includes long, DLR Falcon nadir DIAL traverses (~100-200 km or 60-120 nm) and pre-selected UWKA flight tracks (at the order of 50 km or 30 nm long).  The UWKA repeats a stacked traverse, between 1.5 Zi (allowing WCR dual-Doppler synthesis in the vertical plane below the UWKA) and as close as possible to the ground (approximately 30-100 m).  In this hybrid mission the NRL P-3 documents along-line variability of airflow (ELDORA) and water vapor (Leandre II).  Repeated horizontal and vertical Leandre II and UWKA flights along the same tracks give us understanding of the persistence of these features over time, plus a larger-scale spatial context for the Mobile Mesonet traverses, soundings and other mobile ground-based instruments in the IOD.

As part of the site survey prior to IHOP_2002, we will look for potential flight tracks with respect to land-use and terrain boundaries, especially near ground facilities (e.g., Lamont, S-Pol, Homestead) and within 1-2 hrs drive of the mobile armada base in Norman.  Contiguity to locations of surface-based instrumentation, though desirable, is not mandatory.

3.2.7 	Redeployment to New Target Boundary/IOD (REDEPLOY)

The REDEPLOY activity will be used to relocate the armada to follow a moving target boundary or to choose a new target boundary in proximity to the previous target.  A decision to REDEPLOY would be arrived at via a proactive decision process involving the Convection Initiation PIs and NOC nowcasters.  To maximize the temporal continuity of 3-D data collection, REDEPLOY should be conducted only over relatively short distances and only when absolutely necessary.  The REDEPLOY activity would be accomplished in the following sequence:

- Determine new IOD location along new target boundary.  Any new IOD candidate should be within a roughly half-hour drive at 55 mph for the armada (approximately 40 km or 2 x IOD width).  This would ideally commute to less than a 1-hr break in data collection.

- Establish new dual Doppler lobe to cover new target boundary, while maintaining dual Doppler coverage of earlier target boundary.

- Relocate FC and other ground-based mobile platforms toward new target boundary and re-establish coordinated data collection.

- Move remaining mobile Doppler radars and establish multiple Doppler coverage of new target boundary.

- Aircraft would redeploy to new IOD center point and boundary orientation (if different) after ground-based radars complete REDEPLOY.

Possible reasons for conducting REDEPLOY are as follows:

- The current target boundary decays (e.g., moist BL east of dryline "mixes out").

- The current target boundary displays overwhelming evidence it may not support CI (e.g., large lid or deep dry elevated residual layer for surface-based CI).

- A stronger boundary believed to have much greater CI potential (e.g., stronger surface moisture convergence, deeper BL moisture, cumulus cloud line) develops or moves within about 40 km of the current IOD and target boundary.

A REDEPLOY would be initiated by VHF broadcast instructions from the FC.  If possible, all of the field teams should be brought into close proximity to the FC prior to effecting a REDEPLOY.  For example, VHF radio range is less when the FC is moving than when it is fixed on elevated terrain with the 10 m RF mast deployed.

At the beginning of REDEPLOY, the FC will give instructions to each field team regarding the new target boundary location and orientation, the new IOD centroid and the road/position for each team to begin sampling.  Team leaders would be responsible for choosing the fastest route to relocate their platform into its assigned position and operating mode relative to the new IOD.

REDEPLOY may also be used to re-establish field coordination if a major failure in communications or logistics has caused the loss of coordination.

3.2.8 	Debrief (DEBRIEF)

Mobile field operations in support of IHOP_2002 may be terminated if no acceptable target boundaries or surface gradients exist.  A proactive decision to terminate field operations would be made through consultation of the Convection Initiation PIs and IHOP_2002 leaders.  After the cessation of activities, the DEBRIEF activity may commence.

Ideally, the teams would reform a caravan and would be polled by FC via the VHF radio.  Teams could report any technical or logistical problems they encountered and could note any meteorological observations they think will be of interest to all participants. The FC will log this information.  If a CI, ABL-CI, or sunrise BL operation is planned for the Day-2 in that vicinity, overnight accommodations would be arranged.

3.2.9	 Check-in (CHECK-IN)

Mobile ground-based teams should complete data backups for each day's operations as soon as possible after completing a mission.  The cognizant PIs for the individual platforms have worked out specific data archival procedures for each platform.  Data backups could be conducted either during or after returning to base.  Team leaders should be responsible for data until it is turned in to the IHOP_2002 Data Manager.

3.2.10	 Adjunct Field Activity:  Initiated Convection in IOD

Storm intercept activities will not be conducted as part of IHOP_2002.  Data gathering by IHOP_2002 mobile platforms should not be interrupted or otherwise terminated for the purpose of intercepting severe storms or other targets outside the current IOD.  However, some mobile ground-based sampling may feasibly be conducted on any developing storms that have initiated and remain within the confines of the IOD.  As one example, volume scanning by mobile ground-based radars could be continued on storms and their mesoscale BL environment after the complete initiation cycle of those storms has been observed.  Any adjunct storm data collection should not be undertaken until the IHOP_2002 mission has officially been terminated for the day.  Given the possibility of Day-2 operations, the inherent lack of safety of ground-based mobile operations at night and the inability to visually distinguish convective cloud features after dark, adjunct data collection activities should be curtailed by around sunset.

3.3.  Team Descriptions:  Missions and Personnel

This section describes the missions of each field team and the personnel on the team.  Most or all teams will ordinarily have at least a driver and a leader.  The driver would ordinarily be responsible for the safe and lawful operation of the vehicle (See "Safety and Personal Considerations").  When other team members are outside the vehicle, the driver should be responsible for monitoring communications.  The team leader should be responsible for all decisions concerning the team's operations, strategies and safety.  In IHOP_2002, the Field Coordinators will provide a large amount of information for planning routes and stops and will help coordinate overall experiment activities (see Section 3.2).  However, mainly for safety considerations, the team leader must have the final authority and responsibility for each team.  The team leader will also be in charge of communications.

Unless the team leader designates a third team member to be in charge of navigation and documentation, these responsibilities would ordinarily also belong to the leader.  Detailed atlases should be provided for each vehicle.  However, the FC will typically recommend routes based on the GPS positions of vehicles as overlaid on maps displayed on the two FC computers (which include all dirt roads, trails, landmarks and terrain).  The location and time of NSSL's and some other vehicles will be self-documented on the notebook system using their GPS position systems.

An important responsibility of the team leader is safety.  The leader should keep a close eye on the sky, near environment and road conditions, monitor the nowcasts of the FC closely and communicate concerns about safety via VHF radio with the FC.  Table 3.3 lists the mobile ground-based teams in IHOP_2002 and their broad missions.

3.3.1	Field Coordinator

In IHOP_2002, mobile field operations will be facilitated from the mobile field coordination vehicle.  The field coordinators will have a stream of real-time data spanning the mesoscale.  They will receive satellite and radar imagery, as well as conventional observations and numerical guidance, via satellite.  Data interpretations, forecasts and IHOP_2002 control decisions will be disseminated via voice and Internet connections using a variety of communications devices.  The FC vehicle will also receive a continuous stream of real-time mobile field data from various platforms via a Mobile Digital Network or MDN (see Section 3.4.4).

The FC vehicle will serve as a communications hub of the mobile field observations in IHOP_2002.  This vehicle would be equipped with a cellular phone, redundant VHF radios, a VHF repeater, an Iridium satellite phone system and a DirecPC/Hughes self-pointing broadband Internet dish system.  The FC will be equipped with a rapidly deployable 10-m pneumatic mast that will elevate the antennas for the VHF repeater and the MDN.  The vehicle will be parked near the middle of the research domain, offset into the most unstable airmass (i.e., that side of the boundary with the highest CI probability) on locally high terrain.  With the mast extended, VHF and MDN communications should span the IOD except for valleys and gullies.  Power for the communications and computing equipment will be supplied by an internal 2 kW generator.  More information on the communications protocols and procedures can be found in section 3.4.

| Team | Full Team Name | Mission |
| --- | --- | --- |
| FC | Field Coordination Vehicle | Facilitate mobile ground-based operations by providing local mesoscale analysis and voice/data communications hub for armada |
| NCAR 1 | NCAR Mobile GLASS 1 | 1/2 - 1 hourly GLASS soundings close to and on same side of boundary as CLASS soundings |
| NCAR 2 | NCAR Mobile GLASS 2 | Hourly GLASS soundings on opposite (least-unstable) side of boundary to CLASS |
| NSSL 1 | NSSL Mobile CLASS 1 | 1/2 - 1 hourly CLASS soundings in multi-Doppler coverage on side of boundary with highest CI probability |
| DRI | DRI MMR | Sample total precipitable water and cloud in IOD |
| UAH | UAH MIPS | BL profiling adjacent to boundary near highest CI probability |
| DOW2 | X-band Doppler Radar 1 | Volume sector scans in IOD |
| DOW3 | X-band Doppler Radar 2 | Volume sector scans in IOD |
| DOW4 | XPOW | Volume sector scans in IOD |
| SR1 | SMART-R | Volume sector scans in IOD |
| OU | OU 3-mm Doppler radar | Mobile RHI scans across boundary |
| PROBE1 | Mobile Mesonet 1 | Slow boundary traverse |
| PROBE2 | Mobile Mesonet 2 | Slow boundary traverse |
| PROBE3 | Mobile Mesonet 3 | Slow boundary traverse |
| PROBE4 | Mobile Mesonet 4 | Fast leg on side of boundary with highest CI probability |
| PROBE5 | Mobile Mesonet 5 | Fast leg on side of boundary with highest CI probability |
| PROBE6 | Mobile Mesonet 6 | Fast leg on side of boundary with highest CI probability |
| PROBE7 | Mobile Mesonet 7 | Fast leg on side of boundary with lowest CI probability |
| PROBE8 | Mobile Mesonet 8 | Fast leg on side of boundary with lowest CI probability |
| PROBE9 | Mobile Mesonet 9 | Fast leg on side of boundary with lowest CI probability |
| CAM | Camera Vehicle | Digital photography of IOD |
| NOC | Norman Operations Center | Non-local mesoscale IHOP_2002 forecasting and nowcasting support |

Table 3.3:  IHOP_2002 Mobile ground-based teams

The MDN data will be displayed using a custom GIS-capable software system.  This is a 3-D GIS allowing the user to pan and tilt the view, as well as use fly-through techniques.  This will be especially useful for understanding the 3-D structure of the mesoscale phenomena being observed.  For example, sounding trajectories will be plotted in 3-D.  Background maps will include all roads, landmarks and high-resolution terrain data.  Observations will be plotted on these maps using color-coding to depict the age of the data.  Two independent displays will be utilized so that the coordinators can focus on separate aspects of coordination problems and team information needs.

The FC will have a variety of other tools available to help coordinate field activities.  An example is a tool that displays dual-Doppler lobes based on proposed radar positions so that the FC can recommend deployment locations.  Prior to IHOP_2002, the coordinators will become thoroughly familiar with the operating characteristics of all the mobile systems and will work with PIs to identify deployment strategies and particular information needs.  Appropriate tools will be developed so that information requests and logistics guidance can be provided quickly when it is required.  General guidance will be generated by the FC.  For example, low-resolution map images showing roads, towns, pertinent observations and hand-analyzed boundary locations can be distributed regularly via the MDN.  The latitude/longitude coordinates of boundaries and selected ground-based mobile platforms could also be transmitted via the MDN.

A subset of field data will be up-linked via satellite phone and broadband Internet from the FC to the NOC.  Any combined data produced by the NOC and served to the Internet would often be down-linked back to the FC for near real-time guidance.  The NOC nowcasters would ideally utilize real-time field observations to help provide guidance for the mobile field deployment.

The FC will provide guidance to field teams via VHF radio.  Verbal summaries of boundary locations using latitude/longitude coordinates as well as landmark/azimuth/range coordinates might be “blind-broadcast” as a backup to MDN transmissions.  This position information can be used by all field teams to adjust data collection and targeting efforts with their assigned roles as described in the IHOP_2002 Operations Plan.  Further, whenever appropriate, the FC will provide nowcasts of boundary motion and diagnosed and expected changes in the structure of mesoscale circulations.  Information will be broadcasted regarding anticipated needs to reposition platforms.

3.3.2 	 Mobile Ballooning Laboratories

The combination of one NSSL MCLASS and two NCAR MGLASS sounding systems will be deployed inside the ground-based radar coverage in the IOD (e.g., illustrated as two systems in Fig. 3.1).  The mobile CLASS unit will operate on the cool/moist (most unstable) side of the target boundary and will obtain some combination of full-troposphere soundings on a 1-hr release schedule with shallower soundings on the half hour.  The shallower soundings would extend through roughly one-half the depth of the troposphere and will utilize sondes with 15 min cutoff switches.  The second unit would be deployed on the warm/dry side of the boundary, forming an approximately boundary-normal orientation with the first unit.  Finally, the third unit would be deployed near the boundary though possibly slightly offset from the line formed by the first two units, allowing us to explore stratification near the boundary.  The second and third units will also launch on a synchronized basis with the first unit, on a 30-min release schedule using 15 min cutoff devices.

The sounding sites will be based on their assigned boundary-relative positions in the IOD, as described in the IHOP_2002 Operations Plan.  These sites may be moved during the course of an operations day.  In some cases the sounding teams will need receive a sounding in progress, while simultaneously preparing the next sonde and driving a short distance to the new sounding site.  The FC will generally recommend a launch location along a suitable east-west highway, as well as range/heading from obvious landmarks such as town centers.  Precise positioning will not be as important as attempting to adhere to the launch schedule.

Mobile sounding teams should maintain an adequate supply of sondes, balloons and helium in their vehicles.  On some mornings, participants will be advised of the possibility of multi-day operations at remote locations, necessitating extra socks and expendables in the vehicles.

| Instrument | Frequency (MHz) |
| --- | --- |
| NSSL1 | 400.00 |
| NCAR1 | 405.00 |
| NCAR2 | 401.00 |
| Morris OK ARM | 401.00 |
| Purcell OK ARM | 401.25 |
| Vici OK ARM | 401.75 |
| Hillsboro KS ARM | 401.25 |
| Central Facility ARM | 402.50 |

An aircraft flying either normal to the boundary in the Doppler lobe(s) would deploy frequent dropsondes over legs much longer than one Doppler lobe diameter.  To address possible frequency allocation problems, coordination of sonde frequencies with frequency bands of ARM sondes and the dropsonde band is required, as shown in Table 3.2.  It is assumed that the dropsondes, which use a narrow-bandwidth system, will operate at a frequency between one of those listed below.

Table 3.2:  Mobile Ballooning Frequencies

3.3.3 	Mobile Mesonets

Nine Mobile Mesonets (MM) will be deployed within the IOD.  Mobile Mesonet vehicles are four-door sedans with special roof racks supporting meteorological sensors.  These include RM Young aerovane wind sensors at 3 m Above Ground Level (AGL), a relative humidity sensor, two temperature sensors (one paired with the humidity probe for derived thermodynamic variables), a pressure sensor, a flux-gate compass and a GPS unit.  The rack has a pressure port to remove turbulence-induced fluctuations from the pressure.  The Mobile Mesonet electronics are enclosed along with the MDN radio at the base of the roof rack.  The MDN antenna is mounted at the top of the instrument frame.  Position and meteorological variables are computed and recorded once per second.  All variables can be measured at any vehicle speed, but wind measurements are less reliable when the vehicle is accelerating.  Although totally new and improved systems will be deployed in IHOP_2002, the earlier MM version has set a standard for high-quality, reliable data in field experiments since 1994.

Each vehicle will be manned by two people, a driver and a team leader.  At times, a third person can be accommodated.  It is possible to collect data with a one-person team, but owing to safety considerations it is difficult to monitor incoming data and perform effectively.  Hence, we will endeavor to staff each vehicle with two people as often as possible.  The team leader is responsible for data collection and satisfying the objectives of the experiment.  The driver is responsible for safe operation of the vehicle.

The MMs will perform continuous transects approximately normal to the target boundary.  The nine vehicles will operate on three roughly parallel roads spaced 5 to 10 km apart along the boundary.  To infer details, three boundary-crossing MMs have short legs at low speed.  These three vehicles will operate at speeds of about 5 to 15 m/s (approximately 10 to 30 mph).  Team leaders should be cognizant of the likely location of target boundaries.  Often boundaries are moving so slowly that it is possible to associate the boundary location with a particular landmark (e.g., a farmhouse).  Using the MM computer displays, the team leader needs to assess the magnitude of changes of state variables across the boundary and the distance in which these changes occur.  If changes are abrupt, the vehicle should be slowed to the lower end of the range of appropriate speed.  If the boundary is diffuse, the higher end is to be used.  The objective is to provide sufficient 1-sec samples to allow researchers to assess the spatial scales and variability at the boundary.

The FC will advise the MM teams of the approximate endpoints of their legs, likely in terms of either latitude or longitude which is displayed continuously on the MM laptop computer.  Legs should be executed repeatedly and continuously throughout the observation period.  To map larger scale "quasi-homogeneous" BL structure (e.g., detect formation of new boundaries), the remaining six MMs will perform longer, faster legs on either side of the target boundary.  Recommended sampling speeds are 20 to 30 m/s (40-55 mph).  If dirt roads are being used for sampling, the sampling speed must be reduced for safe operation of the vehicle.

3.3.4 	UAH Mobile Integrated Profiling System

The UAH Mobile Integrated Profiling System (MIPS) consists of the following components: (a) five-beam 915 MHz Doppler profiler, (b) 2 kHz Doppler sodar, (c) 0.905 μm lidar ceilometer, (d) a 12-channel passive microwave profiling radiometer, (e) a vertically pointing imaging camera and (f) standard surface instrumentation including solar radiation.  The 915 MHz radar measures horizontal wind, vertical velocity and backscattered power profiles at 60 to 105 m vertical resolution.  While average wind profiles (accuracy within ~1 m/s) are generated in real time every 30-60 min, an independent wind vector is achievable every 90 sec for linear wind fields.  For the clear boundary layer, the dwell time along each beam is typically ~30 sec and the vertical beam is sampled every other dwell cycle to provide information on vertical motion profiles (accuracy ~0.25 m/s) every 60 sec.  Doppler spectra will be archived during IHOP_2002.  Profiles of backscattered power obtained by the 915 MHz profiler provide important information on atmospheric stratification, which is particularly useful for monitoring turbulence within the ABL, water vapor gradients, stable layers and the CBL depth.

The three-beam Doppler sodar will sample higher resolution wind profiles at 25 m vertical resolution, beginning at 40-50 m AGL.  With a pulse repetition period about 6 sec, vertical motion is measured at about 20-sec intervals, up to maximum measurement heights of typically 200 to 600 m.  Both the 915 MHz radar and sodar will provide important information on ABL turbulence using the mean velocity and spectrum width fields.  The sodar also provides the acoustic source for profile measurements of virtual temperature (Tv) via the Radio Acoustic Sounding System (RASS) technique.  Profiles of Tv will be acquired at time intervals of 30 min or less. Cloud base, cloud thickness and visibility profiles (e.g., relative aerosol loading) will be obtained by the lidar ceilometer, which acquires measurements of backscattered power at 15-m intervals, beginning at 15 m AGL.  Time resolution will be set at 15 sec.  Cloud visual properties and coverage fraction will be documented by a vertically pointing camera (40 deg field of view) at 2-sec time resolution. The 12-channel radiometer will measure temperature, water vapor density and cloud water (at cruder resolution) profiles up to 10 km AGL (greatest vertical resolution at low levels) at 10-min intervals.  The surface measurements (T, RH, p, wind direction/speed at 10 m and solar radiation) will be recorded at 1 Hz.  We will also include a Gill three-component anemometer and fast response temperature and humidity probes to estimate vertical fluxes of heat and water vapor.

Data from the MIPS are archived on computer hard disk and can be backed up on tape or CD media.  Displays of the data (time-versus-height sections of mean wind and moments from individual beams) are produced in near real time and more extensive analyses will be accomplished within one day of data collection.

The MIPS will typically be located within good dual- or multiple-Doppler coverage, close to boundaries.  For slow-moving boundaries, we plan to move the MIPS to new locations when the boundary moves beyond the MIPS site.   Combined dismantling setup time is estimated to be 5 min.  For fast moving boundaries (> 10 m/s) only one sample is probably achievable.  Hence, mobile sampling in IHOP_2002 will concentrate on slow moving boundaries.

The general research goal is to characterize each boundary (or BL vertical motion event) and its attendant cloud fields that pass over the MIPS site within the mobile network.  Parameters measured by the MIPS, such as maximum vertical motion within the boundary zone, boundary width, cloud base height and cloud coverage (if clouds exist), horizontal gradients in Tv and boundary layer properties (e.g., stability, mean wind profiles, turbulence characteristics, BL depth, gravity waves) will be determined across the boundary.  In addition, the MIPS data will define relations between boundaries, vertical velocity and water vapor enhancement (increases in magnitude and depth) within and above convergent boundaries.

A second goal is to conduct a detailed case study of convective initiation to determine the mechanism(s) responsible for CI and the properties of the BL and convergence line/region accompanying the CI process.  We are most interested in examining the structure and evolution of boundaries during the afternoon to evening boundary layer transition period.

3.3.5	 DRI Mobile Microwave Radiometer

The Desert Research Institute (DRI) Mobile Microwave Radiometer (MMR) is a dual-channel instrument that operates at frequencies of 20.6 and 31.65 GHz.  The 20.6 GHz channel is sensitive mainly to emissions from water vapor and the 31.65 GHz channel, in an atmospheric transmission window, is more sensitive to liquid water.  The instrument measures brightness temperature at each frequency, from which absorption is computed.  Statistical retrieval techniques are then used to compute path-integrated depths of water vapor and liquid water.  The atmospheric retrieval coefficients are computed using a radiative transfer model on a set of soundings relevant to the location of interest.

The radiometer receiver, computer and antenna control mechanism are housed in the cargo area of the vehicle.  A 6.5 kW power generator installed into a sound- and heat-insulated compartment serves as the power source for the instrument in mobile mode.  The generator can power the radiometer for up to 24 hours of mobile or remote operation. Typically, two people are involved in operations: a driver and an instrument operator.  Vehicle position is recorded from a GPS receiver.  Surface temperature and humidity are also recorded.

The antenna for the system yields a 2.5 deg beam sampling width.  A spinning reflector is used externally to direct microwave emission to this antenna and to repel precipitation particles from the reflector surface.  In stationary operation, the antenna housing can be pointed vertically or be rotated to collect data in scans at fixed elevation angles.  For mobile operation, the antenna is locked to a zenith-pointing position.  Data are typically averaged over a period of about 1 to 5 sec.  At a cruising speed of about 50 km/hr, this translates to a spatial resolution of 14-70 m.

During IHOP_2002, the DRI Mobile Microwave Radiometer will collect ~20 m resolution observations of vertically integrated water vapor and liquid water (1-sec samples at a speed of 20 m/s) while operating in mobile, zenith-pointing mode.  A mobile system will provide the added ability to sample in the horizontal, with the flexibility to sample at desired locations in coordination with other complementary observations.  The primary objective of this data collection effort will be to test the hypothesis that initiation of deep convection is preferred at locations of maxima in magnitude and depth of water vapor along various types of boundaries such as drylines, gust fronts and horizontal convective rolls.  A related objective will be to determine if these local maxima have a systematic relationship with the associated kinematic field measured by other observing systems.

During slowly evolving periods, the DRI Mobile Microwave Radiometer will execute a "horizontal picket-fence" pattern with three, 10-20 km (8-16 min) cross-boundary legs.  At least one of these legs will be bounded on each side by soundings released 1-2 per hour by the mobile sounding systems (MGLASS and/or MCLASS). One of the DRI MMR traverse legs will be chosen to pass the fixed UAH MIPS, providing independent radiometer measurements of the same BL column from the two platforms.  When evolution is more rapid, the mobile radiometer will focus on a single cross boundary leg that is located to complement other mobile observations.  Another important attribute of the mobile radiometer is its ability to collect meaningful water vapor data in the presence of clouds.  Water vapor information from DIAL systems may be limited in these conditions, especially in the case of the downward-pointing airborne Leandre II.  Since the initiation of deep convection generally occurs in the presence of an evolving cumulus field, mobile radiometer observations may be critical in filling gaps in the DIAL observations caused by clouds.

3.3.6 	Ground-based Mobile Radars

Volume scan clear air radial velocity and reflectivity measurements will be provided by three "Doppler-On-Wheels" (DOW) radars, one Shared Mobile Atmospheric Research and Teaching (SMART-R) Doppler radar and a 3-mm mobile scanning Doppler radar.  Characteristics of the individual mobile radars and details of multiple ground-based radar scan strategies may be found in Chapter 4.  Deploying three to four mobile ground-based Doppler radars would include the following benefits:

- Decreased theoretical errors of derived vector wind field with over-determined 3-4 radar analysis

- Temporally continuous coverage of moving target boundary

- Increased areal coverage of BL environment near target boundary

- Minimum of dual-Doppler coverage given possible system failures in the field (i.e., redundant ground-based Doppler coverage)

A multiple radar configuration provides the optimal coverage of minimum wind analysis error, assuming over-determined 3-4 radar dual-Doppler analysis (i.e., upward integration of continuity with two normal radar equations).  Note that the over-determined 2-radar solution with 3-4 radars is superior to direct 3-radar solution near ground, the latter having vertical velocity error increasing to infinity with decreasing altitude (i.e., decreasing elevation angle).  The ground-based mobile sampling strategy in IHOP_2002 emphasizes the provision of near-continuous, 3-D multiple-Doppler winds in the BL within the IOD.

The radars would likely be arranged in either a "box" pattern, with four radars sample the interior and neighborhood of the IOD (Figure 3.1), or a "T" pattern (three radars aligned parallel to the boundary and one across the boundary).  Both configurations would allow for either dual- or over-determined multi-Doppler coverage, depending on the boundary motion.  Two dual-Doppler baselines would be used as a last resort, if and only if roads are insufficient for the "Box" or "T" deployments.  In the "Box" deployment, individual radars would be spaced about 15-20 km apart.  In the "T" deployment, the two radars at the head of the "T" should be close enough to ensure a minimum of dual-Doppler coverage (about 20 km apart).  If one or two of the radars are "down", the remaining radars will be operated as a 3-radar or 2-radar network respectively.  Due to its' added service as a camera platform and as an MDN node to the FC, the SMART-R would need to be located near an IOD corner on the most unstable side of the target boundary (i.e., the side with highest CI probability).

Careful coordination between all radars will ensure simultaneous volumes and uniform spatial sampling through the boundary layer. It is important for subsequent error analysis to quantify the radial velocity standard error for radars providing clear air radial velocity measurements.  Prior to the experiment, test radar scans will be performed at various sampling rates to estimate clear air radial velocity error versus in-situ data and to determine optimal sampling strategies and radar placements.  Due to complex field conditions, actual radar network volume scans may gradually lose synchronization.  The radars will be in constant voice communication (see Section 3.4) and the radar coordinator frequently communicating both with the FC and the other radars, ensuring proper positioning via available roads relative to the boundary while allowing for sector adjustments to maintain synchronous scanning.  The scan rates of the individual radars will be based on the lowest sampling rates that yield acceptable radial velocity estimates and achieve synchronous volume scans.  As the boundary moves out of the over-determined dual-Doppler region, the trailing radar(s) will be re-deployed while the others maintain dual-Doppler coverage.  A detailed discussion of the mobile ground-based radar scan strategies is presented in Chapter 4.

3.3.7 	Photography

Synchronized digital photographs at fixed focal length and known orientation will be obtained from two locations with overlapping views of the IOD.  The digital camera platforms must be located on the side of the boundary/IOD with the most unstable airmass and the highest probability of CI.  These data will be appropriate for stereo photogrammetric cloud mapping over the IOD domain.  Hence, the cameras and their associated parent platforms must be deployed near the appropriate corners of the IOD.

The likely data acquisition design will consist of camera systems to be manually deployed from the SMART-R and a second camera vehicle.  A digital camera of at least 3.3 megapixel resolution will be fixed to a leveled tripod camera mount.  The azimuthal orientation of the digital camera must be determined and recorded.  The camera will be operated at fixed focal length, eliminating the need for photogrammetric landmark surveys.  Images will be obtained at fixed intervals and recorded on the hard disk of a laptop computer, with exposure time synched to GPS time.

Analysis of the photographs will utilize stereo photogrammetry to produce maps of cumulus locations.  In addition to the dual, tripod-mounted stereo photogrammetry cameras, IHOP_2002 will utilize an all-sky camera operated at the location of the UAH mobile profiler.

3.3.8 	Coordination with Aircraft for CI, ABL-CI and Sunrise BL  Missions

The NRL P-3, UWKA, DLR Falcon and FII dropsonde aircraft will be deployed in close coordination with mobile ground-based platforms during the CI, joint ABL-CI and sunrise BL missions.  Aircraft legs would be flown through and in the near vicinity of the IOD.  Details of the aircraft operations are described in Chapter 5.  In summary, the NRL P-3 would fly a narrow (80 km by 15 km) "racetrack" pattern along the target boundary or feature at about 300 m, with the Leandre II lidar pointing in toward the boundary.  The UWKA would fly some combination of an along-boundary traverse (~ 300 m) or "P", boundary-normal stacked traverses (~ 30-100 m, 0.6Zi and 1.5Zi) or "NS" and a box (1.5Zi) pattern or "B" inside an area approximately 50 km by 30 km centered on the IOD.  The DLR Falcon and FII dropsonde aircraft would fly about 50-100 km-long boundary-normal mid-tropospheric legs directly over the IOD.

Communications between the ground teams and the aircraft will be important for coordinating airborne and ground-based data collection  (see Section 3.4).  As in past experiments, we will rely on VHF radio communications between the FC and the Flight Scientists or their designated communicators on the four aircraft.  Alternatively, the FC and NRL P-3 Flight Scientist could communicate strategies and the NRL P-3 or UWKA Flight Scientists could then coordinate with the flight crew and the Flight Sientists on the other aircraft.  VHF air-to-ground communication is facilitated when aircraft are flying straight and at leveled altitude.  Due to the low altitudes of the NRL P-3 and UWKA during IHOP_2002, the 10 m deployable mast on the FC will help boost line-of-sight radio communications with these low-flying aircraft.  Though aircraft cabins are typically noisy environments at altitude, satellite phone communications are an alternative for air-to-air and air-to-ground coordination between the FC and NRL P-3.  Digital data communications will be possible via the MDN links between the FC, NRL P-3 and the UWKA.

Having established the mission and preliminary target for Day-1, either the NRL P-3 or the Mobile Mesonets (FC) will arrive first in the target area and probe the location and approximate orientation of the boundary.  This information will then be shared between the FC and NRL P-3, with subsequent dissemination to the other aircraft and ground teams  (see Section 3.4).  Airborne and ground-based legs will then be coordinated based on the preset mission profiles (see Section 3.2) and the input target boundary location and orientation.

Dropsondes would be deployed from the FII dropsonde aircraft at the maximum possible rate (approximately 15 km along-track spacing).  Coordination of dropsonde and upsonde frequency allocations is required prior to the beginning of the IHOP_2002 field phase (see Table 3.2).

3.3.9 	Base Locations of Ground-based Mobile Facilities

It is proposed to operate the SMART-R, the Mobile Mesonets, the NSSL MCLASS, the camera vehicle and the FC vehicle from Norman.  It has been proposed to base the DOWs, the UAH MIPS and the DRI radiometer either at the Homestead Profiling Site, or alternatively in Norman.  Basing the NSSL platforms in Norman will greatly reduce costs by using NSSL maintenance facilities and locally available staffing.  Given the need to get on station by about 1400 LT and about 4 hours to ferry from base to target, the NSSL ground-based contingent would need to leave base by not later than 1000 LT.  To achieve such an early departure, the forecast and targeting decisions should be streamlined.  The initially broad target area would be refined using later guidance and observations during the time period the armada is ferrying.  Norman- and remotely-based ground teams will converge as quickly as possible to the designated target area, while communicating between themselves and with the NOC (see Section 3.4).

  - Communications

3.4.1	 VHF Communications

Most or all mobile IHOP_2002 platforms will be equipped with VHF-FM transceivers.  All IHOP_2002 participants are welcome to utilize the NSSL VHF communication frequencies, provided they have the appropriate equipment.  To optimize communications, it is recommended that all teams follow the communication protocols outlined below.

VHF transceivers, with transmitted power adjustable from 5 W up to 55 W, normally provide voice communications over several miles in range in the case of a ground-level transmitter-receiver pair.  If the terrain between vehicles is flat and unobstructed (e.g., flat prairie, air-ground communications), the range can be greater.  Using a web utility program for ham radio operators, we have calculated the RF horizon distance from a 10 m (FC) antenna to mobile ground-based platforms as approximately 22 km.  Hence when data-gathering operations commence and the FC vehicle is parked on higher terrain with the repeater operating and the mast extended, VHF communications should be achieved over essentially the entire IOD domain.  Of course, if a vehicle is in a valley or gully, communications could be temporarily interrupted.

Three VHF frequencies are permanently assigned to NSSL and are available for use in IHOP_2002.  These are 163.100 MHz (primary transmit frequency, simplex receive frequency), 165.435 MHz (repeater receive, or duplex, frequency) and 163.275 MHz (special use only).  Most VHF transceivers can be programmed to handle frequency selection simply by selecting the correct channel.  In IHOP_2002, Channel 1 will be designated as the primary simplex channel (163.100 MHz).  In simplex mode, radios transmit and receive on the same frequency.  Channel 1 will be utilized whenever the repeater (described below) is unavailable, owing to distance, terrain or experiment mode.  Channel 2 will be utilized for duplex communications (i.e., involving a repeater).  In this mode, the repeater in the FC vehicle receives at the simplex frequency (163.100 MHz) and transmits at the duplex frequency (165.435 MHz).  The aircraft will be able to both transmit and receive all ground communications at the simplex frequency, 163.100 MHz, regardless of whether or not the repeater is operating.

The FC will advise teams concerning which channel is most appropriate.  When in doubt, it is sufficient to simply switch to Channel 2 and attempt to contact the FC, or else to key the microphone.  If Channel 2 is being used (repeater operational), a few seconds of reduced radio noise would be heard as the repeater continues transmitting.  Channel 3 (163.275 MHz) will be available for off-line communications between selected platforms (e.g., ground-based radars).

3.4.2 	Voice (VHF-FM) Communication Protocol

Adhering to a communications protocol would greatly facilitate smooth and productive IHOP_2002 operations.  The success of the experiment hinges on the concept of efficient, timely field coordination and this in turn requires that radio traffic be kept at the minimum necessary level.  Therefore, the FC will utilize broadcasts, at regularly scheduled intervals, of all relevant weather information (nowcasts).  Each nowcast will be announced in advance (e.g., “all teams, stand by for a nowcast in 30 seconds”) so that team members will be prepared to take any necessary notes relevant to their missions.

The following radio protocols are designed to help ensure the best use of the NSSL frequencies during IHOP:

- Inter-team communications on the Channel 1 and 2 IHOP_2002 frequencies are discouraged. Certain teams may use IHOP_2002 Channel 3 for mission-critical communications. If other inter-team communications are required, use other means where possible (e.g., cell phone).

- Teams may initiate contact with the FC to notify them of a change of their status (i.e., stopping for data collection, rolling, stopping for gas/supplies, etc.).  Teams are encouraged to report a meteorological phenomenon that has not already been reported (e.g., dust devil, new developing cumuli), or to request route or data collection guidance.

- When initiating contact, follow the following protocol example: " FC, PROBE1." (Think: FC, this is PROBE1).  FC will respond with " PROBE1, FC, go ahead" or simply “FC”.  If the communication cannot be accommodated, FC will say (e.g.) " PROBE1 stand by".

- If contacted by the FC, the first message from the FC will be as in this example: " PROBE1, FC".  A simple response identifies the responding vehicle; e.g., " PROBE1" . The FC will follow your identifier response with additional communications (e.g., " PROBE1 you should consider turning northeast on state highway 9 in about two miles, just past a sharp left jog in the road.").

- If possible, keep communications brief, preferably 10 seconds or less.  Short transmissions make it possible for other users with more urgent communications to break in and utilize the channel.

3.4.3	 Cellular Phones

Some of the teams will carry cellular phones.  These could be very useful when there is a failure in the VHF communications.  The mobile ground-based radars will also need to communicate with each other frequently to establish and maintain scan synchronization, providing another important application of cell phones.  By agreement of individual PIs, phone number lists could be selectively distributed at the start of the experiment to facilitate field communications (see Appendix III),

3.4.4 	900 MHz Mobile Digital Network

A technology known as the Mobile Digital Network (MDN) will be implemented for the first time during IHOP_2002.  This system will be based on FreeWave 900 MHz radio frequency modems.  These radios utilize frequency-hopping in order to find the best available channel in the 900 MHz band.  They are capable of rudimentary network operation, such as master/slave configuration, repeating and store/forward caching.  At 1-W output power, the line-of-sight range is approximately 20 miles.  In the polled, point-to-point mode, the nominal data rate is 115 kbaud.

Presently unfolding plans call for the FC, the MM vehicles, the NSSL MCLASS, the SMART-R, the NRL P-3 and the UWKA to be nodes of the MDN.  Other researchers are welcome to link their platforms to the MDN.  The requirements are a FreeWave modem that has been interfaced to the computer system of their platform, as well as provision of a (preferably) compact data format to NSSL that would be used to transmit their data across the MDN.

Details of the communication management protocol are still under development.  In the most likely network configuration, FC will poll each platform for any data they have cached and ready for broadcast.  The platform will then transmit and the data will be carried to the FC via the MDN, possibly being repeated by various nodes in the MDN.

As of this writing, we anticipate that mobile field observations would be updated roughly on a 1-5 min cycle.  The cycle period will depend on the number of nodes, the length of individual data packets, the average number of attempts required for successful packet transmission and the amount of data to be transmitted to the MDN from FC.  MM data could be updated as quickly as every minute.  Mobile soundings would be transmitted at roughly the time the sonde reaches the top of the ABL and then again when the sonde reaches the top of its flight.  Mobile Doppler data (possibly degraded base scan reflectivity only) could be transmitted once per volume scan (about 3 min).  Additional in-situ data could be transmitted from the NRL P-3 and UWKA and the UWKA could also provide degraded WCR cross-sections.  These data will be combined in a 3-D GIS visualization system for real-time field coordination, archived for quick-look operational reviews and transmitted in near real-time for Internet distribution (see Section 3.4.4).  At certain intervals, FC will broadcast nowcast and summary information, usually in the form of simple graphics, to the entire MDN.  These packets could be captured and displayed on the computers of the various field teams for guidance.

3.4.5 	Internet Communications

The FC will have one or two Iridium satellite phones and a DirecPC/Hughes satellite broadband Internet system.  These will be used throughout most of the mission day for digital connection to the Internet at NSSL and the NOC in Norman, OK.  Typically available WWW data will be used for mission planning and coordination and to enable FC to be “reading off the same page” as the Norman Operations Center.

Once data-gathering operations have commenced, a subset of real-time field data collected from the MDN, will be transmitted to NSSL and NOC.  These data will be converted to standard formats and served to the WWW, facilitating their perusal and interpretation.  They will probably be mirrored at the IHOP_2002 web site. This near real-time data from FC should prove useful for overall experimental oversight and a unique capability for “virtual participation” in IHOP_2002.

CHAPTER IV: Research Radar Operations

(Josh Wurman)

4.1 	Overview

Central to meeting IHOP_2002 scientific objectives is the collection of supporting observations with research radars.  The ensemble of radars is required to supplement other sensors in documenting the structure and evolution of the atmospheric boundary layer, convergence boundaries and low-level jets, to study convective initiation, monitor the distribution of water vapor, estimate accumulated rainfalls and conduct microphysical studies.  This chapter gives brief technical descriptions of the platforms expected to participate in the field portion of IHOP-2002  (see Table 4.1).  The technical specifications for the radars can be found in Appendix IV.  Plans to meet specific research goals and coordinated data collections are discussed in Chapter 4 and in the facility requests for the individual radars.

| Radar | Organization | Contact |
| --- | --- | --- |
| XPOW (1) | University of Connecticut | Emmanouil Anagnostou |
| DOWs (2) | Penn State University University of Oklahoma | Yvette Richardson Josh Wurman |
| SMART-R | NOAA/NSSL Texas A&M | Erik Rasmussen Conrad Ziegler |
| W-band | University of Oklahoma University of Massachusetts | Howie Bluestein Andy Pazmany |
| S-Pol | NCAR/ATD | James Wilson |
| WCR | University of Wyoming | Bart Geerts |
| ELDORA | NCAR/ATD | Wen Chau Lee |

Table 4.1:  Research radars  and contacts.

4.2 	Radar Descriptions

4.2.1  X-band Polarimetric Weather Radar (XPOW)

The XPOW radar is a mobile truck-mounted, X-band (3-cm) polarimetric Doppler weather radar with full scanning capability (stepped constant antenna elevation angles, vertical cross-sections at constant azimuth and vertical pointing).  The radar will normally be positioned close to NCAR’s S-band polarimetric radar (S-Pol) during QPF missions, but will be deployed in coordination with other mobile instruments during CI studies. Communication with XPOW is by cellular telephone and by radio using the mobile radar frequencies.

XPOW will support a wide variety of scientific objectives.  These include convective initiation, boundary layer and low-level jet studies.  Plans call for a comparison with polarimetric measurements from NCAR’s S-Pol and storm microphysics (hydrometer discrimination).  In-situ verification of the latter will be obtained with the UWKA, data collections will be coordinated with the S-Pol radar.  Radar measurements will be made at vertical incidence and in vertical cross-sections as the aircraft flies radial directions from, directly over and in close proximity to the radar.

As a polarimetric radar operating at an attenuating wavelength, XPOW will support studies in quantitative precipitation estimation.  Differential phase measurement (Phi-dp) will be used to estimate precipitation and to make attenuation corrections to the reflectivity estimates.  In another study, the attenuation at X-band will be used as an additional parameter in the retrieval of rain rates from a combination of measurements at X- and S-band.  The vertical pointing measurements will be used to determine drop-size distributions (DSD) and to evaluate the utility of X-band measurements to detect icing conditions hazardous to aircraft.  DSD retrievals will be verified with observations from a video disdrometer operated by the University of Connecticut.

4.2.2  Doppler-on-Wheels Radars (DOW)

The two DOW radars are a mobile truck-mounted dual-Doppler radar network operating at X-band (3-cm).  They have full scanning capability and can operate in surveillance, sector and vertical cross-section modes.  The radars are designed to provide high-resolution sampling of convergence boundaries and dry lines, convective initiation and atmospheric boundary layers.  Data collections are to be coordinated with the NRL P-3, the UWKA, S-Pol, XPOW and the SMART-R radars.  DOW radars communicate via VHF radio, CB radio, satellite phone, 900 MHz links and cellular telephone.  Requirements from the Norman Operations Center include forecasts and nowcasts.

Scientific objectives are to examine the detail wind fields associated with boundaries and short-lived convective phenomena and to provide supplemental information in conjunction with the larger array of moisture sensors.  Specific goals are discussed in the facilities proposal.

It is anticipated that the DOW radars will grid their Doppler fields, permitting real-time dual-Doppler syntheses and provide these to the Norman Operations Center.

4.2.3 Shared Mobile Atmospheric Research  and Teaching Radar (SMART-R)

The SMART-R is a mobile truck-mounted Doppler radar operating at C band (5-cm).  It can operate in stepped constant antenna elevation, vertical cross-section and vertical pointing modes. The radar will support studies regarding three-dimensional wind analyses in vicinity of boundaries and dry lines, convective initiation and atmospheric boundary layers.  SMART-R activities will be coordinated with the other mobile radars (DOWs and XPOW).  Data collections are to be coordinated with the NRL P-3, the UWKA and the DOW and XPOW radars.   Communication is either by VHF radio or cellular phone.  Requirements from the Norman Operations Center include forecasts and nowcasts.

It is anticipated that the SMART-R will provide radar images from time to time to the FC, which may overlay surface data and provide these to the Norman Operations Center.

4.2.4	 W-band (Tornado) Radar

The W-band Doppler radar jointly operated by the Universities of Massachusetts and Oklahoma is a truck-mounted cloud detecting radar.  Scientific priorities are the probing of convergence boundaries and tornadoes.  The radar can operate by scanning at constant antenna elevation, in vertical cross-sections at constant azimuth and in a VAD (visual-azimuth display) mode.  Communication is by cellular telephone and possibly by radio.  Needs for coordination include overhead passes with the UWKA or NRL P-3 for data quality verification and supplemental weather information. Coordination support with other mobile radar systems and nowcasts from the Norman Operations Center are also required.

Studies supported by the radar are the mapping of high resolution radar reflectivity and Doppler velocity fields is tornadic thunderstorms, the vertical structure of storms and the vertical profile of the wind in the storm inflow.  Plans also call for high-resolution data collections with boundaries.

4.2.5  S-band Dual-Polarization Doppler Radar (S-Pol)

The S-Pol radar is a fixed site S-band (10-cm) radar capable of measuring the full set of polarimetric and Doppler variables.  The radar has full-scanning capability (stepped volume sampling at constant antenna elevation angles, vertical cross-sections at constant azimuth (including over-the-top) and vertical pointing).  Real-time radar products include hydrometer classifications, rainfall maps and estimates of the refractive index.  The radar will support a wide variety of studies (convective initiation, atmospheric boundary layer, low-level jet, water vapor distribution, rainfall estimation and microphysics).  Details of proposed data collections are described in facility requests for S-Pol and the UWKA.  Desired support from the Norman Operations Center is for 12­24 hr weather forecasts.

Planned communication links at S-Pol are land phone lines and cellular telephones. Coordinated data collections are expected with the XPOW radar, the DOW and SMART-R,  and the UWKA.

To ensure aircraft safety during microphysical data collections radio communication between S-Pol and the UWKA is needed.  Also, aircraft track and lightning ground strike location information is required for superposition on S-Pol real-time products.

4.2.6	 Wyoming Cloud Radar (WCR)

The UWKA has a Doppler W-band cloud radar (3 mm wavelength).  The radar can be operated in (1) vertical-plane dual-Doppler, (2) up­down single Doppler and (3) side­down single-Doppler scanning modes.  Coordination is required with fixed and mobile radar systems.  To ensure data quality control coordinated data collections are required with vertically pointing ground-based radars and with the NRL P-3 ELDORA radar operating in a side-looking mode.   Communication is by radio.  Nowcasts from the Norman Operations Center are also required.  Special safety support needs in association with storm microphysics data collections are access to lightning strike location information, communication with the S-Pol radar and the superposition of aircraft track information on the S-Pol radar displays.

Requirements for UWKA are detailed in the facilities proposal.  Special data collections are planned in support of microphysics studies with the S-Pol and XPOW radars.  The aircraft will generally operate within 60 km of the polarimetric radars and will fly both radial and box patterns in a layer extending from just below the melting level to an altitude of 10 km.  The data obtained will be used to verify hydrometer designations based on polarimetric radar measurements, to study melting layer microphysics and to verify forecast model microphysical parameterizations.

4.2.7 	ELDORA Radar

The NRL P-3 aircraft will carry the ELDORA airborne pseudo-dual-Doppler radar.  ELDORA will operate in coordination with various aircraft and instruments as described elsewhere in this document.  During CI missions, close coordination will be maintained with the mobile ground based radars and other instrumentation.

4.3 Ground-based Radar Logistics

It is critical for many of the IHOP_2002 scientific missions that close coordination be maintained among the various mobile ground-based, airborne and stationary radars and other instrumentation.

4.3.1 	Basing

The DOW2, DOW3 and XPOW radars will be based out of Liberal, Kansas to be in close proximity to the S-POL radar.  XPOW will be deployed near S-POL for QPF studies and DOW2, DOW3 and XPOW will be deployed within 50 to 100 km of S-POL whenever there is a reasonable chance of CI within this region.

A large garage facility is being rented in Liberal, KS.  This facility will house the DOW2, DOW3 and XPOW and can accommodate several vehicles, including the SMART-R, MIPS, FC and other systems, as needed.  The garage has standard A/C power, air conditioning and heating.

4.3.2 	Ferry times to S-POL Region

The SMART-R will be based out of Norman, Oklahoma.  The radar will ferry to the deployment area to rendezvous with the DOW2, DOW3 and XPOW radar (the DOWs).  According to Delorme Street Atlas, using speeds of 60 mph on I-40 and 50 mph elsewhere (to account for towns and turns), the ferry time from NSSL to S-POL is 5:17 hours.  Faster speeds on U.S. highways could reduce this time significantly.  The ferry time from Liberal to S-POL is 40 min.  The SMART-R will need to leave Norman quite early to meet up with the DOWs through much of the S-POL region.

4.3.3 	Deployments

Convective Initiation: It is assumed that the DOWs will typically be the first mobile radars in the target region.  The DOWs will establish a linear multiple-Doppler array ahead of an interesting boundary (Figure 4.1), guided by DOW radar observations, S-POL observations and the Norman Operations Center.  Suggested sites for the SMART-R and for possible redeployments of the DOWs will be scouted and selected by the DOW support vehicle during this time.  When the SMART-R arrives, either a T or box deployment will be executed.  For the discussion, a “T” deployment (Figure 4.2) will be assumed for this purpose.

Figures 4.1 and 4.2: Linear3 Doppler array and “T” deployment during Convective Initiation missions

Quantitative Precipitation Forecasting: The DOWs will deploy near S-POL.  XPOW will be nearly co-located with S-POL and DOW2 and DOW3 will establish a dual-Doppler lobe over a study region determined by the PIs.

Redeployments: During any deployment the Radar Coordinator will consult with the FC and other coordination personnel at S-POL and the Norman Operations Center concerning adjustments to the current deployment and/or the need for re-deployment (Figure 4.3).

Forward Re-deployment: The DOW support vehicle will scout potential re-deployment sites for the rearward radar in the T configuration so that when/if re-deployment occurs, the rear radar can quickly move to a new location.  Based on past experience with mobile radars, it is assumed that it will require approximately 35 to 40 minutes between “feet up” and “feet down” to re-deploy over a distance of about 40 km.  During this time, the remaining three radars, which can remain stationary, will continue to collect dual-Doppler, but not over-determined dual-Doppler, data.

Transverse Re-deployment: The DOW support vehicle will scout potential sites for the end radar (north in figure) re-deployment.  The end radar will re-deploy and become the south radar in a new T configuration.  This will require up to 40 to 60 minutes.  During the first 30 minutes, the other radars will remain stationary, maintaining three radar coverage.  The DOW support vehicle will scout potential sites for the rearward radar.  At 30 minutes time into the redeployment, the rear radar will move south to its new deployment site.  This will require about 20 minutes.  During this 20 minutes, only two radar coverage will be provided over the boundary.

Figure 4.3: Mobile radar redeployment strategies

4.3.4 	Scanning

Convective Initiation: While the details will need to be refined during pre-operations synchronization practices, it is a reasonable assumption that all the mobile radars can execute individual scans in just under 5 sec.  A scan strategy is proposed in Figure 3.4 that provides for 70 sec volumetric updates, through approximately 140 deg sectors.  These scans provide approximately 100-150 m vertical spacing through the lower boundary layer and coverage up to about 3 km, through the middle of the multiple-Doppler lobes.  It is important to note that the DOWs will have ~160 m beamwidths at a range of 10 km and the SMART-R will have about 250 m beamwidth, so this represents slight oversampling in the vertical for both systems.  It is recommended that all systems sample with range resolutions of 75 m or less (receiver sampling and transmit pulse length) to recover high resolution detail within 10 km of the radars and oversample data azimuthally.  All radars should collect data out to at least 30 km range (> 400 gates @ 75 m per gate).  PRT choice is not very important unless significant 2nd trip contamination is present.

The Radar Coordinator, in DOW3, will have good communications with the other radars, by virtue of a central location within the T and use of a 10-m communications/observations mast.  Radio, cellular, 900 MHz and satellite telephone methods will be employed as conditions require.  The Radar Coordinator will ensure that the deployment locations provide multiple-Doppler coverage over the focus area and that the radars maintain tight scan time coordination.  From time to time the Radar Coordinator will request that other radars speed or slow scans to maintain this coordination.

S-Pol Scanning: The plan is to scan S-Pol continuously during the entire experiment.  There are three scanning modes for S-Pol described below.  Regardless of what scanning mode is being exercised, a refractivity scan will be taken at least every 5 min.  This will be a 360 deg scan at 0.0 deg with scan rate of 10-12 deg/sec.  While specific scanning information is provided below, changes are likely based on the experience and desire of the scientists present:

1.  Unattended mode (no scientist present):  This will be a 5 min, 360 deg PPI at a scan rate of about 7 deg/sec.  In addition to the refractivity scan, six additional scans will be taken at 0.5, 1.4, 2.5, 3.6, 5.0 and 7.0 deg.

2. Surveillance mode: This will be the same as the unattended scan except the scientist on duty is free to make desired changes.  No specific experiment is being conducted.

3. Experiment mode:  This third strategy will be deployed when scientists are present and specific experiments are taking place.  During Convection Initiation experiments, scans will be coordinated with the mobile radars.  Three-minute PPI or RHI scans are planned that will cover a sector from the surface to 3-5 km.  The intent is to cover the depth of the convergence line and the depth of the cumulus or cumulus congestus that are growing.  The lowest angel will be the refractivity scan.  The remaining angles will be spaced to cover the desired depth at a scan rate of about 7.5 deg/sec.

During Boundary Layer evolution experiments this will be a 5 min, 360 deg PPI’s.  Elevation angles will be roughly 0.0, 0.5, 1.2, 2.0, 3.0, 4.0, 5.0 and 6.0 deg.

To enhance interactions between the scientists at the S-Pol and Homestead Profiling Site, the following two additional scanning strategies have been suggested:

The surveillance mode will be interspersed with 1-2 min of a small sector of RHI scans going from the surface up to 3-5 km centered over either the Homestead or the TAOS site.  The objective is to support studies utilizing Homestead instruments.  Homestead scientists will contact S-Pol directly to request a start and stop of special RHI scans.  The special request will have lower priority than the two experimental modes discussed above that are coordinated with supporting aircraft operations.

Scanning mode supporting efforts to understand the dynamics of boundaries are not easily sampled with CI systems (at night or too rapidly moving).   These boundaries may include cold fronts, bores, drylines and outflows.  For this mode, we propose scanning a sequence alternating between the boundary layer evolution experiments  (see above) followed by RHIs in a 30 deg sector roughly perpendicular to the feature of interest.  Spacing between the scans should be such to complete the RHI scans within three minutes.  This scanning mode will be typically correspond to periods when there are sequential soundings from the Homestead Profiling Site.

4.3.5 	Communications

Depending on the suitability of the NSSL Mobile Mesonet VHF frequency, the mobile radars may employ a separate radar coordination VHF frequency (151.94 MHz).  The DOW3, containing the Radar Coordinator, will use both frequencies in order to plan and coordinate with the FC.  900 MHz links will connect the DOW2 and DOW3 in the attempt to calculate real-time dual-Doppler.  Satellite phones may also be employed.  All radars will have cellular telephones.  Certain communications methods may or may not work in various terrain, so flexibility and multiplicity is important.

4.3.6 	Airborne Radar Logistics

The airborne radar logistics are described in the next chapter “Aircraft Operations”.  Operations will be coordinated closely with those of the ground based radar fleet.

CHAPTER V: Aircraft Operations

(Tammy Weckwerth)

Six aircraft will participate in IHOP_2002. Table 5.1 summarizes each aircraft’s capabilities and research mission  plans and a time line of aircraft participation is shown in Figure 5.1. A brief description is given below for the various aircraft, including people to contact for more detailed descriptions.  All aircraft will be based out of Will Rogers World Airport in Oklahoma City, OK.

Table 5.1: Planned Aircraft for Participation in IHOP_2002.

Figure 5.1: Dates of Aircraft Participation in IHOP_2002.

## 5.1 Aircraft Operations

5.1.1  Naval Research Lab (NRL) P-3

The NRL operates a P3B Orion 4-engine turboprop during IHOP_2002. It is sponsored by NSF through the Deployment Pool Fund and will be available for 160 research flight hours through most of the field phase: 17 May through 25 June 2002. The NRL P-3 is equipped to make basic meteorological measurements, including temperature, pressure, moisture and winds. Mission direction will be made by an on-board scientist with input from the Norman Operations Center, S-Pol and the field control vehicle when available. The NRL P-3 project manager is LCDR Tom Strong (301-342-1429; tstrong@planes.nrl.navy.mil). ELDORA and the French CNRS Leandre II water vapor DIAL will also be flown on the P-3. The NCAR/ATD ELDORA project manager is Wen-Chau Lee (303-497-8814; wenchau@ucar.edu). The Leandre II project manager is Cyrille Flamant (Cyrille.Flamant@aero.jussieu.fr). The RAF instrumentation project manager is David Rogers (303-497-1054; dcrogers@ucar.edu). The NRL P-3 principal investigators are Roger Wakimoto (UCLA), Cyrille Flamant (CNRS, France) David Kingsmill (DRI), Conrad Ziegler (NSSL), Wen-Chau Lee (NCAR/ATD), Jim Wilson (NCAR/RAP/ATD), Cindy Mueller (NCAR/RAP), Dave Parsons (NCAR/ATD) and Tammy Weckwerth (NCAR/ATD).

5.1.2  University of Wyoming King Air (UWKA)

The University of Wyoming Department of Atmospheric Science operates a Beechcraft King Air Super 200T. It is sponsored by NSF through the NSF Deployment Pool Fund and will be available for 167.5 research flight hours (excluding ferry and test flights) during the entire field phase: 13 May through 25 June 2002. The UWKA is equipped to make basic meteorological, turbulent and cloud microphysical measurements. The mission direction will be made by an on-board scientist responding to input from the Operations Center, as well as the NRL P-3 when flying in coordinated missions. The UWKA will also house the Wyoming Cloud Radar. The project manager for the UWKA is Al Rodi (rodi@uwyo.edu) and the project manager for the WCR is Bart Geerts (geerts@uwyo.edu). The PIs for the UWKA and WCR are Peggy LeMone (NCAR/MMM), Bart Geerts (UWYO), Ken Davis (PSU), Fei Chen (NCAR/RAP), Steve Koch (NOAA/FSL), Conrad Ziegler (NSSL), David Leon (UWYO) and Tammy Weckwerth (NCAR/ATD).

5.1.3  DLR Falcon

The German DLR Falcon 20 E-5 will participate for four weeks during IHOP_20022, flying 100 hours from 17 May through 14 June. It is jointly sponsored by NSF through special funds and the German Aerospace Agency DLR in Germany. The Falcon is equipped to make basic meteorological measurements, in addition to carrying the DLR water vapor DIAL and NOAA/ETL High-Resolution Doppler Lidar (HRDL). The DLR Falcon will also be releasing dropsondes. The project manager for the Falcon is Hans Finkenzeller (heinz.finkenzeller@dlr.de). The DLR DIAL project manager is Gerhard Ehret (gerhard.ehret@dlr.de) and the HRDL project manager is Alan Brewer (alan.brewer@noaa.gov). The Falcon PIs are Gerhard Ehret, Mike Hardesty, Volker Wulfmeyer and Ken Davis.

5.1.4  Proteus

A Model 281 high-altitude, twin turbofan Proteus aircraft will be participating in IHOP_2002 from 27 May to 13 June for 36 research flight hours. The Proteus will carry the remote sensor NAST. NASA will provide the funding for the Proteus and NAST participation. The project manager is Allen Royal (a.c.royal@larc.nasa.gov) , the lead scientist is Allen Larar (a.m.larar@larc.nasa.gov).

5.1.5 NASA DC-8

NASA will be operating a DC-8 aircraft between 25 May and 13 June for 40 research flight hours during IHOP_2002.  The research aircraft will carry the water vapor DIAL LASE and will also house the S-HIS passive remote sensing system.. NASA will provide the funding for DC-8 and LASE operations. The project manager for the DC-8 is Chris Jennison (chris.jennison@mail.dfrc.nasa.gov) and for LASE is Ed Browell (e.v.browell@larc.nasa.gov).

5.1.6 Flight International Learjet 36XR

Flight International will be operating their Learjet 36A for the dedicated purpose of releasing dropsondes. The NSF is funding this aircraft through special funds and it will participate in the entire field phase of IHOP_2002, 13 May to 25 June. 400 dropsondes have been requested and will be distributed between the FII Learjet and the DLR Falcon. The PIs for the dropsondes are Roger Wakimoto (UCLA), Dave Parsons (NCAR/ATD), Steve Koch (NOAA/FSL) and Tammy Weckwerth (NCAR/ATD).

  - Experimental Coordination

**Please Note** At the beginning and/or end of every mission, it is highly desirable to have all of the remote sensing aircraft (i.e., NRL P-3, DLR Falcon, Proteus, NASA DC-8 and UWKA) fly over the ARM/CART Central Facility (36° 36.36´ N, 97° 29.1´ W) and/or Homestead Profiling Site (36° 33.500´ N, 100° 36.371´ W). These overflights would optimally be flown in coordination with other aircraft on the same mission.

5.2.1	Experiment CI: Convection Initiation with a Boundary

Preferred operation times: 1200-2000 LT

Necessary weather: Pre-convective with slow-moving (<5 m/s) boundary

Number of missions requested:  12-15

MGLASS sondes requested: 210 (6-7/MGLASS/mission)

Dropsondes requested: 196 (24/mission from Aeromet Learjet)

NRL P-3 requested: 90 hrs (6-8 hrs/mission) with sideward Leandre II

DLR Falcon requested: 16 hrs (4 hrs/mission for 4 missions)

NASA DC-8 requested: 15 hrs (5 hrs/mission for 3 missions; 1 coordinated with Proteus)

Proteus requested: 12 hrs  (6 hrs/mission for 2 missions; 1 coordinated with DC-8)

UWKA requested: 63.5 hrs (3.5-4 hrs/mission)

FII Learjet: 60 hrs

Objective: The broadly-defined objective is to assess the moisture variability and kinematics along a boundary-layer convergence zone and their relationship to CI. Previous CI datasets have been used to improve understanding of the kinematic structure of boundaries. Unfortunately, the moisture datasets from the previous projects were far inferior to the kinematic datasets, which has hindered our progress in CI research. This is a unique opportunity to merge detailed kinematic and moisture datasets and thus make significant progress in understanding CI along boundaries.

Experimental Design: The experimental design for this study will be focused on a slow-moving boundary, ideally detected by fixed ground-based radar. Examples include the dryline, stationary frontal zones or slow-moving decayed outflow boundaries. Figure 5.2 shows that the 4 mobile radars will be configured with 20 km baselines in a T pattern across the boundary to facilitate continuity as the boundary moves. Alternatively, a box-pattern with the four radars may be used. The Mobile Mesonets will be distributed across the boundary. They will be vectored by the Field Coordination Vehicle (FC). The DRI mobile radiometer and UAH MIPS (Mobile Integrated Profiling System) will also drive traverses across the boundary. Please see Chapters 3 and 4 of this Operations Plan for more information on ground-based mobile vehicles and research radar operations, respectively.

CI flight coordination plans are shown in Figures 5.2 through 5.5. One of the two dropsonde aircraft will be flown with each CI mission: either the DLR Falcon with the downward-pointing DLR DIAL, as well as HRDL, or the FII Learjet. Dropsonde legs will be flown normal to the boundary to study the temporal evolution of the boundary and surroundings. Dropsondes would be released every 20 km normal to the boundary from a height of ~5 km AGL (or from about 4 km AGL if released from the Falcon, for optimal performance of the DLR DIAL and HRDL). The NRL P-3 will be flown at 300 m (1000’) and ideally within 5 km from the boundary so that the Leandre II water vapor DIAL, which will be pointed out the right side of the NRL P-3, can map the water vapor variation across the boundary. Additionally the ELDORA radar onboard the NRL P-3 will be useful for obtaining clear-air measurements out to 10-15 km at this altitude. Figure 5.3  shows the UW King Air flying along the boundary, at 300 m, in support of Leandre DIAL observations, and normal to the boundary at several altitudes (e.g. 3 levels, 300 m, 0.6Zi, and 1.5Zi, where Zi is the [moist] boundary layer depth). These stepped transects will describe the flow and moisture field in the vicinity of a convergence line. This cross-pattern is completed in about 43 min, and can be repeated in reverse direction if time and conditions permit. On the UW King Air flight legs above the CBL, the airflow will be detailed in transects below the aircraft, using the 95 GHz Wyoming Cloud Radar (WCR) operating in vertical-plane dual-Doppler mode. This will be accomplished, in particular, in the box pattern (B), shown in Figure 5.4. The latter accomplishes the goals of the pattern in Figure 5.5 but also surveys both the across-line structure and along-line variability by means of additional WCR transects.

The NASA DC-8 with the downward-pointing LASE water vapor DIAL and S-HIS and Proteus with NAST would cover a larger domain to map out the large-scale temperature (NAST, S-HIS) and water vapor profiles (NAST. S-HIS and LASE).

Intercomparisons: The NASA DC-8 and Proteus will be flying comparable flight tracks so LASE and NAST water vapor intercomparisons can be readily made. The horizontal water vapor structure of shallow boundaries, as documented by the Leandre II DIAL, will be validated by in-situ measurements mainly by the UWKA.  The vertical moisture and airflow structure of the same boundaries, documented by the DLR DIAL and ETL HRDL, will be validated mainly by dropsonde data. Purely kinematic intercomparisons are also possible, as several Doppler radar platforms will measure the flow field at different scales.

Figure 5.2: The inner domain for the Convection Initiation experiments with a boundary

Figure 5.3: Aircraft coordination for CI cross pattern missions. The DLR Falcon and FII dropsonde aircraft fly across the boundary in Intensive Observation Region (black box, shown in detail in Figure 5.2), and the NRL P-3 flies along it. The UW King Air executes boundary-parallel (P) flight legs, and stepped transects across the boundary (NS).

Figure 5.4: Convection Initiation with UWKA flying cross-box pattern. As Figure 5.3, but with an additional box flight pattern by the UW King Air.

Figure 5.5: Vertical cross-section showing altitudes of various aircraft for the CI with a boundary scientific objectives.

### 5.2.2  Experiment ABL: ABL Water Vapor Heterogeneity and Water Vapor Budget

Preferred operation times: 0900-1400 LT

Necessary weather: Clear, sunny day; some BL clouds are ok

Number of missions requested: 12

MGLASS sondes requested: 0

Dropsondes requested: 24 (2/mission from DLR Falcon)

NRL P-3 requested: 25 hrs (5-6 hrs/mission for 4-5 missions) with downward Leandre II

DLR Falcon requested: 50 hrs (4-4.5 hrs/mission)

NASA DC-8 requested: 10 hrs (5 hrs/mission for 2 missions; 1 coordinated with Proteus)

Proteus requested: 6 hrs (1 mission coordinated with DC-8)

UWKA requested: 66.6 hrs (12 4-5 hr flights)

FII Learjet requested: 0

Objective: This study will study the daytime BL with a focus on the measuring the water vapor budget and the development of heterogeneities due to differences in soil moisture, natural or man-made land surface conditions and topography. This experiment will determine how the land-surface heterogeneities influence the ABL moisture distribution.  Furthermore a synergy of in-situ and active remote sensing instruments will be used to close the water vapor budget. The atmospheric processes governing the magnitude of all terms in the water vapor budget will be measured. These measurements will be used to understand the spatial and temporal evolution of moisture in and above the ABL.

Experimental Design: This experimental design involves repeated tracks over geographically-fixed waypoints to obtain the best possible statistics relating fluxes measured at 100’ by the UWKA to the surface fluxes measured by the nine ISFF, CU flux station, OASIS stations and surface flux measurements from the ARM/CART and ABLE domains. On a given mission, UWKA flight tracks will be flown over one of the three locations shown in Figure 5.6. These flight legs have been selected based on an absence of buildings and towers in the area so low-level legs can be safely flown. The ISFF stations have been positioned beneath the legs. The UWKA will first fly at 1.2 zi and then perform soundings through zi. The DLR Falcon with their downward-pointing DLR DIAL and NOAA/ETL High Resolution Doppler Lidar (HRDL) will obtain vertical flux profiles in either the along-wind or cross-wind direction. The NRL P-3 with the downward-pointing Leandre II water vapor DIAL will map vertical profiles of the moisture field in the orthogonal direction of the Falcon. Thus two of the three Falcon/P-3 legs shown in Figure 5.6 will be flown over and over to get continuous measurements over the same region. When only one of the Falcon or P-3 is available, only one of the three DLR Falcon/NRL P-3 legs shown in Figure 5.6 will be flown. A few dropsondes may be released from the Falcon for in-situ verification. The NASA DC-8 with the downward-pointing LASE water vapor DIAL will map out the larger-scale water vapor field.

Figure 5.6: Boundary-layer heterogeneity and water vapor budget flight patterns

Figure 5.7: Vertical distribution of aircraft for flights shown in Figure 5.6.

The UWKA tracks for this mission are as shown in Figure. 5.6. They will start with sounding from 100 ft through zi. Then the UWKA will fly straight and level starting at 1.2 zi to characterize mixed-layer top using WCR, and step down though the mixed layer. This will be followed with some sounding through zi.   Repeat cycle.  Time for one cycle of four legs plus sounding is about 1 hr.

.

A                                				 B

Figure 5.8: Plan view of UWKA ABL  flight pattern to sample large eddies and mesoscale circulations in the mixed layer.  In this figure, the primary track is east-west, but north-south primary tracks are also likely.  Alternate leg depicted for X pattern.

Variant 1:  L or X pattern to get convergence and structure through mixed layer

Notes:  For example, after sounding, fly at 1.2 zi to determine height and topography of mixed layer top. Next, fly AB at 0.8 zi, BA at 0.6zi, AB at 0.25zi, and BA at 100 feet. Repeat.   Time for one module:  ~1 h; total mission = 4 h.

The validation and regionalization of tower surface fluxes (low-level pattern, primary track only) will be done with this pattern. “Regionalization” refers to determining how representative a tower is of patches of similar surface, and from that understanding, extrapolating the spatial coverage from the aircraft and the temporal coverage from the tower fluxes to a larger region where direct flux measurements are lacking.

This UWKA mission will fly main track in Figure 5.6 at 1.2zi to characterize ABL with WCR, reverse heading and fly track at 0.8 zi to get flux at top of ABL. Then fly 3-4 repeated straight and level legs at 100 ft along primary track.  Follow with box or spiral sounding.  Repeat cycle.  We may want to eliminate one upper leg on some cycles to maximize sampling.  Leg length is 32 nm (50 km).  Each mission must have at least 8 legs at 100 ft on same track.

Intercomparisons: This mission will provide intercomparisons between remotely-sensed fluxes obtained by HRDL and the DLR DIAL onboard the DLR Falcon with UWKA fluxes and dropsondes. Additionally WCR and ground-based DIAL measurements can be compared with UWKA fields. The UWKA fluxes will be compared with the surface tower eddy covariance flux measurements.

HRDL

5.2.3   Experiment AC1: ABL Evolution/Evaluation of 12Z sounding

Preferred operation times: 0600-1300 LT

Necessary weather: clear, sunny morning, some possibility for convective outbreak later in the day

Number of missions requested: 3

MGLASS sondes requested: 36 (6/MGLASS/mission)

Dropsondes requested: 0

NRL P-3 requested: 18 hrs (6 hrs/mission) with sideward Leandre II

DLR Falcon requested: 13 hrs (4-4.5 hrs/mission)

NASA DC-8 requested: 10 hrs (5 hrs/mission for 2 missions; 1 coordinated with Proteus)

NASA Proteus requested: 12 hrs (6 hrs/mission for 2 missions; 1 coordinated with DC-8)

UWKA requested: 16.1 hrs (4 3.5-4 hr flights; likely two sorties on one mission)

FII Learjet requested: 0

Objective: Details of the horizontal and vertical distribution of water vapor in the quiescent boundary layer and the evolution are largely unknown. Knowledge of this detail has important implications for convective storm forecasting.  Operational forecasters frequently assume that soundings taken at one location are representative of conditions over large regions and time periods; this is particularly true in estimating convective potential for the day from the 1200 UTC sounding. The question may also be posed how accurately numerical prediction models, initialized largely by 1200 UTC soundings, predict vertical structure and CI in the next 12-18 hrs. The evolution of the ABL moisture distribution and validity of the 12 UTC sounding will be assessed in this study.

Experimental Design: The experiment design for this study will utilize nearly all of the IHOP facilities. Figures 5.9 and 5.10 show the design. Soundings will be obtained at 1 hourly intervals from the two MGLASS  to assess whether there is a significant small-scale difference in the stability profiles during the development of the CBL. Surface-layer moisture estimates will be retrieved from the S-Pol refractivity technique. These will be compared with values obtained from the Mobile Mesonets, TAOS and existing operational and research fixed surface stations. The 9 Mobile Mesonet vehicles will continuously drive around the grid of roads surrounding S-Pol to map out the surface water vapor, temperature, wind and pressure fields. These measurements will be centered in an area about 50 km on a side. Additionally at the profiling site, time-height profiles of water vapor will be obtained from AERIBAGO (atmospheric emitted radiance interferometer), NASA’s Scanning Raman lidar and FM-CW radar. The DRI mobile radiometer will also be driven around the study area to investigate horizontal variations of integrated precipitable water. In order to assess the water vapor evolution in the context of the kinematic field, measurements of clear-air CBL winds will be obtained from ELDORA onboard the NRL P-3, S-Pol and at least two mobile radars. The two mobile radars would be positioned to form an equilateral triangle with S-Pol with 20 km sides. The shading in Figures 5.9 and 5.10 indicates the corresponding ground-based multi-Doppler domain.

Just before sunrise the NRL P-3 will fly at 300 m (1000’) with the Leandre II water vapor DIAL staring horizontally out the right side of the aircraft. In this configuration Leandre II will map out the horizontal distribution of the water vapor field within ~6 km of the NRL P-3.  Each NRL P-3 circuit shown in Figure 5.9. will take ~10 min giving high resolution updates of the rapidly evolving CBL. The UW King Air will fly at the same altitude as the NRL P-3 but slightly behind to ensure that Leandre II eye safety issues are not potentially compromised. Flying the UWKA at the same altitude as the NRL P-3 will provide in- situ verification of the water vapor field sampled by Leandre II. The DLR Falcon with a downward-pointing DLR water vapor DIAL will fly at 4 km directly above the UW King Air, but also slightly in advance to eliminate eye safety risk to the UWKA. The DLR DIAL will obtain vertical profiles of water vapor from the surface all the way up to the flight level. Thus the UWKA will also provide in-situ verification for the DLR DIAL.  After ~0930 LT the pattern will be enlarged (Figure 5.10) to map out the moisture distribution in a larger area to assess the mesoscale moisture variability within the CBL. The NRL P-3 circuits in Figure 5.10 will take ~30 min to complete. The NASA DC-8 with the downward-pointing LASE water vapor DIAL and NASA Proteus will map out the large-scale water vapor fields.

Intercomparisons: DC-8 and Proteus will be flying comparable flight tracks so LASE and NAST intercomparisons can be readily made. Intercomparisons will be obtained between the Leandre II and UWKA in-situ measurements. Additionally they will be obtained between DLR DIAL and UWKA in situ measurements. There will be a line segment of overlapping data between the DLR DIAL and Leandre II to provide intercomparisons. The Mobile Mesonets, fixed surface stations and TAOS measurements will be used to evaluate S-Pol’s refractivity retrieval. AERIBAGO and the NASA Scanning Raman lidar will be compared with LASE, NAST and DLR DIAL.

Figure 5.9: Flight tracks for coordinated early morning (0600-0930LT) ABL moisture evolution mission

Figure 5.10: Flight tracks for coordinated late morning (0930-1300 LT) ABL moisture evolution

Figure 5.11: Altitude ranges for aircraft tracks shown in Figures 5.9 and 5.10

### Experiment LLJ1: Morning Low-level jet (LLJ)

Preferred operation times: 0600 –1200 LT

Necessary weather: LLJ and frontal zone or dryline

Number of Missions requested: 2

MGLASS sondes requested: 0

Dropsondes requested: 180 (45/mission from Aeromet Learjet and 45/mission from DLR Falcon)

NRL P-3 requested: 6 hrs (1 mission) with downward Leandre II

DLR Falcon requested: 12 hrs (2 flights/mission)

NASA DC-8 requested: 0

NASA Proteus requested: 0

UWKA requested: 0

FII Learjet requested: 12 hrs (2 flights/mission)

Objective: This is a multi-scale investigation designed to determine how the distribution of water vapor evolves during LLJ episodes. The effect of this water vapor evolution, which often remains undetected by operational sounding and surface measurements, on CI prediction and QPF on the 6-18 hr timescale, will be studied.

Experimental Design: Two mobile radars would be spaced to form a 30 km on a side equilateral triangle with S-Pol (Figure 5.12). In addition the WSR-88D would be used in conjunction with S-Pol to obtain dual-Doppler winds that would nearly cover the entire P-3 flight pattern. By making use of four mobile radars, the radar spacing could be reduced to 20 km to obtain even higher resolution wind fields closer to the surface. The water vapor measuring systems at the central facility, including the CART Raman lidar, AERI, profiling radiometer and ground-based DIAL, would be obtaining time-height water vapor.

The DLR Falcon will be flown with the downward-pointing DLR DIAL and dropsondes and the  second FII dropsonde aircraft. Both aircraft will fly clockwise around the perimeter of the ARM/CART domain, as shown in Figure 5.12, or some modification to that box. Sondes will be dropped at ~50 km intervals. Each dropsonde aircraft will fly half of the circuit (using the diagonal to the NW corner of the box as a ferry leg). Thus dropsondes will be launched around one complete circuit. The planes will land and refuel and do the same circuit with drops one more time. On the interior of the box, the NRL P-3 with downward pointing Leandre II would fly normal to the LLJ with ~200 km legs. This would result in obtaining data on the temporal and spatial variations in water vapor and winds along and across the jet axis. In Figure 5.12 it is assumed that the jet axis is north-south; the flight pattern and dual-Doppler lobes from the mobile radars would be shifted accordingly to account for the actual orientation of the jet axis.

Figure 5.12:  Morning low-level jet flight tracks.

Figure 5.13: Altitude distribution of flight tracks shown in Figure 5.12

### 5.2.5  Experiment LLJ2: Evening Low-level Jet

Preferred operation times: 1500-2100 LT

Necessary weather: potential for LLJ; broken to scattered clouds; potential for LLJ overrunning situation and nocturnal convection (MCC)

Number of missions requested: 3

MGLASS sondes requested: 0

Dropsondes requested: 0

NRL P-3 requested: 21 hrs (7 hrs/mission) with downward Leandre II

DLR Falcon requested: 9 hrs (4.5 hrs/mission for 2 missions)

NASA DC-8 requested: 5 hrs (1 mission coordinated with Proteus)

Proteus requested: 6 hrs (1 mission coordinated with DC-8)

UWKA requested: 0

Objective: This experiment was designed to retrieve the three-dimensional time-varying water vapor field while sampling the low-level jet and pre-mesoscale convective complex environment. Ideally the LLJ would have the potential for overrunning and initiating an MCC. The resulting water vapor field will be used to initialize numerical models and assess whether enhanced moisture measurements improve the models’ ability to accurately predict precipitation amounts. This plan is designed to study the pre-MCC environment which impacts the nocturnal precipitation maximum

Experimental Design: To achieve the retrieval of the three-dimensional time-varying water vapor field, this flight pattern has been designed. Two aircraft selected from the following will be flown to map out the moisture distribution throughout the domain: the NASA DC-8 with the downward-pointing LASE water vapor DIAL, NRL P-3 with the downward-pointing Leandre II water vapor DIAL and the DLR Falcon with the downward-pointing DLR water vapor DIAL. The desired tracks are shown in Figure 5.14. When the Falcon is flown, the scanning capability of the downward-pointing HRDL would be used to sample the vertical profile of horizontal winds beneath the Falcon. These aircraft flight patterns would be flown in conjunction with the ARM/CART operational network of five AERIs, special NWS radiosonde launches, wind profilers, RASS, Raman lidar and profiling radiometers. Additionally the IHOP_2002 instruments in the OK panhandle will be valuable for this study. These include S-Pol, NASA’s scanning Raman lidar, and ISS.

Figure 5.14: Nighttime low-level jet flight tracks

Figure 5.15: Vertical distribution of aircraft for nighttime LLJ study

### 5.2.6   Experiment Bore: Bore Mission

Preferred operation times: 2200-0300 LT

Necessary weather: Nighttime stable layer in advance of approaching fronts with potential for generating a bore

Number of missions requested: 2

MGLASS sondes requested: 0

Dropsondes requested: 0

NRL P-3 requested: 0

DLR Falcon requested: 0

NASA DC-8 requested: 0

Proteus requested: 0

UWKA requested: 8 hrs (4 hrs/mission)

FII Learjet requested: 0

Objective: This experiment was designed to densely sample a bore as it propagates over the S-Pol/Homestead Profiling site.

Experimental Design: If a high likelihood (>40%) of a bore event is forecast to propagate over S-Pol and the Homestead Profiling Site as depicted in Figure 5.16, the UWKA would be flown normal to the bore at numerous heights. These legs would be flown over the dense array of instruments at the Homestead Profiling Site. Valuable measurements of bore passage would be obtained from the NASA Scanning Raman Lidar and multiple surface stations in the region. MIPS would be positioned 8-10 km north of the Homestead Profiling Site.

Figure 5.16: Bore flight track

Figure 5.17: Vertical distribution of UWKA for bore flights

CHAPTER VI: Other Special Ground-based Instrumentation Operations

(Fred Fabry)

6.1	Overview

In addition to airborne sensors (covered in Chapter 5), ground-based mobile instruments (Chapter 3) and scanning radars (Chapter 4), there are a number of additional ground-based sensors being deployed in IHOP_2002.  These instruments, listed in Table 6.1, include:

- Water vapor remote sensors (lidars, radiometers, GPS tomography network)

- In-situ sensors for standard meteorological variables and fluxes (ISFF, TAOS, radiosondes)

- Temperature profilers (profiler RASS, radiometer)

- A wind profiler

- A vertically pointing radar (UMass FM-CW radar)

In particular, the water vapor sensors covered in this chapter represent most of the ground-based remote sensing technologies that could bolster our capability to measure the 4-D water vapor for operational purposes.  If IHOP_2002 succeeds, this will provide a significant increase in our precipitation forecast skill.  The water vapor instruments are hence key to the Instrumentation and QPF objectives of IHOP_2002, while the others provide much needed additional information, in particular for atmospheric dynamics and the ABL objectives.

With the exception of the University of Wisconsin- Madison AERIBAGO, all the other instruments are fixed. Furthermore, it is expected that the two mobile instruments will stay in one location most of the time.  Many of the instruments discussed here will be deployed in either one of two main “nodes”: near the Central Facility of the Southern Great Plains ARM/CART area in Lamont, or near the S-Pol radar set up west of Balko, OK in the Oklahoma panhandle, 20 km north of Perryton, TX.  Figure 6.1 shows the expected location for the deployment of these instruments.  What follows is a more detailed operations plan for each of these sensors.

6.1.1 	NASA Scanning Raman Lidar (SRL)

The NASA/Goddard Space Flight Center (GSFC) Scanning Raman Lidar (SRL) measures water vapor mixing ratio, aerosol extinction and backscattering, cloud liquid water, cloud droplet radius and number density (under certain conditions) and cloud base height.  The lidar will be deployed next to the NCAR ISS/MAPR to be able to compute fluxes and within the S-Pol refractivity range.  The lidar will hence be located at the Homestead Profiling Site near the S-Pol radar.  The system can be scanned continuously from horizon to horizon or in a mode that allows vertical measurements and measurements at 5 to 10 degrees above the horizon in either direction (limited by eye safety issues), with the scanning axis (east-west versus north-south) to be determined.  It will be used alternatively in perpetual RHI scanning mode (typically taking 5 minutes to complete at night) and in vertically pointing “stares”.  It is anticipated that most of the measurements will be made pointing vertically to enable high-resolution spectral studies of boundary layer turbulence.  As a research topic, continuous scanning under conditions of lower turbulence may be performed.  The SRL is not an automated instrument. With a crew of two people deployed to IHOP_2002, we anticipate approximately 8-hr measurement periods on any given experiment day.

During the nighttime, the SRL is capable of measuring water vapor mixing ratio with ~10% random error or less up to ~5 km with temporal resolution of 10 sec and spatial resolution of 7.5 m. During the daytime, 10% random errors or less up to 4 km are possible with a 3 min average and 200 to 400 m vertical resolution. Therefore, our primary goal during IHOP_2002 is to obtain high temporal and spatial resolution nighttime measurements of water vapor mixing ratio during periods of atmospheric waves, in convergence zones and other turbulent cases of interest.  One of the other lidar scientists (Wulfmeyer) expressed the desire to obtain time and spatially resolved water vapor mixing ratio from the Raman Lidar in an east/west plane to observe initiation of convection, something that may not happen often if only nighttime operation is considered.  He is also interested in comparisons with airborne sensors.  Those should be achieved preferably in clear skies, as the laser will not penetrate through clouds.  Quick look data are usually available within 24 – 48 hours.  However, preliminary data could be made available in real time if desired.

Figure 6.1: Schematic depicting the location of existing facilities and the proposed sensor deployment near the S-Pol and Homestead Site..

6.1.2 	NOAA/ETL Mini Water Vapor DIAL

NOAA/ETL, in collaboration with NASA/GSFC and NCAR’s Atmospheric Technology Division (ATD), has built a small, unattended, low-cost DIAL system to provide continuous water vapor measurements in the lower troposphere as discussed in the section on instrumentation goals.  This ground-based, eye-safe lidar will profile to several kilometers with ~120 m spatial resolution and 30-60 min averages.  To extend the absolute humidity profiles, the lidar measurements may be combined with observations of column-integrated water vapor obtained from ground-based radiometer or Global Positioning System methods.  IHOP_2002 will provide a testbed to both validate this prototype lidar and to assess the instrument's usefulness for both atmospheric research and weather prediction.  The DIAL will be located at the ARM Central Facility until May 30 and then moved to the ABLE Central Facility.

| Instrument | System Information |
| --- | --- |
| NASA Scanning Raman Lidar (SRL) | What: A scanning lidar (RHI only) that measures through the Raman effect the water vapor mixing ratio with range up to cloud base or to the higher troposphere. Additional information: http://virl.gsfc.nasa.gov/srl/srl.htm PI: Demoz, Whiteman, Schwemmer Contact person: David Whiteman (david.whiteman@gsfc.nasa.gov) |
| NOAA Water Vapor Differential Attenuation Lidar (DIAL) | What: A low-cost and unattended differential-attenuation based lidar that can measure vertical profiles of absolute humidity in the lower troposphere. Additional information: http://www2.etl.noaa.gov/DIAL.html PI: Machol, Hardesty Contact person: Janet Machol (Janet.Machol@noaa.gov) |
| HARLIE | What: Backscatter lidar to measure aerosols Additional information: http://bll.gsfc.nasa.gov/harlie/instrument.htm PI: Schwemmer Contact person: Geary Schwemmer (geary.schwemmer@gsfc.nasa.gov |
| GLOW | What: Doppler lidar that wind PI: Gentry Contact person: Bruce Gentry (bruce.gentry@gsfc.nasa.gov |
| Global Positioning Satellite (GPS) receiver network for IWV tomography | What: A dense (few-km spacing) array of 24 GPS receivers that can perform a tomographic estimation of small-scale variations of the 3-D refractivity field from which absolute humidity is derived. Additional information: http://www.gst.ucar.edu/gpsrg/arm.pdf PI: Rocken, Braun Contact person: Christian Rocken (rocken@ucar.edu) |
| NCAR Integrated Sounding System (ISS) | What: A UHF wind profiler with Radio Acoustic Sounding System (RASS). It measures wind speed and direction with height over a point up to echo top (~ 3 km AGL in clear weather and precipitation top in rain), as well as a vertical profile of virtual temperature up to about 1 km AGL. It can also launch radiosondes. Additional information: http://www.atd.ucar.edu/sssf/facilities/iss/iss.html PIs: Demoz, Parsons, Davis, Cohn, Grossman Contact person: Bill Brown (wbrown@ucar.edu) |
| Fifty (50) NCAR Reference Radiosondes | What: Sets of two radiosondes launched together to perform radisonde calibration. PI: Wang Contact person: Junhong Wang (junhong@ucar.edu) |
| NCAR Tethered Atmospheric Observing System (TAOS) | What: A balloon-lifted set of in-situ sensors taking standard meteorological measurements in the boundary layer. Additional information: http://www.atd.ucar.edu/rtf/facilities/taos/taos.pdf PI: Weckwerth Contact person: Ned Chamberlain (chamberl@ucar.edu) |
| Nine (9) NCAR Integrated Surface Flux Facility (ISSF) PAM stations | What: An instrumented meteorological tower that can measure standard atmospheric and surface variables, as well fluxes of momentum, sensible and latent heat and radiation. Additional information: http://www.atd.ucar.edu/sssf/facilities/isff/index.html PIs: LeMone, Davis, Grossman Contact person: Peggy LeMone (lemone@ucar.edu) |
| University of Massachusetts FM-CW radar | What: A very high resolution vertically pointing Doppler S-band radar to study the boundary layer. Additional information: http://www.ecs.umass.edu/ece/labs/mirsl/sensors.html PI: Weckwerth Contact person: Steve Frasier (frasier@ecs.umass.edu) |
| AERIBAGO Instrument Suite: AERI, GPS receiver, ceilometer, surface station, chilled mirror | What: A zenith pointing passive interferometer that measures thermal infrared radiances that are used to calculate temperature and humidity profiles in the boundary layer up to 3 km. Additional information: http://cimss.ssec.wisc.edu/groundbased/ground.html PI: Feltz, Mecikalski Contact person: Wayne Feltz (waynef@ssec.wisc.edu) |

Table 6.1:  Ground-based instruments deployed in IHOP_2002 covered in this Chapter.

The lidar points vertically.  Except for performance monitoring, its operation is unattended and it will be able to collect data 24 hours a day except during rainy periods.  Like the Raman lidar, profiles of humidity will extend only to cloud base if clouds are present below its typical maximum range of several kilometers.  One of NOAA/ETL’s goals is to prove that this lidar could become a deployable, unattended instrument for continuous water vapor profiling with costs roughly equivalent to tropospheric radar wind profilers.  Its data could be available periodically via TCP/IP.  However, given the 30-60 min average time, there will naturally be some delay in data availability.

6.1.3 	GPS Water Vapor Tomography Array

GPS receivers have been used in recent years to map the vertically-integrated liquid water content.  More recently, measurement of water vapor along the line of sight to individual GPS satellites (“slant water vapor”) and recovery of 3-D water vapor structure within a dense array of GPS receivers have been demonstrated.  An array including 24 GPS receivers is currently set-up near on a 5 km by 5 km grid surrounding the ARM Central Facility near Lamont.  Retrieval of 3-D refractivity structure up to 5 km height (dominated by water vapor) has been demonstrated at 15 min intervals. The receivers are passive and fixed and they operate 24 hours a day in all weather conditions.  Data will be available within 24 hours, but probably not early enough to be of any use for the Norman Operations Center.

In addition, the University of Oklahoma and DOE ARM have installed 15 GPS receivers in the general area surrounded by the CART sites as a part of the NSF-UCAR SuomiNet program (www.unidata.ucar.edu/suominet).  Precipitable water data are expected to be available on an hourly basis from these sites.  NOAA/FSL operates GPS receivers at the CART sites, providing precipitable water data every 30 min.  A group at UCAR (Rocken, Braun and Kuo) has received modest funding from DOE/ARM to provide this precipitable water and slant water vapor data from the combined networks.  A Meteo France group will operate an additional seven GPS receivers in this region during IHOP_2002 and to collaborate with UCAR in data analysis.  The IHOP_2002 time period will be a major focus of these efforts.

6.1.4  NCAR Integrated Sounding System (ISS)

The NCAR ISS is a combination between a surface station, a 915 MHz wind profiler with RASS capability, sodar and a radiosonde launching facility.  The ISS will primarily provide complementary information for some of the humidity remote sensors such as the lidars.  The ISS will be deployed at the Homestead Profiling Site near the S-Pol location.  The ISS will launch 115 radiosondes.  The launch schedule is currently unspecified.

Operations of the remote sensing components of the profiler do not require anyone.  As a result, 24-hour operation is possible.  With these we hope to obtain 30-min profiles of boundary layer winds (up to 3 km) and temperature (up to 1 km) at all times, with increased range in precipitation up to echo-top near the top of the troposphere.

6.1.5 	NCAR Integrated Surface Flux Facility (ISFF)

The NCAR ISFF are instrumented meteorological towers providing surface data as well as measurements of fluxes of radiation and heat at a few meters above the ground.  The ISFF will provide crucial information on evapotranspiration as well as moisture transport.  Nine towers are being deployed throughout the IHOP_2002 area (see Appendix 1) They have unattended operations, and data should be collected 24 hours a day.  That data are available in real-time to the Operations Center via the WWW (http://www.atd.ucar.edu/rtf/projects/ihop_2002/isff).

    - University of Massachusetts FM-CW Radar

The U. Mass. FM-CW radar is a extremely high resolution vertically pointing radar designed to detect clear-air echoes associated with turbulent fluctuations of the refractive index of air.  It is particularly useful for detecting boundaries of air with different temperature and moisture such as fronts and capping inversions.  The FM-CW radar will measure in time vertical profiles of reflectivity and perhaps Doppler velocity.  It will be deployed within the S-Pol node at the Homestead Profiling Site with 24-hr operations.  Data will be available to the Operations Center in real time via the WWW.

6.1.7 	NASA/GSFC Holographic Airborne Rotating Lidar Instrument Experiment  (HARLIE)

HARLIE is the next generation scanning lidar system,  which uses a Holographic Optical Element (HOE) that replaces the scan mirror and telescope. The lidar uses aerosols as tracers of atmospheric motion and measures the convective structure and height of the PBL. Data products include real-time aerosol backscatter profiles (20 m height resolution, 100 ms intervals), boundary layer and cloud top heights (±20 m, 100 ms intervals), cloud bottom heights  (±100 m, 1 minute intervals (in 5-95% cloud cover) and wind profiles (±1 m/s, vertical resolution and integration times vary with aerosol condition)

ata sets to increase the knowledge of PBL processes.

6.1.8 	NASA/GSFC Goddard Lidar Observatory for Winds (GLOW)

6.1.9	University of Wisconsin AERIBAGO

The University of Wisconsin - Madison Winnebago (AERIBAGO) is a 30-foot long motor home containing a suite of meteorological instrumentation. The primary instrument within the suite is an Atmospheric Emitted Radiance Interferometer (AERI) which passively measures down-welling long-wave radiation at one wave number resolution between 3–20 μm with an absolute accuracy of 1% of ambient radiance.  These radiances are measured every ten minutes and can be used to calculate temperature and moisture profiles within the boundary layer (~3 km in altitude), effectively mapping out boundary layer thermodynamic state in cloud free condition or to cloud base.  Supplementing the AERI instrument are a surface meteorological station, GPS receiver (total precipitable water), Vaisala ceilometer (cloud base height), and a chilled mirror (absolute dewpoint temperature reference).

The scientific objectives for the UW AERIBAGO IHOP deployment will be to:

- supplement the grid of five AERI systems already installed at the ARM CF and BF sites to provide absolutely calibrated down-welling infrared radiances

- provide near real-time atmospheric thermodynamic state and stability information (lifted index, convective inhibition, convective available potential energy, and equivalent potential temperature) to the IHOP program

- AERI will also provide a ground-based validation site for the Scanning High resolution Interferometer Sounder (S-HIS on DC-8) and NPOESS Atmospheric Sounder Testbed Interferometer (NAST-I on Proteus)

- Provide surface skin temperature and emissivity validation for EOS and NOAA satellite overpasses during the week of June 2 - 8, 2002

The AERIBAGO will be deployed at the IHOP_2002 Homestead Profiling Site within the S-Pol node in the Oklahoma panhandle and collocated with the GSFC Lidar, NCAR ISS, and TAOS for the majority of the IHOP_2002 time frame.  Requirements for set up include access to 120 VAC 30 amps 1-phase 60Hz power and either T1 or phone lines.  The AERIBAGO will also be deployed at the ARM Central Facility near Lamont, Oklahoma to provide surface emissivity and skin temperature validation for MODIS EOS overpasses during the week of June 2 - 8, 2002.  This may take less time than scheduled since the AERI earth surface skin scans are weather dependent.  The AERIBAGO instrumentation is primarily zenith pointing and passive.  The only active sensor within the suite is a Vaisala ceilometer that is eye safe and vertically pointing.  We anticipate no instrument interference with the other deployed instrumentation.  The AERIBAGO will have an installed all weather hatch to allow automated closure during precipitation.  This will allow 24-hr collection of AERI data except during precipitation.  The AERI instrument will provide near real time retrieval of atmospheric state information to cloud-base or during cloud free periods.  This data will be provided via the internet through the University of Wisconsin SSEC/CIMSS IHOP homepage which is under development.

6.1.10 NCAR Reference Radiosondes

The main components of the reference radiosonde are a Swiss SRS C34 radiosonde to measure temperature, humidity and pressure, a GPS receiver to measure wind, a 400 MHz transmitter to transmit data from multiple sensors to ground, and a Styrofoam boom for carrying C34 at one end and another radiosonde at the other end. The C34 carries a SnowWhite chilled-mirror hygrometer and a carbon hygristor for humidity, a silvered thermocouple and a hypsometer. The reference radiosonde will have three humidity sensors for intercomparisons, chilled-mirror hygrometer, carbon hygristor, and user-provided humidity sensor. The latter for IHOP_2002 would be either NWS VIZ or Vaisala RS80-H humidity sensors. SnowWhite chilled-mirror hygrometer will be used as a reference humidity sensor.  The goals of the IHOP_2002 deployment are to perform intercomparisons between the Swiss SRS C34, Vaisala and VIZ radiosonde data to study consistent and significant differences between Vaisala and VIZ humidity data and possibly develop methods to eliminate differences.  We will also compare the reference radiosonde data with other remote sensors to obtain a measure of the accuracy of the wide variety of water vapor remote sensors deployed during IHOP_2002.  The reference radiosondes will provide profiles of humidity from three sensors, temperature and pressure from two sensors, and winds with a 1–1.5 s resolution.

We plan to launch total 50 reference radiosondes, 25 launching at the Dodge City with reference radiosonde carrying both Swiss SRS C34 and VIZ radiosondes, and 25 launching at the ISS site (near S-Pol site) with reference radiosonde carrying both Swiss SRS C34 and Vaisala RS80-H radiosondes.  We prefer to launch the reference radiosondes during daylight hours because they need to be recovered for reuse.  At the Dodge City, we plan to launch reference radiosondes at 00 and 12 UTC to be consistent with NWS operational radiosonde launches. At the ISS site, the launch times are not decided yet; we prefer to have launches twice a day during daylight hours and maybe coinciding with measurements taken by other ground or airborne instruments (SRL, AERIBAGO, DIAL, etc.).  Data will not be available in real-time since soundings need to be quality-controlled.

6.1.11 NCAR Tethered Atmospheric Observing System (TAOS)

The NCAR TAOS is a set of in-situ sensors lifted by a tethered balloon taking standard meteorological measurements in the boundary layer.  TAOS can have up to eight sensors at one time on the tether.  Each sensor provides 1-sec data of pressure, temperature, relative humidity, wind speed and wind direction.  The maximum height of the balloon is 1 km subject to FAA restrictions.  Sensors can be statically placed or profiling can be done.  The system can be deployed for approx. eight hours before batteries must be changed.  This time is subject to weather conditions.  The system can operate in winds up to approx. 12 m/s.  Actual deployment strategies have not been discussed with the PI to date.

TAOS will focus on two aspects of IHOP_2002 research.  It will collect data to help quantify the refractive index near the surface to help validate studies with S-Pol ground clutter research.  It will also be deployed after sunrise to study the development of the boundary layer, specifically, the moisture depth and concentration.  The location of TAOS will be near the MAPR/ISS site at the Homestead Profiling Site.

TAOS operations will be subject to weather conditions and deployment strategies.  In general, we suspect that on operational days we will be starting in the early morning and maintaining operations while weather permits.  Also, at this point we are able to operate either the reference radiosondes or TAOS but not both on any given day.  This is a restriction due to trained personnel available for the project.  Finally, data will not be available in real-time.

6.2	Summary

A summary of the deployment plan discussed above is in Table 6.2.  Given that most instruments have limited flexibility in their operation, needs for exchange of information between the Norman Operations Center and the research groups operating the instrument should be fairly limited in general.  Many of these instruments can provide some data back to the Norman Operations Center, but that information is likely to have value only after compositing it with measurements from other sensors.  Only the NASA Raman lidar and the University of Massachusetts FM-CW radar may need information from the Norman Operations Center and that information will probably not extend beyond area and duration of operations for the day.

| Instrument | Deployment Information |
| --- | --- |
| NASA Scanning Raman Lidar (SRL) | Location: Homestead Profiling Site. Operation: Attended operations; 6-8 hrs/day Restrictions: Eye safety; no data in rain. Real-time data availability: None. |
| NOAA Water Vapor Differential Attenuation Lidar (DIAL) | Location: Near Lamont, preferably next to a wind profiler. Operation: Unattended 24-hr operation. Restrictions: No data in rain. Real-time data availability: Possible if wanted, with 30-60 min delay. |
| NASA/GSFC HARLIE | Location: Homestead Profiling Site Operation: Unattended, 24/7 operations. Restrictions: Real-time data availability: |
| NASA/GSFC GLOW | Location: Homestead Profiling Site Operation: Attended operations; 6-8 hrs/day Restrictions: Real-time data availability: |
| AERIBAGO | Location: Homestead Profiling Site Operation: Unattended, 24/7 operations Restrictions: no data above clouds or in rain. Real-time data availability: |
| Global Positioning Satellite (GPS) receiver network for Water Vapor tomography | Location: Near ARM/CART Central Facility (Lamont). Operation: Unattended 24-hr operation. Restrictions: None. Real-time data availability: Only within 24 hours. Web available through GST |
| NCAR Integrated Sounding System (ISS) | Location: Homestead Profiling Site Operation: Unattended 24-hr ops; requires staff for radiosonde launch. Restrictions: None. Real-time data availability: yes, WWW |
| Nine (9) NCAR Integrated Surface Flux Facility (ISFF) | Location: Various places throughout the ARM/CART domain. Operation: Unattended 24-hr operation. Restrictions: None. Real-time data availability: yes, WWW |
| University of Massachusetts FM-CW radar | Location: Homestead Profiling Site Operation: unattended operation, 24/7 Restrictions: None Real-time data availability: WWW |
| Fifty (50) NCAR Reference Radiosondes | Location: Homestead Profiling Site and Dodge City NWS Operations: Attended Restrictions: personnel issues during TAOS operations Real-time availability: no |
| NCAR Tethered Atmospheric Observing System (TAOS) | Location: TAOS site near Homestead Profiling Site Operations: Attended Restrictions: 24 hr advance to FAA, no night-time ops, < 12 m/s winds Real-time availability: maybe |

Table 6.2:  Summary of the deployment information.

CHAPTER VII: Instrument Intercomparison

(Michael Hardesty)

7.1  Introduction

A key objective of IHOP_2002 is the demonstration and characterization of new moisture measuring instrumentation and techniques.  IHOP_2002 will include a unique ensemble of state-of-the-art remote sensors, airborne platforms and mobile surface sensors that have never been previously deployed together during a single field experiment.  Thus, the experiment offers a rare opportunity to make intercomparisons among a variety of different types of sensors operating from surface and airborne platforms  and measuring water vapor with different techniques.  Quantifying the measurement accuracy, precision and performance limitations of the various water vapor systems deployed during the field phase is important for optimal assimilation of observations into warm season forecast model as well as for use of observations for process research and model forecasting validation.

7.2	Intercomparison Objectives

Instrument assessment during IHOP_2002 can effectively be divided into three types of data comparisons.  First and foremost, the IHOP_2002 project has a specific interest in characterizing the performance of several of the newer water vapor measurement instruments and techniques that form the primary observing network for the experiment.  These include:

- airborne Differential Absorption Lidar (DIAL) water vapor systems,

- NAST,

- combined DIAL/Doppler measurements of water vapor flux and transport,

- NOAA/ETL unattended water vapor profiling lidar

- radar refractivity measurements of moisture structure from S-Pol.

Project resources, including aircraft flight hours, will be allocated where necessary to ensure that these instruments are adequately characterized and evaluated.  The goal of these IHOP_2002-critical intercomparisons will be to quantify important system characteristics such as measurement precision, system limitations, reliability of data and utility for data assimilation and model validation.  Instrument PIs for the instruments listed will work as a group to ensure that intercomparison results become available at a reasonable time after the experiment.  Table 7.1 lists identified IHOP_2002-critical comparisons and validations.

A second objective of the instrument intercomparison effort for IHOP_2002 will be to intercompare the other sensors and data sources used in the IHOP_2002 experiment.  The individual science working groups from IHOP_2002 each have specific instrument performance standards that must be met and evaluated to ensure the scientific success of the project.  IHOP_2002 intercomparison planning must ensure that deployment of mobile instruments and initiation of operational sequences includes the appropriate measurement scenarios to meet these assessment requirements.

Finally, the breadth of instrumentation to be deployed at IHOP_2002 will offer a rare opportunity for individual investigators to compare different instruments, to investigate instrument synergisms and to conduct mini-comparisons within the context of the overall IHOP_2002 campaign.   Instrument PIs have identified a number of objectives and intercomparisons that can be carried out within the scope of IHOP_2002 that will enable better characterization of individual instruments or measurement techniques.  These are listed in Table 7.2.

| . Instrument | Objectives | Airborne Comparison Sources | Ground-based Intercomparison Systems | Mobile and satellite |
| --- | --- | --- | --- | --- |
| NAST | Validation of NAST and FIRSC on Proteus | LASE WV DIAL on NASA DC-8 Leandre II DIAL on NRL P-3 DLR DIAL on DLR Falcon Dropsonde from FII Learjet and DLR Falcon S-HIS on NASA DC-8 for IR radiance validation | AERI, Raman lidars RAOBs at Amarillo, Oklahoma City, Haskell, Vici, Hillsboro, Profiling Radiometer at Havilland, Neodesha MMCR at CART Central Facility for cirrus cloud | GOES, Terra, Aqua Radiative transfer model validation |
| Leandre II DLR DIAL LASE | Intercomparison and characterization of WV DIAL measurements | Intercompare LASE with DLR DIAL with Leandre II Intercompare all DIAL systems with UWKA in-situ moisture sensor Compare all DIAL moisture profiles with NAST Compare all DIAL moisture profiles with dropsondes | Surface-launched radiosondes AERI and Raman lidar profiles Profiling radiometer and GPS integrated water vapor measurements |  |
| S-Pol Refractivity | Validation of S-Pol refractivity retrieval |  | Surface in-situ measurements | Mobile Mesonets |
| Unattended DIAL water vapor lidar | Establish precision, day/night capabilities, limitations of ETL water vapor lidar | DLR DIAL, Leandre II, LASE overflights Overflights with Dropsondes | Raman lidar and AERI at CART site (prior to experiment) Radiosondes at site Wind profiler-derived moisture gradients |  |
| NRL P-3 Tunable Diode Laser | Validate NRL P-3 TDL moisture sensor | UWKA in-situ sensor |  |  |
| HRDL Wind Measurements on DLR Falcon | Establish accuracy of HRDL vertical and horizontal wind measurements | Underflight of UWKA in-situ fast vertical velocity sensor Underflight of other aircraft with in-situ horizontal wind sensors Dropsondes | Radiosondes Clear-air Doppler radar wind measurements Wind profilers |  |
| DLR/DIAL HRDL Flux Profiles | Establish accuracy of moisture flux profiles | Coincident flights of UWKA and Falcon | Surface fluxes by ISFF/OASIS stations and from the ARM/CART and ABLE domains |  |

Table 7.1: IHOP_2002 Advanced Sensor Intercomparisons

| PI | Objectives | Airborne | Ground | Mobile |
| --- | --- | --- | --- | --- |
| Tammy Weckwerth | Incorporating UMass 3mm Doppler radar data into ELDORA and WCR analyses | NRL P-3 and UWKA overfly UMass mobile radar occasionally |  | UMass FM-CW radar |
| Bart Geerts | Reflectivity intercomparisons of WCR (all but Q.1 and Q.2) with UMass radar, other mobile radars and ELDORA | Coincident flights of UWKA with P-3 b. Overfly of UWKA over UMass and other mobile radars |  | UMass and other radars |
| Kevin Knupp | Intercomparisons and integration of MIPS instruments with ground-based instruments at Homestead |  | Vertical profile measurements from RAOBS, Raman lidar, AERI, profilers and others near Homestead | MIPS with 915 profiler, Doppler sodar, ceilometer, MWR and surface fluxes |
| Seth Gutman | Intercomparisons of GPS PWV with NWP model analyses and forecasts, ETL lidar, Aqua/AIRS retrievals |  | 22 GPS receivers in CART area, ETL lidar |  |
| Junhong Wang | Understanding the differences between Vaisala and VIZ humidity data |  | Reference sonde data at Homestead Profiling Site and Dodge City, NWS VIZ sonde data at Dodge City |  |
| Junhong Wang | Studying the potential of using dropsonde data to characterize WV fluxes | Dropsondes from DLR Falcon and Learjet, WV flux from HRDL |  |  |
| Dave Whiteman | WV profiler error characterization Intercomparisons of lidars and aircraft hygrometers Calibration of WV lidars using PWV from MWR, GPS and radiosonde Profile comparisons | Lidars, in-situ hygrometer sensors (spiral decent) | WV profilers, lidars, MWR, GPS, radiosonde and etc. |  |
| Geary Schwemmer | Compare wind measurements from HARLIE, GLOW and skycam with other sensors | DLR Falcon overflights with HRDL Dropsondes | S-Pol wind measurements Radiosondes Wind profilers |  |
| Conrad Ziegler | Intercompare wind data from instruments critical for IHOP_2002 Convective Initiation | UWKA Doppler air velocity HRDL winds NRL P-3 ELDORA | UAH MIPS ARM tower | DOWs Mobile sondes |
| Conrad Ziegler | Intercompare thermodynamic and pressure measurements from instruments critical for IHOP_2002 convective initiation | a. Airborne LASE, DLR DIAL and Leandre II b. UWKA c. Dropsondes | a. UAH MIPS b. ARM tower | a. MGLASS and MCLASS b. mobile in-situ sensors |

Table 7.2:  Intercomparison objectives identified by individual PIs

7.3	General Intercomparison Strategies

7.3.1	Aircraft - Aircraft Intercomparisons

Aircraft intercomparisons will be a critical component of IHOP_2002.  Among the outstanding ensemble of measurement systems to be deployed, the availability of airborne DIAL instruments for IHOP_2002 is unprecedented and will offer a rare opportunity to investigate instrument uncertainties and comparability

Although flight hours are valuable, it is important that some flight hours be made available for comparison of the remote sensors mounted on the experimental aircraft.  To the extent possible, scientific flight planning will attempt to include instrument intercomparisons as part of the mission.  For example, aircraft might perform intercomparisons while en route to a specific area, or might take some time when flight tracks overlap to fly an intercomparison leg as part of a science-oriented flight plan.  An instrument intercomparison team member will attend each aircraft mission planning session to communicate intercomparison needs and to examine ways for incorporation of comparison segments into aircraft flight plans.

Comparing downward looking DIAL and NAST remote sensor water vapor measurements should be relatively straightforward.  Aircraft will fly the same flight path, with each aircraft at the altitude that maximizes the overlap the observations from the various instruments.  The flight paths should be chosen to include expected variations in moisture due to convection, surface variability  and even different air masses to examine the capability of instruments to observe non-homogeneous wind fields.  Ideally, the aircraft would also overfly one or more of the surface-based instruments, such as the Raman lidars, as part of each flight leg.  Flight paths on the intercomparison legs should be long enough to obtain a statistically significant data set for each sensor; this would normally be several tens to greater than 100 km.  Aircraft height will be sufficiently high to maximize overlap for the downward looking sensors.  Because the cruising speed of each aircraft will not be identical, the slowest aircraft should start the leg first, with each additional aircraft ideally beginning its flight leg so as to minimize the offset among the measurement times of the various platforms over the entire leg.

While the moisture remote sensing planes are flying at altitudes above 12,000 ft, the UWKA will fly an identical leg at a lower altitude to provide an in-situ observation of the water vapor measured along the leg at a single height.   The UWKA will also potentially provide verification for the HRDL and ELDORA clear air wind observations available from the DLR Falcon and NRL P-3 respectively.  One or two dropsondes from the DLR Falcon deployed during the leg would provide a complete in-situ profile for verification of the remote moisture measurements.

A similar approach can be taken to examine the horizontal Leandre II water vapor measurements from the NRL P-3.  Here the NRL P-3 and UWKA would fly at a lower altitude while the DLR Falcon and NASA DC-8 flight tracks would be defined to be above and horizontally displaced from that of the NRL P-3.  For example, the NRL P-3 could fly a flight leg at 6,000 feet AGL passing over at least one of the ground-based moisture remote sensing sites.  The UWKA would follow just behind at the same height but displaced 3 km to the side of the NRL P-3.  The DLR Falcon and NASA DC-8 with their downward-pointing DIAL instruments would fly at higher altitudes, displaced 2 km and 4 km to the side of the NRL P-3, to provide a single overlapping comparison data set for the Leandre II aircraft.  The vertical remote sensors would also be used to characterize the vertical structure for enhancing interpretation of the comparison results.  It should be noted that, although the water vapor will potentially be quite spatially heterogeneous during these intercomparisons, time series ensemble and spectral statistics should provide extremely important data for instrument characterization.

It will be desirable to have at least one intercomparison flight leg aimed at comparing observations from the remote Doppler wind sensors with those from the in-situ sensor on the UWKA.  As noted above, this objective can potentially be met as part of the water vapor intercomparisons.  Of particular interest will be the moisture flux profile measurements that will be derived from the combined DLR DIAL water vapor and HRDL vertical velocity observations.  Because these measurements will be attempted for the first time, several intercomparison legs at different stages of the experiment should be planned with extensive data analysis after each intercomparison.

IHOP_2002 will incorporate several cloud and precipitation radars, including the Wyoming Cloud Radar aboard the UWKA, ELDORA aboard the NRL P-3, S-POL on the ground and the UMass FM-CW cloud radar on the ground.  At least one intercomparison among these instruments will be desirable during IHOP_2002.

Additional aircraft intercomparisons to examine problems or other needs as they arise can be planned and carried out during IHOP_2002 as part of daily flight planning.

7.3.2	Aircraft – Surface Sensor Intercomparisons

The in-situ and remote sensors on board the IHOP_2002 research aircraft will also be used to provide valuable comparison data for assessing ground-based instruments.  Because most ground-based sensors will be stationary while measurements are being taken, the general philosophy of IHOP_2002 aircraft-surface intercomparisons will be to have the aircraft fly over surface stations as often as possible during ferry-flights to and from observations regions and to attempt to match observing volumes even while scientific data are being gathered.  Examples of aircraft-surface instrument intercomparisons that have been specifically requested during the experiment are:

- Airborne DIAL water vapor, NAST with surface Raman water vapor

- Airborne DIAL water vapor, NAST and dropsondes with surface unattended DIAL water vapor and UAH water vapor mixing ratio analysis

- Airborne dropsondes with UAH MIPS virtual temperature profile

- Airborne HRDL and ELDORA wind measurements and dropsondes with NASA HARLIE and GLOW lidar wind measurements

- Airborne HRDL and ELDORA wind measurements and dropsondes with S-POL, mobile Doppler radar and wind profiler measurements

- Airborne HRDL and ELDORA wind measurements and dropsondes with UAH MIPS

- Airborne ELDORA pseudo-dual Doppler wind analysis with ground-based multiple Doppler wind analysis

- Airborne UWKA in-situ measurements with surface-based remote water vapor and wind profiling systems, multiple Doppler analysis  and UAH MIPS.

- WCR and ELDORA hydrometeor measurements with S-Pol, UMass FM-CW cloud radar and mobile Doppler radar observations.

It is hoped that some spiral flights of the UWKA be performed over specific remote sensor sites to obtain complete in-situ profile data for intercomparisons.  These missions will be planned and allocated as part of the regular IHOP_2002 mission planning process.

7.3.3	Surface Instrument Intercomparisons

Because many surface instruments will be deployed at fixed sites during IHOP_2002, intercomparisons among surface instruments in the absence of aircraft will be constrained by the location and overlap of measurements.  However, the presence of several mobile ground-based observational systems will still provide the potential for carrying out a number of intercomparisons.  Specific surface based intercomparisons that have been suggested during IHOP_2002 discussions include:

- Mobile ground-based microwave radars with in-situ ARM instrumented tower

- DRI mobile radiometer with integrated precipitable water from mobile GLASS and CLASS soundings

- DRI mobile radiometer with integrated precipitable water from UAH MIPS

- UAH MIPS virtual temperature, water vapor mixing ratio and wind profiles with mobile GLASS and CLASS

- Mobile Mesonet measurements of water vapor mixing ratio, temperature, pressure and horizontal wind measurements with fixed in-situ  UAH MIPS and Oklahoma Mesonet measurements

- S-POL radar refractivity measurements with measurements of moisture structure from Mobile Mesonet

During daily mission planning, opportunities for combining scientific and intercomparison deployment strategies will be specifically identified with attempts made to combine science and instrumentation objectives as much as possible.

7.4	Instrument Intercomparison Planning Group

An Intercomparison Planning Group will be defined prior to the experiment to prioritize objectives for intercomparisons during IHOP_2002.  This group will ideally include investigators representing each of the new technology instruments listed in Table 7.1, plus representatives from each of the IHOP_2002 scientific working groups and other interested investigators.  The Intercomparison Working Group will meet regularly during IHOP_2002 to review progress toward major objectives, recommend and plan intercomparison flight legs during aircraft mission planning and report on instrument problems or other issues that might impact intercomparison planning.  It is important that a chair of the intercomparison group during each segment of the IHOP_2002 field phase be specifically identified.  The chair will be responsible for coordinating the activities of the group during the field phase and with interfacing with the other IHOP_2002 scientific working groups.

7.5	Operational Decision-Making during IHOP_2002

The goal of the instrumentation research effort is to characterize to the largest extent possible the precision and utility of the data gathered during IHOP_2002, with particular emphasis on remote sensors developed for observing water vapor and water vapor transport.  A large range of possible intercomparisons aimed at fulfilling this objective has been identified by the IHOP_2002 Scientific Steering Committee and  the individual IHOP_2002 investigators, as shown in Table 7.3.

During the experiment, the Intercomparison Working Group will have the primary responsibility for prioritizing the intercomparison activities listed in Table 7.3.  A check-list of intercomparison objectives will be maintained and examined as the experiment progresses to ensure that all of the primary intercomparison objectives and as many of the other objectives are being met.  Based on this continuously-updated summary, as well as on other issues such as instrument status, predicted meteorological conditions and daily scientific objectives, the Intercomparison Working Group will recommend specific experiments and flight plans as needed.  Small-scale intercomparisons that do not require a major deployment of resources or significant alterations to IHOP_2002 science objectives can be designed and arranged by the individual investigators as desired.  However, it will be extremely useful if these experiments or opportunities are logged and provided for update of the intercomparison data base.

7.6	Need for a Water Vapor Intercomparison Early in the Experiment

It is important that an intercomparison among the water vapor remote sensors, including the airborne DIAL instruments, the NAST system  and several surface-based Raman, DIAL or AERI instruments be carried out early in the experiment, so as to identify problems and to characterize the operability of the instruments at the start of the experiment.  The experiment should also include dropsondes and the UWKA.  Observations from this intercomparison should be analyzed and evaluated as soon as possible after the actual measurements for maximum impact.  A repeat intercomparison near the end of the IHOP_2002 period when all of the aircraft are present should also be planned, to indicate any changes in performance of key observing systems.

7.7	Analysis of Intercomparison Data

Analysis of intercomparison data sets will be carried out by the specific instrument investigators.  As noted earlier, it will be highly desirable for some preliminary data analysis to be performed in the field to assess the performance of certain state-of-the-art instruments and platforms.

|  | DLR DIAL | CNRS Leandre II | NASA LASE | UWKA in-situ | WCR | NASA NAST | NOAA/ETL HRDL | DLR Falcon Flux Profiles | Droppsondes | NCAR ELDORA | DOWs | NCAR S-Pol | UAH MIPS | UMASS Cloud Radar | NSSL Mobile Mesonet | DRI MRR | GSFC Raman | GSFC HARLIE | GSFC GLOW | SPOL Refractivity | Oklahoma Mesonet klahoma Mesonet | ARM Tower Sensors | ARM Raman Lidar | ARM Wind Profilers wind Profilers | ARM Cloud Radar | ARM AERI | NOAA Network Profilers | MCLASS/MGLASS | ETL Unattended DIAL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DLR DIAL | ( | ( | ( | ( |  | ( |  |  | ( |  |  |  | ( |  |  |  | ( |  |  |  |  |  | ( |  |  | ( |  | ( | ( |
| Leandre II | ( |  | ( | ( |  | ( |  |  | ( |  |  |  | ( |  |  |  | ( |  |  |  |  |  | ( |  |  | ( |  | ( | ( |
| LASE | ( | ( |  | ( |  | ( |  |  | ( |  |  |  | ( |  |  |  | ( |  |  |  |  |  | ( |  |  | ( |  | ( | ( |
| UWKA in-situ | ( | ( | ( |  |  | ( |  | ( | ( | ( | ( | ( | ( |  |  |  | ( | ( | ( |  |  |  | ( | ( |  | ( | ( | ( | ( |
| Wcr |  |  |  |  |  |  |  |  |  | ( | ( | ( |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UMASS cloud radar |  |  |  |  | ( |  |  |  |  | ( | ( | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| NAST | ( | ( | ( | ( |  |  |  |  | ( |  |  |  | ( |  |  |  | ( |  |  |  |  |  | ( |  |  | ( |  | ( |  |
| HRDL |  |  |  | ( |  |  |  |  | ( | ( | ( | ( | ( |  |  |  |  | ( | ( |  |  |  |  | ( |  |  | ( | ( |  |
| Falcon Fluxes |  |  |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Drop-sondes | ( | ( | ( | ( |  | ( | ( |  |  |  |  |  | ( |  |  |  | ( | ( | ( |  |  |  | ( | ( |  | ( | ( | ( | ( |
| ELDORA |  |  |  | ( | ( |  | ( |  | ( |  | ( | ( |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DOW |  |  |  |  | ( |  |  |  |  | ( |  | ( |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S-Pol |  |  |  |  | ( |  |  |  |  | ( | ( |  |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| UAH MIPS | ( | ( | ( | ( |  | ( | ( |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mobile Mesonet |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ( |  |  |  |  |  | ( |  |  |  |  |  |  |  |  |
| DRI MMR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ( |  |  |  |  |  |  |  |
| GSFC Raman | ( | ( | ( | ( |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| HARLIE |  |  |  | ( |  |  | ( |  |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| GLOW |  |  |  | ( |  |  | ( |  |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| S-POL Refract. |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Okla. Mesonet |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ARM Tower |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ARM Raman | ( | ( | ( | ( |  | ( |  |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ARM profilers |  |  |  |  |  |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ARM MMCR |  |  |  |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ARM AERIs | ( | ( | ( | ( |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Network profilers |  |  |  |  |  |  | ( |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mobile sondes | ( | ( | ( | ( |  | ( | ( |  | ( |  |  |  |  |  |  | ( | ( | ( | ( |  |  |  |  |  |  |  |  |  |  |
| ETL DIAL | ( | ( | ( | ( |  | ( |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | ( |  |  | ( |  |  |  |

Table 7.3:  Potential instrument intercomparisons during IHOP_2002

CHAPTER VIII:  Daily IHOP_2002 Forecasting and Nowcasting Support

(Conrad Ziegler, Ed Szoke, Erik Rasmussen, John Brown)

8.1	Introduction

Forecasting and nowcasting support for IHOP_2002 will be provided jointly by NOAA/NCEP/SPC, NOAA/NSSL and NOAA/FSL, as described in this chapter.  The IHOP_2002 forecasts and nowcasts will be provided from 13 May to 25 June, 2002.  The primary forecast domain will include the body of Oklahoma, the Texas and Oklahoma Panhandles and southern Kansas.  The project support forecasting and nowcasting will be part of a larger scale cooperative effort to be conducted at the Science Support Area (SSA) of the SPC aimed at real-time evaluation of the operational utility of both operational and experimental models.

Three working groups contribute distinct scientific emphases under the broader IHOP_2002 objective to obtain more comprehensive water vapor measurements and to combine these with conventional measurements to improve mesoscale weather prediction.  The Quantitative Precipitation Forecasting (QPF) group explores techniques for assimilating water vapor data into operational forecast models to improve numerical predictions and QPF.  The Atmospheric Boundary Layer (ABL) group explores ABL processes that govern water vapor and other constituents.  The Convection Initiation (CI) group provides a third IHOP_2002 focus, emphasizing convection initiation in relation to the morphology of surface boundaries.

For the purposes of IHOP_2002, Convection Initiation is defined as the initial development of surface-based deep, moist convective clouds with anvils and precipitation at the surface.  Convection initiation herein does not include new convection initiated by outflows from neighboring storms.  Verification of convection initiation can be effected by comparing cloud-to-ground (CG) lightning, WSR-88D mosaic and satellite displays with convective probability forecasts using N-AWIPS and other workstations.  Some deep convection can produce anvils and precipitation aloft without electrifying sufficiently to produce CGs (though this is somewhat rare).  For IHOP_2002 we will be interested in the character of convection initiation:  e.g., anvil with or without CGs and surface precipitation, requiring the more comprehensive validation involving lightning, radar and satellite data.

The term "boundary" is defined as a zone of transition between airmasses of dissimilar temperature, humidity and/or horizontal winds, the latter delineation by horizontal convergence and shear (deformation).  Different boundary types tend to have differing strengths of these three contrasts.  For example, drylines tend to be especially pronounced in water vapor mixing ratio, but not infrequently have marked wind speed and direction and sometimes also temperature gradients as well.   It is possible that we may encounter some boundaries of importance for convection initiation that are characterized by strong wind convergence and weak or absent thermal contrasts (e.g., widely spaced or "large aspect ratio" Horizontal Convective Rolls or HCRs).  For IHOP_2002 purposes, "significant" boundaries must be targetable (i.e., slow-moving) and also must be forecastable.  Thus, significant boundaries include drylines, synoptic fronts and decayed (e.g., greater than ~ 12 hr old) thunderstorm cold pool boundaries.

8.2	Locations of Forecasting, Briefings and Nowcasting Support

The Norman-based IHOP_2002 Operations Center, which will be located in trailer space adjacent to the NSSL and SPC facilities, will be available for PIs and IHOP_2002 staff use.  Forecasting will take place mainly in the SPC/NSSL Science Support Area (SSA), while nowcasting and very short-range forecasting will occur in both the SSA and the NOC.  The SSA may be used for briefing small PI groups, but larger briefings will be conducted in the NSSL main conference room.

It is appropriate to define the forecasting and nowcasting functions and their locations for the purposes of IHOP_2002 support.  We define "short term forecasting" as the generation of 0-6 hr guidance based on observations, model output and forecaster intuition.  Longer term forecast products include forecasts beyond 6 hours, as well as outlooks for general planning purposes that could extend out to perhaps one week.  In contrast, "nowcasting" is defined as the assessment and very short-range (0-1 hour) extrapolation of mesoscale weather conditions primarily based on real-time observations and also experimental forecast model output.

As noted above, nowcasting functions will be performed primarily in the NOC, but if staffing permits personnel will also remain in the SSA to monitor observations and model output that may only be available there, as well as to permit potential informal interaction with SPC forecasters.

8.3  Spatial and Temporal Domains of Interest for IHOP_2002 Working Groups

The QPF and ABL groups will coordinate observations mainly from long aircraft legs with fixed ground-based platforms that cover the full IHOP_2002 domain.  The spatial domain for the CI study is smaller than the full domain, bounded as follows:

- On the west, by the western Texas and Oklahoma Panhandles and extreme southwest Kansas

- On the east, by I-35 through central Oklahoma

- On the south, by the Red River and westward from Childress, Texas

- On the north, by extreme southern Kansas

These are somewhat flexible boundaries, although the limited effective range of ground-based mobile teams strongly limits operating outside the indicated spatial domain.

Within the greater region of interest, the CI study will further concentrate its airborne and mobile ground-based observational assets within a small area of order 20 km x 20 km horizontally along a target boundary.  This small target boundary area is called the "Intensive Observing Domain" or IOD.  Aircraft legs on CI missions extend beyond, but remain centered on and frequently sample within, the IOD.  The location of the IOD will change from day to day as the pattern of CI threat shifts.  Additionally, the IOD may be relocated slightly with time on a given day, depending on the movement of the primary boundary and the location of the highest CI threat.  However, any IOD relocation will be no faster than the speed of the ground-based mobile armada.  On a few mission days, the CI group will collaborate with the ABL group to probe fixed or slowly moving target areas chosen jointly by the two groups.

The daily time periods of interest in which the three IHOP_2002 groups would conduct their data collections are as follows:

- QPF studies:  12-24 hours per operating day, day and/or night missions

- ABL studies:  sunrise to early afternoon (~ 0006 - 1300 LT or 11-18 UTC)

- CI studies:  early afternoon to early evening (~ 1400 - 2000 LT or 19-01 UTC)

The experimental forecasts to be proposed in support of IHOP_2002 are aimed at two regimes:  (1) meso-beta to meso-alpha scales (~ 20-2000 km) out to 1-2 days (ALL groups);  (2) meso-beta scale (~ 20-200 km) out to 6-12 hours (CI and ABL groups).

Note the distinctive focus of the CI group on boundaries, which develop on 6-12 hr time scales but typically contract to scales from 100s of meters to ~ 1-10 km in width.  Hence, experimental boundary forecasts cannot be handled entirely by deterministic approaches.  As described below, these boundary forecasts could be treated in a semi-statistical fashion based on the conditions predicted by mesoscale forecast models.

8.4 	Daily Operations Schedule

A team composed of FSL, NSSL, SPC and visiting staff scientists will create forecast products, lead two IHOP_2002 weather briefings and provide nowcasting.  As noted in the following discussions, the SPC and NSSL staff scientists would have specific responsibilities during a portion of the day and on certain days of the week.  IHOP_2002 and other visiting scientists are expected to fill out the weekly duty rotation to insure that forecasting and nowcasting services are not interrupted.  It is proposed that the SSA forecasts would be produced by a team of three forecasters.

DAILY SCHEDULE (local time):

~6:00 am - 1:30 pm:  Nowcasting support for any early operations (starting time variable)

Location: SSA and NOC

7:00 am - 9:00 am:  Prepare Day-1 Forecast #1 (preliminary mesoscale discussion and thunderstorm outlook) for small, early IHOP_2002 weather briefing

9:00 am - 9:20 am:  Lead small, early IHOP_2002 weather briefing

Location:  SSA

9:20 am - 12 pm:  Preparation of Day-1 Forecast #2, Day-2 Forecast and 7-10 day outlook and prepare main IHOP_2002 weather briefing

12 pm:  Complete posting of all forecast products on the web

12 pm - 12:30 pm:  Lead main IHOP_2002 weather briefing

Location:  NSSL conference room or Norman IHOP_2002 Operations Center (NOC)

1:30 pm - 7:00 pm:  Nowcasting support (NOC main area for this).  These hours are highly variable, nowcasting could extend quite late into the night, depending on operations

Location:  SSA and NOC

8.5	Forecast Products

The common forecast needs of the CI, ABL and QPF groups in IHOP_2002 are an extrapolation of mesoscale weather conditions over the full IHOP_2002 domain through 48 hours.  These forecasts would include general flow and stability regimes, main airmasses and mesoscale boundaries and general convective weather conditions.  The IHOP_2002 forecast component emphasizes mesoscale sized graphical and text convective forecast products in the IHOP_2002 domain (valid for Day-1 and Day-2 time periods).  Longer range (up to 7-10 day) verbal/text outlooks on larger scale flow and stability regimes, based on MRF and other longer range models, as well as operational ensemble runs, would be very useful for general IHOP_2002 planning purposes.

For continuity of established routine, it is proposed that the experimental forecast support commence somewhat prior to the beginning of IHOP_2002, probably by the beginning of May 2002.  This would allow the forecast process to be "calibrated" (e.g., interactions of forecasters and users), problems with displays to be determined, etc.

8.5.1	 Day-1 Forecasts

Day-1 Boundary Forecast: The focus of the Day-1 boundary forecast is to provide guidance for IHOP_2002 field activities via issuance of scheduled short-term forecasts of the position and movement of main mesoscale boundaries.

The forecaster would prepare two Day-1 forecasts of the expected locations of main mesoscale boundaries within the full IHOP_2002 domain.  The Day-1 forecasts would map expected boundary locations in the IHOP_2002 domain, noting character (e.g., cold-, warm-, or stationary front, decayed outflow, dryline).  Forecasts of expected boundary location at 1800 UTC, 20 UTC, 22 UTC and 0000 UTC would be issued at 0900 LT (1400 UTC) and 1200 LT (1700 UTC).  The number of forecasts and their specific timings will be subject to change as planning proceeds.  Examples of what two such Day-1 mesoscale boundary forecasts could look like are shown in Figure 8.1.

Objective tools (e.g., confluence of streamlines from gridded analyses) could be combined with human forecaster intuition to prepare analyses of expected boundary locations from observations or numerical forecast output.  Temperature and water vapor mixing ratio gradients could also be factored to estimate boundary location.

Day-1 Convection Outlook: The focus of the Day-1 convection outlook is to provide guidance for IHOP_2002 field activities via issuance of scheduled short-term convective forecasts (initiation of general deep convection).  The CI group has special forecasting needs due to its emphasis on mobile targeting of boundaries capable of initiating storms.  Note that the Day-1 operational mode will have been tentatively established the day before, so the utility and application of the Day-1 guidance will be known in advance.

The forecaster would prepare two Day-1 forecasts of the quantitative probability of deep convection overlaid on expected boundary locations within the full IHOP_2002 domain.  The Day-1 forecasts could be in the form of contour lines of equal probability overlaid directly onto a map of the IHOP_2002 domain that includes forecasted boundaries.  Convective outlooks valid within 1 hour of 1800 UTC, 2000 UTC, 2200 UTC and 0000 UTC would be issued at 0900 LT (1400 UTC) and 1200 LT (1700 UTC).

The forecast would be used to identify a target region for Day-1 mobile field operations out of the set of areas with local (relative) maxima of convective probability.  The forecast target would ordinarily be the boundary segment that possesses the highest probability of convection initation closest to the S-Pol and Homestead Profiling sites due to the plethora of supporting instruments.  On some occasions, a closer or more distant target could optionally be chosen if of interest to IHOP_2002.  The forecaster would also forecast the expected time (hours UTC) and time uncertainty of CI (hours) within the forecasted target area itself.

Day-1 Boundaries/Convection Forecast Graphic: Current plans call for the Day-1 forecast graphic to integrate information about boundary location and character, convection probability and timing of initial convection.  Each graphic would include the forecasted significant boundaries, a contoured probability of deep convection within 30 miles of a point and delineation of new convection during that forecast period by an "X" including the estimated time of initial convection.

Day-1 Mesoscale Convective System/Low Level Jet Outlook: The SPC proposes to produce a Day-1 forecast for the Low Level Jet (LLJ) location and the probability of Mesoscale Convective System (MCS) activity.  In support of QPF group activities, the primary concern would be a forecast of MCS activity and LLJ location between 0000 UTC (Day-1) and 1200 UTC (Day-2).  Since the approximate location of decayed outflow boundaries from nocturnal convection could be inferred, this forecast would also be useful for IHOP_2002 planning regarding possible ABL, CI and ABL-CI missions on Day-2.

Figure 8.1.  Examples of Day-1 forecasts for two times, 2000 UTC and 2200 UTC.

A single graphic would contain the forecast position and strength of the LLJ valid 0600 UTC, along with the contoured probability of an MCS within 30 miles of a point valid 0000 UTC-1200 UTC (Figure 8.2).  The graphic would also include the most likely time of convection initiation between 0000 UTC and 1200 UTC.  The confidence in the occurrence of an MCS, the most likely location of initiation and an approximate track of movement could be inferred from the forecast graphic.

8.5.2 Day-2 Forecasts Day-2 Boundary Forecast - The forecaster would prepare a Day-2 forecast of the expected locations of main mesoscale boundaries within the full IHOP_2002 domain. The Day-2 forecasts would map expected boundary locations in the IHOP_2002 domain, noting only the boundary character (e.g., cold-, warm-, or stationary front, decayed outflow, dryline). The Day-2 boundary forecasts would be issued at 1200 LT or 1700 UTC (Day-1) and valid at 2100 UTC (Day-2) respectively.

Figure 8.2: Example of Day1 LLJ forecast with MCS probability shown.

Day-2 Convection Outlook - The focus of the Day-2 convection outlook is to provide IHOP_2002 scientists with information that will help decide the likely mode of Day-2 field activities (if any), whether these be under the QPF, ABL or CI emphasis.

The forecaster would prepare a single Day-2 forecast of the qualitative probability of deep convection overlaid on expected boundary locations within the full IHOP_2002 domain.  The Day-2 forecast could be in the form of an area or areas outlining "significant" likelihood of convection initiation.  The Day-2 convective outlooks would be issued at 1200 LT or 1700 UTC (Day-1) and valid in the period 1800 UTC – 0000 UTC (Day-2) respectively.

Day-2 Forecast Graphic - The Day-2 forecast graphic (Figure 8.3) will be similar to the Day-1 forecast graphic.  Each graphic would include the forecasted significant boundaries, a contoured probability of deep convection within 30 miles of a point and delineation of new convection during that forecast period by an "X" including the estimated time of initial convection.  The main difference of the Day-2 graphic is the broader valid period of convective probability in comparison to the Day-1 graphic.

8.5.3	Forecast Dissemination

The experimental forecasts will be presented in weather briefings and posted on the web, as in past NSSL-SPC forecast experiments.  The convection forecasts would be in the form of a graphic, including a highly simplified text summary.  Forecast products would be posted on the web by 12 noon each day.

The forecaster would present the early 6-hr Day-1 forecast (Forecast #1), along with other pertinent current weather information, at a 9 am Pre-Deployment Briefing attended by a small group of key PIs. Based on the early 6-hr forecast, the IHOP_2002 leaders and PIs may make a "GO"/"NO GO" decision and mobile ground-based teams would depart shortly thereafter given a GO status. Alternatively, depending on the mission being considered, the IHOP_2002 deployment decision may be deferred until the noon briefing.

Figure 8.3: Example of an IHOP_2002 Day-2 forecast graphic.

The forecaster would present the late (second) 6-hr Day-1 forecast (Forecast #2), the 30-hr Day-2 forecast and the 7-10 day outlook, along with other pertinent current weather information, at a 12 noon briefing attended by a larger group of PIs and other interested parties.  In the event of an early GO decision for a CI or ABL-CI mission, the CI team would be in transit at the time of the 12 noon briefing.  Hence, the PIs in the field would appoint a local representative of their interests at the noon briefing.  The PIs in the mobile field coordination vehicle would participate in the noon briefing by studying web-based forecast products and joining the IHOP_2002 mission prioritization process via satellite telephone to NSSL.

Based on the early and/or late 6-hr Day-1 forecasts, the IHOP_2002 leaders would alert the aircraft representatives of the anticipated take-off time and initial target point for the day's mission.  I.e., on some marginal days the IHOP_2002 leaders might wait until the late forecast to deploy aircraft, while on days with stronger potential the aircraft deployment decision could be made based on the early forecast.  Based on the 30-hour outlook, the IHOP_2002 leaders would make a tentative "STANDBY" decision about operating on the following day and if so in what mode.

8.6  Nowcasting

Nowcasting the positions and strengths of main boundaries and the development of deep convection will be an important component of IHOP_2002.  It would be desirable (even preferable) for the experimental forecasters to collaborate on nowcasting support with IHOP_2002 staff during IHOP_2002 afternoon operations.  However, the following discussion assumes that IHOP_2002 will provide at least one nowcaster from its pool of interested scientists.  It should be noted that several SPC scientists, as well as other NWS forecasters, may wish to volunteer part-time to assist with nowcasting duties.  The nowcasting function will be performed in the NOC, although if staffing permits another nowcaster will remain in the SSA, running all day and potentially well into the night.  It is expected that the above forecast duties represent a full time task for at least one, but probably two individuals and must be conducted independently of any nowcasting activities during the same (morning) time period to avoid potential staffing conflicts.

8.6.1	  Tools  and Approaches

The nowcasting should be divided into two parallel activities:  1) conventional mesoanalysis (surface, radar, satellite, profilers, etc.)  and 2) mesoscale Numerical Weather Prediction initialization and evaluation.  Each may require at least one full-time staff position to address effectively.  Note that NWP evaluation is of rather limited value to field operations, but has a large potential for NWP development subsequent to IHOP_2002.  On the other hand, the conventional mesoanalysis and the mesoscale NWP initialization is essential to the success of field operations in IHOP_2002.  The planned short-range (9-12 hour) mesoscale NWP forecasts will provide some additional useful guidance to assist Day-1 field operations.  Nowcasting elements could factor (not limited to) the following elements:

- Subjective (by hand) mesoscale analysis

- Inspection of real-time WSR-88D and satellite imagery loops

- Analysis of real-time mobile ground-based field observations received from mobile satellite uplink

- Short-range (9-12 hr) operational NCEP mesoscale forecast model output

- FSL 9- hour 12-hr experimental mesoscale numerical forecasts

- Other (perhaps from CAPS, NASA (Huntsville group) and the University of Wisconsin experimental model forecasts; see Chapter 10 for further information

The following four modeling systems are anticipated (resolution indicated):

- LAPS/MM5 at 12 km over a sub-synoptic domain and nested 4-km "IHOP_2002 Domain" (the modeling domains are found in Chapter 10)

- LAPS/WRF at 12 km over a sub-synoptic domain and a nested 4-km "IHOP_2002 Domain"

- RUC at 12 km over a larger, "sub-CONUS domain"

- WRF at 12 km initialized with RUC analyses over sub-CONUS domain

- RUC at 20 km over a CONUS domain

Other short-range experimental mesoscale model forecast output could be considered as appropriate.  Details of FSL's model products may be found in Chapter 10.

Examining the various models will be accomplished primarily through the use of N-AWIPS and FX-Net workstations.  Plans call for an FSL FX-Net PC-workstation to be located at the SSA, with another at the NOC and this will provide displays of the experimental models being run at FSL, as well as the standard NCEP operational models and a variety of radar, satellite and point observations.  Also available in the SSA will be two AWIPS workstations, localized to Norman, one a LINUX workstation and one an HP and three N-AWIPS workstations (one will be a LINUX version), which will be able to display a variety of observational data as well as output from the standard NCEP models and from some special model runs and output from some locally-developed applications.  One N-AWIPS workstation is planned also for the NOC.  Other experimental model output (for instance, from CAPS) will be viewed through web interfaces.  There will also be other specialized workstations available, for example an NCAR/ATD Zebra and a Unidata Integrated Data Viewer (IDV) workstation will display S-Pol radar and special soundings as well as other data at the NOC.

8.6.2  Interaction between Mobile Field Coordinators  and IHOP_2002 Nowcasters

Prior to deployment of ground-based mobile platforms in mid-morning, the nowcaster must develop a strong sense of the exact location and nature of boundaries.  If at all possible, the ground teams ought to be deployed (and on station if possible) well prior to the development of the first clouds on visible imagery.  Both prior to and after deployment, boundaries should be identified based on wind shifts, WSR-88D finelines and virtual temperature and humidity contrasts if these are starting to develop.  The overall highest priority for CI mission nowcast support is to provide the FC vehicle with any needed refinements of the target IOD based on the latest weather information.

The IHOP_2002 nowcasters will communicate with IHOP_2002 field facilities via the mobile field coordination vehicle, passing on and receiving mesoscale weather information and facilities updates.  The refined Day-1 target IODs (based on the Day-1 Forecast #2), the Day-2 outlook and the tentative Day-2 mission status will be relayed from IHOP_2002 staff nowcasters to the mobile field coordinators and aircraft.

In the early stages when the field teams are not yet in position collecting data, the boundary might be somewhat diffuse.  In the event of a diffuse or rapidly evolving boundary, the nowcaster needs to monitor closely that the boundary is not sharpening up at some location outside the current IOD.  Such rapid evolution might require the field teams to quickly re-deploy to a newly identified target IOD.  Early warning is essential due to the limited maximum speed of ground teams.

Once the CI teams are collecting data on a boundary that can be readily identified and monitored through real-time field data, the emphasis of IHOP_2002 nowcasting should shift toward carefully monitoring the mesoscale environment just beyond the current IOD.  The nowcaster should monitor adjacent areas for new boundary formation, an increasing probability of CI, the motion of secondary boundaries toward the current IOD, the movement of larger-scale mesoscale ascent toward or away from the current IOD, etc.  Given a clear need to abandon the current IOD, the highest nowcasting priority should be to promptly advise field teams regarding a new target IOD.

8.6.3 	Other Nowcaster Duties

Experience in other field programs has made it clear that comprehensive notes and summaries of the evolving weather during operations can be of great value for research efforts following the period of the experiment.  The nowcasters will be expected to electronically enter notes during the nowcasting period, as well as provide a more cohesive daily summary.  These descriptions will be collected by UCAR/JOSS and become part of the overall IHOP_2002 Field Catalog.  In addition, nowcasters should feel free to save any graphics (including model snapshots, data, images, etc.) and these can also be added to a "quick look" data set.  There will be easy methods for saving such imagery (gif images) on the FX-Net workstations.

8.7  Additional Planning Considerations

The IHOP_2002 planners should coordinate closely with the SPC as planning of forecasting and nowcasting support activities proceeds.  A key problem for IHOP_2002 planners is to fill the weekend forecasting and nowcasting shifts.  The SPC has offered the consultative assistance of its forecasters during weekend shifts, however SPC will be unable to staff these IHOP_2002 positions directly.  The SPC has identified the need to establish a linkage between the forecast (morning) and nowcast (afternoon) shifts.  This would be most easily addressed by assigning individuals to serve during both morning and afternoon shifts.  Similarly, individuals designated by IHOP_2002 to serve as forecasters on weekend shifts would preferably assist the weekday forecasters to establish an experience base and greater continuity of the forecast product.  The SSA needs to be configured to separate IHOP_2002 support from the other, non-IHOP_2002 forecast and nowcast activities being conducted by the SPC, NSSL and FSL on all weekdays during May-June 2002.

8.8 	Forecast Evaluation Activities during IHOP_2002

In addition to the forecasting and nowcasting project support activities, staff from the SPC, NSSL and FSL will undertake a comprehensive effort to subjectively document the unprecedented number of experimental numerical models that will be run in support of IHOP_2002.  We will be using a modified set of online forms that have been developed by the SPC/NSSL in support of their last two spring programs.  Modifications will be made to emphasize QPF forecast evaluation, as well as some specific pre-convective fields.  One of the nowcaster duties (staffing levels permitting) will be to continue this evaluation activity into the afternoon and evening hours, at least during operational periods.  A group from the Hydrometeorological Prediction Center (HPC) is also expected to be part of this model evaluation activity.

CHAPTER IX: Operational Data

(Steve Williams)

This section contains descriptions of possible operational data streams that are available to IHOP.  Some of the data are available in real (or near real) time, while others would only become available after the completion of the field phase of IHOP.  The networks from Oklahoma, Kansas, the Texas panhandle, and each of the surrounding states are included.  The data are separated into surface meteorological, precipitation and radar, fluxes, land and soils, upper air, and satellite.

+++Important Note+++ This is a description of what CAN BE available.  The IHOP Science Team needs to discuss and set priorities of what must be collected.

9.1 	Surface Meteorological Data

Table 9.1 provides information on the networks including the operating or overseeing agency, the temporal resolution, real time availability, the number of stations within Kansas, Oklahoma, and the Texas panhandle, the number of stations within the larger IHOP region (here taken to be 32-42N and 91-106W), and on which of the figures a map of the sites can be found.

9.2	Precipitation Data

In addition to many of the surface meteorological networks in Table 9.1 also providing precipitation data, there are several precipitation only networks in the IHOP region.  The National Weather Service (NWS) operates the Cooperative Observer 15 Minute, Hourly, and Daily Precipitation Networks.  These are nationwide networks whose data are processed and archived by the National Climatic Data Center (NCDC).  Within Kansas and Oklahoma there are 740 of the daily sites and 143 of the 15 minute and hourly sites.  The National Centers for Environmental Prediction (NCEP) as part of the development of its National Precipitation Analysis (NPA or Stage IV) products gathers precipitation data collected by the River Forecast Centers into a single data set.  Sites within this data set provide observations at various temporal resolutions (from 15 minute to hourly to no set schedule).  Within Kansas and Oklahoma there are approximately 350 stations.  Figure 9.3 contains a map of these networks.  The NPA also provides 4km gridded hourly and daily rain gage products.  Also, the ALERT networks (Table 9.1) have a large number of precipitation gages, within Kansas and Oklahoma ALERT has 83 precipitation gages and within the larger IHOP region there are about 450 precipitation gages.

9.3 	Radar Data

The NWS operates the Weather Service Radar – 1988 Doppler (WSR-88D) network over the United States.  There are 8 of these radars in OK and KS and 27 of them in the larger IHOP region.  A number of these stations will have data archived by NOAA/FSL during IHOP region.  A number of these stations will have data archived by NOAA/FSL during IHOP (see Fig. 9.4).  There are multiple levels of data available from these radars.  Level II data are archived at NCDC and can be obtained in real time with special efforts.  The NEXRAD Information and Dissemination Service (NIDS) products include reflectivity and radial velocity at the first four tilt angles, composite reflectivity, echo tops, vertically integrated liquid water, surface

Table 9.1  Surface Meteorological Networks in IHOP Region

| Network | Operating or Overseeing Agency | Temporal Resolution | Real Time Availability | Number of Stations within KS, OK, and TX Panhandle | Number of Stations within larger IHOP Region | Map |
| --- | --- | --- | --- | --- | --- | --- |
| Automated Surface Observing System (ASOS) | NWS, FAA, DOD | 1 minute to hourly | Yes for hourly | 47 | 132 | Fig. 9.1 |
| Automated Weather Observing System (AWOS) | FAA and Various State Agencies | 20 minute (limited 5 minute) | Yes for 20 minute | 35 | 62 | Fig. 9.1 |
| Remote Automatic Weather Station | USFS | Hourly | Yes via web | 6 | 53 | Fig. 9.1 |
| TV/School Networks | Various TV stations and schools in the region | Variable | Yes via various web pages | 127 | ~300 | Fig. 9.1 |
| NOAA Profiler Network | NOAA | 6 minute or hourly | Via FSL MADIS web page | 7 | 10 | Fig. 9.1 |
| Soil Climate Analysis Network | USDA/NRCS | Hourly | Yes via web | 3 | 8 | Fig. 9.1 |
| APRSWXNET | NOAA/FSL | Variable | Via FSL MADIS web page | 10 | 43 | Fig. 9.2 |
| Automated Weather Data Network | High Plains Climate Center | Hourly | No | 17 | 75 | Fig. 9.2 |
| ARM SMOS | ARM | 1 minute | Yes for IHOP? | 15 | 15 | Fig. 9.2 |
| ABLE AWS | Argonne National Lab |  | Yes via web | 5 | 5 | Fig. 9.2 |
| KS DOT RWIS | KS DOT | Variable | Via FSL MADIS web page | 41 | 41 | Fig. 9.2 |
| Goodland NWS | Goodland NWS | Unknown | Via FSL MADIS web page | 4 | 7 | Fig. 9.2 |
| Kansas Ground Water Management District Networks | Various Kansas Ground Water Management District | Hourly | No | 22 | 22 | Fig. 9.2 |
| Oklahoma Mesonet | Oklahoma Climate Survey | 5 minute | Yes for IHOP? | 114 | 114 | Fig. 9.2 |
| Wichita Micronet | USDA/ARS | 5 minute | No | 42 | 42 | Fig. 9.2 |
| West Texas Mesonet | Texas Tech | 5 minute | Yes via web | 27 | 27 | Fig. 9.2 |
| Texas ET Network | USDA/ARS | Hourly | No | 11 | 16 | Fig. 9.2 |
| New Mexico State University | NMSU | Hourly | No | 0 | 7 | Fig. 9.2 |
| Colorado Agriculture Meteorology (CoAgMet) | Colorado Climate Center | Hourly | No | 0 | 19 | Fig. 9.2 |
| Northern Colorado Water Conservancy District | NCWCD | Hourly | No | 0 | 16 | None |
| Commercial Agriculture Weather Station | Missouri Extension | Hourly | Yes via web | 0 | 21 | Fig. 9.2 |
| Missouri Department of Conservation | MO DoC | Hourly | No | 0 | 8 | Fig. 9.2 |
| ALERT | Various local agencies | Up to 1 minute | Yes via web for most | 8 | 148 | None |
| Long Term Ecological Research | LTER | Hourly | No | 1 | 2 | None |
| Cooperative Observer Network | NWS | Daily | No | 740 | > 1000 | Fig. 9.3 |
| US Army Corps of Engineers | USACE | Hourly | No | ? | ? | None |
| EPA | EPA | Hourly | No | 13 | ~70 | None |

Figure 9.1: ASOS, RAWS, AWOS, Television/School, NPN, and SCAN locations in the IHOP Region (see Table 9.1).

Figure 9.2:  Map of the state and regional surface meteorological networks in the IHOP region (see Table 9.1).

Figure 9.3:  Map of precipitation stations in the IHOP region.

rainfall accumulation (1 and 3 hour), storm total rainfall, velocity azimuth display, layer composite reflectivity, and hourly digital precipitation array.  The Weather Services International (WSI) routinely produces a national mosaic of reflectivity from all NWS radars in the United States.  These are available at up to 2km resolution and every 15 minutes.  The National Precipitation Analysis in addition to the raw observations mentioned above, also provides 4-km gridded radar estimated  precipitation (both with and without bias removal) and 4-km gridded multi-sensor precipitation (hourly, 6-hourly, and daily) which is derived from gage data and unbiased radar data.  Another radar product available in the IHOP region is Stage III.  Stage III is an hourly 4km resolution composite derived precipitation product produced by each of the River Forecast Centers from all of the WSR-88D radars in their region.  Most RFC’s have Stage III imagery available on their web pages and some also provide the data in GRIB.

Figure 9.4: Map of WSR-88D radars in the IHOP region.  Also indicated is which stations will have Level II data archived by NOAA/FSL.

9.4  Streamflow Data

The United States Geological Survey in cooperation with other agencies operates a network of streamflow gauges throughout the US.  Within the KS, OK, and TX panhandle there are approximately 270 of these gauges.  The coverage of this network can be seen in Figure 9.5, within this figure there are 859 gauges.

9.5 Flux Data

The flux data networks are summarized in Table 9.2.  The coverage of the flux data networks detailed in this table can be seen in Figure 9.6.

Figure 9.5: USGS streamflow gauging stations in the IHOP region.

Table  9.2:  Flux networks in the IHOP Region.

| Network | Temporal Resolution | Fluxes Measured | Number of Sites in IHOP Region | Notes |
| --- | --- | --- | --- | --- |
| ARM EBBR | 30 minute | SH, LH, GH | 14 |  |
| ARM ECOR | 30 minute | SH, LH, Momentum | 9 | Undergoing upgrade. |
| ABLE EBBR | 30 minute | SH, LH, GH | 1 |  |
| ABLE ECOR | 30 minute | SH, LH, CO2 | 1 |  |
| Ameriflux | 30 minute | SH, LH, GH, CO2 | 5 |  |
| Oklahoma Atmospheric Surface-layer Instrumentation System (OASIS) | 5 minute | SH, LH, GH (all estimated) | 79 |  |
| OASIS Super Sites | 5 minute | SH, LH | 10 |  |

Figure 9.6:  Map of flux stations in the IHOP region.

9.6	Soil Temperature and Soil Moisture Data

The soil moisture and soil temperature networks are summarized in Table 9.3.  The coverage of the soil moisture networks can be seen in Figure 9.7.

Table 9.3:  Soil temperature and moisture networks in the IHOP region.

| Network | Temporal Resolution | Depths | Number of Sites KS, OK, and TX Panhandle |
| --- | --- | --- | --- |
| ARM SWATS | Hourly | 5, 15, 25, 35, 60, 85, 125, and 175 cm | 21 |
| USDA/ARS Washita | Hourly | 5, 10, 15, 20, 25, and 60 cm | 10 |
| SCAN | Hourly | 2, 4, 8, 20, 40, and 80 in | 3 |
| Oklahoma Mesonet | 30 minute | 5, 25, 60, and 75 cm | 85 |
| ABLE | 30 minute |  | 2 |

Figure 9.7:  Map of soil temperature and moisture sites in the IHOP region

9.7	Upper Air Data

The upper air networks in the IHOP region are summarized in Table 9.4.  The coverage of the upper air networks can be seen in Figures 9.8 and 9.9.

9.8	Composite Data Sets

The University Corporation for Atmospheric Research/Joint Office for Science Support (UCAR/JOSS) has the capability to develop composites of surface meteorological data at 5 min, 20 min, and hourly resolutions.  These composites are developed by collecting data from a number of sources, converting all data to a common format, combining all the data into a single data set, and then conducting a common quality control.  UCAR/JOSS can also develop precipitation composite data sets in a similar manner, these are typically at 15 min, hourly, and/or daily resolutions.  UCAR/JOSS also has developed composites of upper air soundings utilizing data from large numbers and varieties of upper air datasets.  Additionally UCAR/JOSS has also developed flux and radiation composites although no quality control were conducted on these data sets.

Table 9.4  Upper air networks in the IHOP region.

| Network | Parameters | Temporal Resolution | Vertical Resolution | Number in KS, OK, and TX Panhandle | Notes |
| --- | --- | --- | --- | --- | --- |
| NWS Radiosonde | PTH and winds | 12 hourly and special releases | Man/sig in real time 6 second later | 4 | 6 second data requires special UCAR/JOSS processing to derive winds |
| ARM Radiosonde | PTH and winds | Variable | Man/sig in real time 2 second ? | 5 |  |
| NOAA Profiler Network and RASS | Winds and virtual temperature | 6 minute and hourly | Variable | 7/6 |  |
| ARM 915MHz Profiler and RASS | Winds and virtual temperature | Hourly | Variable | 4 |  |
| ARM 50MHz Profiler and RASS | Winds and virtual temperature | Hourly | Variable | 1 |  |
| ABLE 915MHz Profiler/RASS/SODAR | Winds and virtual temperature | Hourly | Variable | 3 |  |
| ARM Microwave Radiometer | Temperature and water vapor density | Hourly | 250 m | 5 |  |
| ARM Atmospheric Emitted Radiation Interferometer | Temperature, Dew Point, Water vapor mixing ratio | 8 minute | 10-20 hPa | 5 |  |
| ARM Raman Lidar | Water vapor mixing ratio | 5 minute | Variable | 1 |  |
| ARM MicroPulse Lidar | Cloud base height | 30 minute | N/A | 1 |  |
| FSL GPS-IPW | Integrated water vapor | Hourly | N/A | 8 |  |
| SuomiNet | Precipitable water vapor | Hourly | N/A | 15 |  |
| ACARS | Altitude, temperature, winds | ~ 5 minute | N/A | Variable | A few aircraft also have experimental dew point. |

Figure 9.8:  Map of radiosonde, profiler, and RASS sites in the IHOP region.

Figure 9.9: Map of  GPS, MWR, and AERI sites in the IHOP region.

9.9	Satellite Data

Table 9.5 lists the satellite products that will be provided for IHOP over the IHOP study area and surrounding regions (34-39 N, 95-102 W), the respective producer/provider, and the recipients who will need to receive the products in real time.  All data would be archived and available for post-analysis by all IHOP participants via the Web.

9.9.1 Geostationary Operational Environmental Satellite (GOES)

There are currently four full-functioning 3-axis stabilized GOES satellites in orbit. The current satellites supporting National Weather Service operations are GOES-8 (East) positioned at 75.11W, and GOES-10 (West) at 134.94W.  Two newer satellites are being held in a reserve storage mode at geostationary orbit ready for use upon short notice when needed (i.e., when a current operating satellite fails).  These satellites are GOES-11 and GOES-12; they are stationed at 101.66W and 89.58W respectively. The GOES satellites each have two independent scanning instruments, consisting of an imager and a sounder package.

The imager instrument uses 5 channels, one in the visible, one in the near infrared (IR), and three IR channels for cloud imaging, fog and hydrometeor phase determination, water vapor imaging, and thermal sensing respectively.  The imager typically scans the CONUS-size domain every 15 minutes under its nominal operating schedule; every third hour it performs a “full disk” image scan in support of WMO requirements.  Rapid-scan image operation produces pictures every 5-10 minutes and super rapid-scan mode can image a meso-beta sector every minute.  Imager data have 10-bit precision which allow special enhancements for typical 8-bit display imagery in which different parts of the enhancement curve can be exploited to render more detailed imagery in regions of meteorological significance.  The higher-precision data also allow the image data to be useful for limited quantitative as well as qualitative application.  The visible channel has 1 km pixels while the IR channels have 4km pixels, except for the one water vapor band (channel 3), which is a coarser 8km resolution.

The GOES satellites also have a separate sounding instrument that operates independent of the imager.  It is used primarily for vertical quantitative application such as thermal profiling and special channels sense trace gasses such as ozone that are significant in the radiation budget and radiometric calculations.  Sounder data have 13-bit precision providing enough measurement detail to compute thermal and moisture profiles for quantitative application.   The 18 infrared channels primarily include absorption bands in the CO2 (thermal), there are also 3 bands devoted to water vapor and one to ozone.  The sounder operates fast enough to cover the CONUS-size domain hourly with a horizontal resolution of about 10km.

In addition to the nominal data and data products from the operational satellites, NESDIS is supporting IHOP with special products.  Two single field of view products of cloud top pressure and total and layer precipitable water are now available.  These products are available with a nominal 25-minute latency that may be shortened further as we near the IHOP operations time frame.  Currently these products are generated from GOES 8; there is a chance that GOES 11 may be activated for IHOP support (this may not be known until after April 22).  If GOES 11 is activated, these special products will be created from its sounder radiance data.  It is also anticipated that the product frequency would increase from once per hour to twice per hour.  This would nicely augment some of the high frequency data assimilation and model initialization schemes that are being prepared for IHOP.

9.9.2 Polar Orbiting Environmental Satellite (POES)

There are currently four POES satellites in orbit providing data (NOAA-12, 14, 15, and 16).  Each satellite carries the Advanced Very High Resolution Radiometer (AVHRR) which has five channels in the visible, near infrared, and infrared.  AVHRR data include the 1km resolution High Resolution Picture Transmission (HRPT) or Local Area Coverage (LAC) and the 4km resolution Global Area Coverage (GAC).  The data are collected along a 1600 km swath during the morning and evening ascending and descending passes.  AVHRR data are routinely collected by the NOAA Satellite Active

Archive (SAA).  The NOAA-12 and 14 satellites also have the Television and Infrared Observation Satellite (TIROS) Operational Vertical Sounder (TOVS).  The TOVS system consists of the High Resolution Infrared Radiation Sounder (HIRS/2), the Microwave Sounding Unit (MSU), and the Stratospheric Sounding Unit (SSU).  The NOAA-15 and 16 satellites have the Advanced TOVS (ATOVS).  The ATOVS system consists of the High Resolution Infrared Radiation Sounder (HIRS/2), the Microwave Sounding Unit (MSU), and the Stratospheric Sounding Unit (SSU).  The NOAA-15 and 16 satellites have the Advanced TOVS (ATOVS).  The ATOVS system consists of the HIRS/3, Advanced Microwave Sounding Unit-A (AMSU-A), and AMSU-B.  These data are also routinely collected by the NOAA SAA.

9.9.3 Defense Meteorological Satellite Program (DMSP)

DMSP is a system of polar orbiting satellite that provide global microwave data.  The DMSP satellites carry the Special Sensor Microwave/Imager (SSM/I), the Special Sensor

Microwave/Temperature Sounder (SSM/T-1), and the SSM/Water Vapor Profiler (SSM/T-2).  These data are routinely collected by the NOAA/SAA.

9.9.4 Terra/Aqua

The National Aeronautics and Space Administration (NASA) Terra satellite consists of the Advanced Spaceborne Thermal Emission and Reflection Radiometer (ASTER), the Clouds and the Earth’s Radiant Energy System (CERES), the Multi-angle Imaging Spectroradiometer (MISR), the Moderate Resolution Spectroradiometer (MODIS), and the Measurements of Pollution in the Troposphere (MOPITT) instruments.   Data from Terra are available from the Earth Resources Observation Systems (EROS) Data Center, NASA Langley, and NASA Goddard.  The NASA Aqua satellite is currently scheduled to be launched on 20 December 2001.  The instruments on-board Aqua include MODIS, AMSU, Advanced Microwave Scanning Radiometer (AMSR), and Atmospheric Infrared Sounder (AIRS).

9.9.5 NESDIS/ARAD

The NOAA National Environmental Satellite, Data, and Information Service (NESDIS) Atmospheric Research and Applications Division (ARAD) develops a number of products from the GOES and POES satellites.  These include atmospheric soundings, high density winds, skin temperature, precipitable water, insolation, among others.

| Product | Format | Producer / Provider | Real-time recipient |
| --- | --- | --- | --- |
| GOES Imager/Sounder raw data | RAMSDIS? (NOC) netCDF (FSL) | CSU (NOC) GVAR (FSL) | NOC, FSL |
| Single-FOV Sounder products |
| Convective Available Potential Energy | .gifs / applets at http://cimss.ssec.wisc.edu/goes/realtime | CIMSS | NOC via Web |
| Lifted Index |  |  |  |
| Single-layer PW |  |  |  |
| Cloud-top pressure | .gifs / applets | CIMSS | NOC via Web |
|  | ASCII | # | FSL via ftp |
| 3-layer PW | ASCII | # | FSL via ftp |
| Surface skin temperature |  |  |  |
| GOES imager cloud-drift winds / water vapor-drift winds | ASCII | FPDT | FSL via ftp |
| 1-km AVHRR products |
| Surface Skin Temperature | AVHRR level 1b format | CRAD | NOC |
| NDVI |  |  |  |
| Total PW |  |  |  |
| Cloud LWP/IWP |  |  |  |
| MODIS Surface Skin Temperature (archive only) | .gifs? | CIMSS | <none> |
| AVHRR Land Use / Vegetation Index | ? | ? | NOC |
| ALEXI surface energy flux products: |
| Sensible Heat | .gifs / applets | CIMSS | NOC |
| Latent Heat |  |  |  |
| Soil Heat |  |  |  |
| Net Radiation |  |  |  |

Table 9.5: The satellite products that will be provided for IHOP over the IHOP study area and surrounding regions (34-39 N, 95-102 W), the respective producer/provider, and the recipients who will need to receive the products in real time.  All data would be archived and available for post-analysis by all IHOP participants via the Web.

# CHAPTER X: Model Information

(Steve Koch)

10.1 	Background

Opportunity exists in IHOP_2002 to be able to define high-resolution fields of moisture in part because of the unprecedented array of instruments that will be making measurements. The best approach for extracting the maximum information from different observing systems is to incorporate data from a variety of sources into an advanced data assimilation system that accounts for the characteristics of each observing system. NOAA’s Forecast Systems Laboratory (FSL), the Center for the Analysis and Prediction of Storms (CAPS), the University of Wisconsin (U. Wisconsin) and NASA/Marshall Space Flight Center (MSFC) will be implementing several high-resolution model/data assimilation systems in real time in support of IHOP_2002.    Having several different models running in real time during the field phase also allows investigators to get a jump start on testing various hypotheses concerning the value of assimilating high-resolution data for prediction of convergence boundaries and convective initiation, the impacts of performing dynamically balanced diabatic initialization and improving understanding of the limits of predictability of convective and mesoscale precipitation systems.

These model systems will make extensive use of high-resolution observations, including Doppler radar, multispectral satellite imagery and products and mesonetwork data.  This activity supports the field-phase mission of IHOP_2002 by providing dedicated short-range nowcasting guidance for mobilization of the aircraft and ground teams.  The highest-resolution grids are centered over the spatial domain specified by the Convection Initiation group as being ideal for sampling (see Chapter 8).  The coarser grid models are useful for the Day-1 and Day-2 forecasting  and convection outlook.  It is required to have some model guidance in time for preparation of the preliminary IHOP_2002 weather briefing at 0900 LT (1400 UTC).  It will be seen that those groups producing once- or twice-daily model forecasts will not be able to make the complete 36-hr output available until shortly before the briefing time, due to computer limitations, but intermediate forecasts will be available earlier than this as they are posted to web sites as the model output is written to disk.  The FSL group will be producing 12-hr forecasts every 3 hours in a continuous cycling manner, so that these forecasts can be used for the preliminary briefing. In addition, all groups estimate that their highest-resolution model forecasts will be done by 1800 UTC; thus, these products can assist the afternoon nowcasting support function.

Model output produced by all four modeling groups will be viewed via Internet web pages.  In addition, some of the model output grids will be made available as GRIB files for viewing on N-AWIPS, or as NetCDF files, or as imagery on an AWIPS-like workstation known as FX-Net.  The advantage of these latter grid displays is, of course, the ability to produce new products as needed by the nowcaster/forecaster and to overlay the model fields (analyzed and forecast) onto other imagery and data, thereby facilitating the identification of such features as convergence boundaries and moisture maxima.

Other modeling efforts spanning the spectrum from cloud-resolving model simulations to general circulation models using IHOP_2002 data are likely to occur in the post-field phase.  Since it is likely that these efforts will be numerous and the specifics of the model configurations and experimental design will be worked out at some later date, they are not discussed here.

10.2	Plan for FSL Real-time Forecast Support for IHOP_2002

(For further information, contact Dr. Steve Koch (koch@fsl.noaa.gov))

The general goals of FSL are to contribute to IHOP_2002 operations by providing high-quality forecasts and 1-6 hr nowcasts of weather and to evaluate high-resolution model performance over the IHOP_2002 experimental area. It is hypothesized by the FSL group that greater value for nowcasting is obtained for shorter periods of time when models are initialized more frequently than for running models over longer time periods with less frequent updating.  Thus, FSL proposes to provide frequently updated analyses and forecast products to explore ways of improving short-term forecasts of convective initiation and heavy precipitation.

FSL will offer forecasts from the following modeling systems in support of IHOP_2002:

- LAPS/MM5 12-hr forecasts at 12 km over a sub-synoptic domain (Figure 10.1A) and nested 4 km “IHOP_2002 domain” (Figure 10.1B), both of which assume 151 x 139 x 34 arrays, two-way grid nesting and a “hot start” diabatic initialization.

- LAPS/WRF 12-hr forecasts at 12 km and 4 km over the same two domains as above (the 4-km nest assumes that a WRF nesting capability has been developed by the community in time for its use in IHOP_2002 and is not guaranteed at this time).

- RUC 36-hr forecasts at 10 km resolution over a slightly larger domain (Figure 10.2) run as a one-way nest within the hourly cycled operational RUC 20-km model; approximately 249 x 241 x 50 grid points are utilized for this model.

- WRF-10 km 36-hr forecasts initialized with RUC analyses from the WRF Standard Initialization (SI) over the RUC-10 km domain

| A | B |
| --- | --- |
| C | D |

Figure 10.1: Domains for running LAPS analysis/forecast systems in real time for (a) 12-km  and (b) 4-km grids, (c) radars that should be available for distribution of Level-II data from CRAFT for use in real- time modeling in IHOP_2002  and (d) map showing the ABRFC region (shaded) in which the 10 km RUC  and WRF-RUC model QPF will be evaluated at HPC.  The 4-km domain will be used for the MM5 model runs  and also for the WRF runs if a grid nesting capability is developed in time for IHOP_2002.

Figure 10.2: The 10-km RUC  and WRF-RUC domains are depicted.  The operational 20-km CONUS RUC domain covers a much broader region  and is not shown.  Terrain contours (m) are shown in color.

A timing test run for the 12-km/4-km two-way nested LAPS/MM5 domain shows that it takes 72 minutes to produce a 12-hr forecast using 16 dual-processor CPU nodes on the FSL “Jet” supercomputer and the LAPS/WRF 12-km single grid run requires only 48 minutes.  Model products are produced “on the fly” as each forecast hour is completed and take only minutes to be created.  Thus, the complete two-grid, 12-hr forecast for the 1200 UTC run would be available by 1342 UTC, after allowing 30 minutes time for data ingest. Plans call for utilizing RUC-20 km forecast fields as boundary and initial conditions (the Eta model serves as a backup if needed).  Forecasts will be produced on a 3-hourly basis (at 12, 15, 18, 21, 00, 03, 06 and 09 UTC) each day.

The 10-km RUC and WRF-RUC forecasts also will be produced on a 3-hourly basis, omitting the 0300 and 0600 runs.  The 0900 UTC forecast will be available in time to use as guidance for the 0900 LT (14 UTC) briefing.  Specifically, this schedule will be followed (all times are in UTC):

| Initialization | Forecast Duration | Ending Time | Available |
| --- | --- | --- | --- |
| 0900 | 21 hours | 0600 | 1300 |
| 1200 | 36 hours | 0000 | 1700 |
| 1500 | 15 hours | 0600 | 1900 |
| 1800 | 12 hours | 0600 | 2130 |
| 2100 | 09 hours | 0600 | 0030 |
| 0000 | 36 hours | 1200 | 0500 |

Since model grids will be produced as each forecast hour is completed, intermediate forecasts will be made available well before the briefing time (actual time is unknown presently, as timing tests have not been performed).  However, if the special IHOP_2002 radiosonde data can be obtained over the NWS Gateway in real time (within one hour), then it may be advisable to defer model startup until this data can be ingested.

Each of the models would ingest, at the very least, GOES sounder estimates of layer precipitable water and cloud-top temperatures, hourly profiler winds, GPS Integrated Precipitable Water data, METARS and Oklahoma Mesonet observations and (if available in time) the 3-hourly special rawinsonde data from the ARM and NWS sites.  LAPS analyses would run on a 30-minute basis, using either a previous LAPS/MM5 forecast or the 20-km RUC model as background.  The LAPS/MM5 and LAPS/WRF systems would both incorporate a multi-sensor “hot start” diabatic initialization procedure that is designed to improve short-range forecasts of precipitation and clouds. The LAPS analyses may be viewed at http://laps.fsl.noaa.gov/lapsIDL/nph-laps.cgi.

Level II data from perhaps ten WSR-88D sites in the Southern Plains will be available for real-time distribution for IHOP_2002 (Figure 10.1C).  The Collaborative Radar Acquisition Field Test (CRAFT) project is a joint effort by the Center for the Analysis and Prediction of Storms at the University of Oklahoma, Unidata and others to access and distribute NEXRAD Level II data in near real time. CRAFT Level II data are now being sent in real time using the NSSL Radar Interface and Data Distribution System, Unidata LDM technology and data compression techniques over the Abilene Internet to multiple sites from a single LDM server.  This network of full volumetric radar data is unprecedented for both real-time analysis and high-resolution data assimilation and prediction.  The Level II radial velocity data will be incorporated into the LAPS wind analysis, which merges radial velocity data from Doppler radar, in-situ observations from a variety of platforms and a first guess field from a model.  This will be the first time that LAPS has incorporated more than a couple of radars.  For this project, FSL will extend their previous capabilities in LAPS to ingest many more radars, remap the radials of reflectivity and radial velocity data from polar coordinates to the LAPS map projection and create radar reflectivity mosaics.  NIDS data will be used for completeness to fill in any gaps in the Level-II coverage.

These four experimental models initialized as just described will be subjectively evaluated in real time by FSL jointly with the Storm Prediction Center (SPC), NSSL and the Hydrometeorological Prediction Center (HPC). As time and resources permit, SPC will hire a contractor with expertise in nowcasting to help in the evaluation of the FSL numerical model forecasts and to conduct experimental nowcasts using these models.  The SPC will assist in the creation of forecasting resources in the SPC-NSSL Science Support Area to facilitate model evaluation activities. Likewise, plans call for HPC to assist in the objective evaluation of the RUC/WRF models planned to be run during IHOP_2002 on the 10-km domain, along with the 12-km Eta and other operational models.  Objective verification of the 6-hr QPF products from the 12-km FSL models will be performed over the Arkansas Basin River Forecast Center (ABRFC) domain (Figure 10.1D).

Forecast precipitation fields also will be evaluated using the FSL Real-Time Verification System (RTVS) described at http://www-ad.fsl.noaa.gov/afra/rtvs/RTVS-project_des.html.  The difference between this effort and that at HPC is that the RTVS will employ a rain gage verification approach, consisting of interpolating the model forecast precipitation to the gage locations, to each of the experimental models, including those on the 4-km grid, with the verification results being presented on a weekly basis on the RTVS web site.

The forecasts must be available in a timely manner to be used and evaluated.  FSL will produce specialized QPF products for use by HPC.  All analysis and model fields will be processed in GRIB format for easy incorporation into N-AWIPS at both HPC and SPC.  In addition, FSL is developing an FX-Net IHOP_2002 workstation capability at the SSA to facilitate viewing of the experimental model products.  FX-Net is a meteorological PC workstation developed at FSL that provides access to the basic display capability of an AWIPS workstation via the Internet using data compression techniques to reduce the bandwidth requirements critical to delivering large-size imagery quickly.

# 10.3	Plan for CAPS Real-time Forecast Support for IHOP_2002

# (For further information, contact Dr. Ming Xue (mxue@ou.edu) or Keith Brewster)

CAPS has an NSF proposal related to the IHOP_2002 field experiment under review, whose title is “Optimal Utilization and Impact of Water Vapor and Other High Resolution Observations in Storm-Scale QPF”. The focus of this proposal is the sensitivity of storm-scale QPF to initial conditions near the time of convective initiation and to boundary conditions. The initial condition will be obtained using 3DVAR data schemes and the sensitivity will be studied using adjoint as well as traditional forward sensitivity method. The estimation of background error covariance at the mesoscale and storm scale using ensemble techniques is another important component of the proposal. The study will take advantage of data collected during IHOP_2002 for both model initialization and verification and will also examine the impact of routine and special data sets on the forecast.

It is proposed that during the field experiment period, the ARPS model will be run at high resolutions, to provide support for the field operation and to obtain an initial assessment of the model forecasts during the period. Data ingested and generated in real time will be archived and used in post-experiment studies. The real-time data can also be made available to UCAR/JOSS for field experiment archives.

A supercomputer with 64 to 128 of the latest-generation processors will soon be purchased by CAPS using a research grant from the Williams Companies.  This computer will be available for real-time analysis and forecast before and during the IHOP_2002 field experiment.  CAPS plans to create forecasts on three grids, with resolutions of 18, 6 and 2 km, respectively (see Figure 10.3). The 278 X 178 18-km grid will cover the CONUS; the forecast on this grid will start from 12 UTC and go out to 36 hours. The 253 x 253 6-km grid covering ~1500 km x 1500 km will be nested inside the 18-km grid, initialized at the same time and forecast for 18 hours, ending at 06 UTC (0001 LT). A relocatable 2-km grid covering about 500 km x 500 km will be nested in the 6-km grid and start at 1500 UTC or 1000 LT and forecast for 12 hours, ending at 0300 UTC or 2000 LT. In addition to the forecast, CAPS plans to perform high-resolution (6 km) analyses using ADAS at least once an hour. The analyses will incorporate Level-II and Level-III (NIDS) radar data for the analysis of cloud fields and improved moisture and temperature fields associated with clouds.  Wind fields will also be adjusted by the analysis using radial velocity data. In all cases the analyzed data will be incorporated in the model via incremental analysis updating (IAU).  Details of this plan are contingent on achieving the performance expected with the new hardware.

Forecast products will be posted on the web in a manner similar to the current real-time ARPS forecasts (c.f. http://www.caps.ou.edu/wx). Special graphics products, focused on moisture, can be added to the graphics suite. It is anticipated that the Norman Operations Center will have web access for viewing these data. Certain customization will be done based on input from the IHOP_2002 Operations Center and SPC.  If desired, CAPS can also generate NetCDF or GEMPAK grids that can be viewed on AWIPS via the D2D package or a GEMPAK viewer.  Figure 10.4 shows the projected time line for the three forecasts.  The forecast cycle spawned at 1200 UTC as described below will occur once daily instead of using continuous cycling as in the FSL modeling approach.

18-km grid: 1 hour data collection, 5 minute analysis, 30 minute forecast.  Thus, entire 36-hr forecast will be completed at 1335 UTC. Graphics will be generated as the model output is written to disk, therefore the web posting will be completed a few minutes after the forecast ends. This grid will use a 6-hr ETA forecast as analysis background, all available rawinsonde, profiler, standard surface observations and Oklahoma Mesonet data and both visible and IR satellite data.

Figure 10.3: The 18, 6  and 2 km resolution ARPS model grids to be run by CAPS for IHOP_2002.  Three pre-configured 2 km grids are shown as light blue boxes.  The western grid covers the Panhandle areas  and southwest Kansas where convective initiation events are expected during the period.  The eastern 2-km grid covers the area where MCS events are more common during the period. It is also an area of most interest to the boundary layer group.  Another 2-km grid is centered at NW Oklahoma to cover events in this region.  The black rectangle at the center shows the ARM-CART domain.

# Figure 10.4: Timeline of proposed CAPS forecast at three resolutions

6-km grid: Analysis will be performed at 1325 UTC and completed by 1335 UTC; thus, this grid is spawned as the 18-km grid forecast is being completed, with the boundary conditions for this run coming from the 18-km forecast. Forecast begins at 1340 UTC and is completed by 1510 UTC.  Preprocessing of Level-II radar data begins as soon as the data arrive, which typically happens within a minute after each radar volume and a few minutes after data collection time for Level-III (NIDS).

2-km grid: This model run will start from a 15 UTC analysis, using the 3-hr 6-km forecast as the background.  The 6-km forecast will provide the boundary conditions.  The 2-km run will again incorporate Level-II and Level-III (NIDS) radar data.  Attempts will be made to perform single-Doppler velocity retrievals on Level-II data from Amarillo, Dodge City, Wichita, Tulsa and Oklahoma City radars and analyze the retrieved winds into the 2-km initial condition. Because of limited manpower available for the real-time effort in the current project, the latter effort will need to leverage projects with similar goals. Depending on the progress of these other projects, real-time velocity retrieval may or may not happen. We expect that the 2-km forecast will be completed by 18 UTC. Only one of the two pre-configured 2-km grids will be run each day.  The decision on the choice of grid will be based partly on the results of the coarser grid forecast and partly on the initial IHOP_2002 operational plan.

CAPS will seek volunteers among the CAPS scientists and students willing to spend 1 to 2 hours each day at the Norman Operations Center to examine and evaluate the forecasts and interact with the forecasters.  No funding for this was requested, however.

10.4	Plan for University of Wisconsin Real-time Forecast Support for IHOP_2002

(For further information, contact Dr. John Mecikalski (johnm@ssec.wisc.edu))

For the IHOP_2002 field project, the University of Wisconsin (U. Wisconsin) will make numerical weather forecasts over the IHOP_2002 domain.  These simulations will be performed using the U. Wisconsin-Nonhydrostatic Modeling System (UW-NMS).  They will be run once and perhaps twice, daily at high horizontal resolution (1 km).  Vertical grid spacing is planned to range from 200 m at the surface to 800 m above about 70 kPa with about 40 model levels in the vertical, many of which will be in the boundary layer.  The nesting capabilities of the UW-NMS model will allow the IHOP_2002 domain to be a fourth nest in the twice-daily simulations.  Thus surrounding the 1-km resolution innermost grid, will be a 5-km resolution third grid covering an area approximately 500 km x 500 km.  The second and first grids will cover larger geographical regions still, with the first grid having a resolution of 1 deg x 1 deg (latitude x longitude) covering most of North America.  U. Wisconsin plans to initialize the twice-daily forecasts with the AVN or RUC-20 km data and to incorporate temperature, moisture and cloud information from GOES into a diabatic initialization.

Plans into early 2002 are for the availability of a massively-parallelized, distributed memory version of the UW-NMS model.  If this model is available, higher resolution simulations (in the vertical and horizontal) will be possible as the model is run on a Linux cluster here at U. Wisconsin. Grid resolutions near 500 m will be feasible within this new NMS framework.  U. Wisconsin expects that the NMS predictions will be used as aids in forecasting convective initiation, the movements of mesoscale fronts, convective outflow boundaries and the dry line, as well as ongoing convective activity.  Provided there is high enough resolution, these simulations may serve the atmospheric boundary layer (ABL) component of IHOP_2002 by providing estimates of ABL evolution over the course of a day, as well as the influence of the low-level jet on a number of ABL-related issues.  U. Wisconsin plans on making these forecasts available via the Internet at a U. Wisconsin web site, dedicated to the IHOP_2002 experiment.  Model fields will be archived.

10.5	Plan for NASA Real-time Forecast Support for IHOP_2002

(For further information, contact Dr. William Lapenta (bill.lapenta@msfc.nasa.gov))

The NASA Short-Term Prediction Research and Transition (SPoRT) Center will provide real-time MM5 forecasts in support of IHOP_2002 operations.  A unique aspect of the NASA MM5 runs is the assimilation of GOES Skin Temperature Tendencies (STT) into the surface energy budget equation.  A critical assumption of the technique is that the availability of moisture (either from the soil or vegetation) is the least known term in the model’s surface energy budget.  Therefore, the simulated latent heat flux, which is a function of surface Moisture Availability Parameter (MAP), is adjusted based upon differences between the modeled and satellite-observed skin temperature tendencies. STT data are assimilated only during the morning hours when the land surface heating is known to be most sensitive to the specified MAP.

# Figure 10.5:  The three inner grids to be used in the UW-NMS model during IHOP_2002.  The innermost “IHOP” grid is a 200 x 200 2-km resolution mesh (thin lines), the next larger grid uses a 5-km resolution mesh  and the outermost grid (thick lines) is 25-km resolution.

The exact model configuration to be employed during IHOP_2002 is contingent upon the computational resources available during the field campaign. The SPoRT Center plans on purchasing a Linux Cluster early in 2002.  Therefore, specifications of the current real-time MM5 SPoRT configuration are used to describe a baseline system.  The IHOP_2002 version will consist of a 95 x 118 point 36-km CONUS domain with a 97 x 97 point 1-way interactive 12-km nest centered over the IHOP_2002 region as shown in Figure 10.6.  A minimum of 32 levels will be used in the vertical with maximum resolution placed below 700 mb.  Twelve-hour forecasts on both domains will be made each hour between 12 and 21 UTC on a daily basis.  Initial conditions will be obtained from the 20-km version of the RUC that should be operational at NCEP in early 2002.  A reanalysis of observations is currently not performed.  However, this option could easily be implemented during IHOP_2002 if deemed necessary.  The GOES STT data required for assimilation will be produced operationally at the SPoRT Center.

Each model forecast will begin approximately 75 minutes after the initialization time and will take approximately 25 minutes to complete. The satellite STT assimilation is performed on both domains during the morning hours when the land surface heats most rapidly.  Therefore, it is invoked for the first 45 minutes of those forecast cycles initialized between 12 and 17 UTC.  The MAP "adjusted" by the STT assimilation will be continuously recycled from one forecast cycle to the next.  In this mode of operation, model runs made after 17 UTC still benefit from the satellite assimilation through the "adjusted" MAP.  On any given day, the 12 UTC cycle will be initialized with the MAP obtained from the 21 UTC cycle of the previous day.

# Figure 10.6:  The nested NASA SpoRT model domains for IHOP_2002

Model output will be made available in graphical and binary forms "on the fly" during model execution.  Graphical images will be available in real time via the SPoRT Center web site (http://wwwghcc.msfc.nasa.gov/Model/model_mm5setable0.html).  Binary output files will also be produced in GEMPAK and NetCDF format and made available to the IHOP_2002 Operation Center.  Both domains will be made available although it is anticipated that the 12-km products will be of primary use to the IHOP_2002 forecasters.

Experimental STT assimilation is currently being performed at the SPoRT Center at 4-km resolution.  If results from testing during the spring are favorable and computational resources become available, we will perform the assimilation during IHOP_2002 on the same 12-km/4-km grid structure adopted by the FSL group (Figs. 10.1A and 10.1B).  In addition, we would like to pursue the possibility of initializing the SPoRT MM5 GOES STT assimilation system using the FSL LAPS "hot start" diabatic initialization technique described in Section 10.2.

| Group | Model | Res. (km) | NX*NY | Levels | Nesting | First Guess | NIDS | Lev- II | Rad Vel | Cycle | Forecast Duration | Start (UTC) | End (UTC) | Output Format |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FSL | LAPS MM5 | 12 | 151X139 | 34 | 1-way | 3-h RUC20 | Y | Y | Y | 3-hr LAPS: 30 min | 12 h | 1230 | 1342 | Web GRIB FX-Net |
| FSL | LAPS MM5 | 4 | 151X139 | 34 | 2-way | MM5 | Y | Y | Y | 3-hr | 12 h | 1230 | 1342 | Web GRIB FX-Net |
| FSL | LAPS WRF | 12 | 151X139 | 34 | 1-way | 3-h RUC20 | Y | Y | Y | 3-hr | 12 h | 1230 | 1342 | Web GRIB FX-Net |
| FSL | LAPS WRF | 4 | 151X139 | 34 | 2-way | MM5 | Y | Y | Y | 3-hr | 12 h | 1230 | 1342 | Web GRIB FX-Net |
| FSL | RUC | 20 | 301X225 | 50 | 1-way | RUC20 | N | N | N | Hourly | < 36 h | 1300 | 1430 | Web GRIB FX-Net |
| FSL | RUC | 10 | 249X241 | 50 | 1-way | RUC20 | N | N | N | 3-hr | 9-36 h | 0900 | 1300 | Web GRIB FX-Net |
| FSL | RUC-WRF | 10 | 260X230 | 50 | 1-way | RUC20 | N | N | N | 3-hr | 9-36 h | 0900 | 1130 | Web GRIB FX-Net |
| CAPS | ARPS | 18 | 278X178 |  | 1-way | 6-h ETA | N | N | N | Daily | 36h | 1300 | 1335 | Web GRIB |
| CAPS | ARPS | 6 | 253X253 |  | 1-way | 18-km ARPS | Y | Y | Y/N | Daily ADAS: 1h | 18 h | 1325 | 1510 | Web GRIB |
| CAPS | ARPS | 2 | 253X253 |  | 1-way | 3-h 6-km ARPS | Y | Y | Y/N | Daily | 12 h | 1500 | ~1800 | Web GRIB |
| UW | UW-NMS | 1 | 200X200 | 40 (many in PBL) | 2-way | AVN or RUC20 | N | N | N | Daily | 18 h | 0000 | 1800 | Web NetCDF |
| NASA | MM5 | 12 | 97X97 | 32 | 1-way | RUC20 | N | N | N | Hourly | 12h | 1315 | 1345 | Web NetCDF |

Table 10.1: Summary of Model Information Available in real time during IHOP_2002 Field Phase

CHAPTER XI: IHOP_2002 Communications

(Jim Moore)

This section provides details of the communications capabilities required to support IHOP_2002 research in the field phase. The complexity of the project requires a number of critical communications links to assure proper responsiveness of facilities and continuous support required for real-time decision making.  Figure 11.1 provides an overview of IHOP_2002 communications nodes and general information about primary links (phone, fax, satellite phone) to be used to transfer data and other information.  Besides these primary links, every effort has been made to implement back-up links for critical communication paths.  This is done to minimize lost opportunities for the many platforms and facilities to acquire data during the field project.

Figure 11.1: IHOP_2002 communications nodes

11.1	General Communications Capabilities

There are many fixed and mobile facilities operating during IHOP_2002 Table 11.1 is a matrix of general capabilities of each major facility or facility type to communicate. The mix of these systems provides a range of options for sending and receiving critical data and information among the groups.  It is clear that all ground-based systems will maximize the use of a combination of cell phones and VHF radio for general voice communication of larger distances.  This is subject to the vagaries of cell phone coverage in the more remote areas of the IHOP_2002 domain and the line-of-site restrictions when using radios. Three of the project aircraft (NRL P-3, NASA DC-8, Proteus) will have satellite voice communication capabilities during IHOP_2002. This will permit direct information updates between the aircraft and the NOC as well as other sites such as S-Pol that have telephone capabilities.

|  | Cell Phone | Land Line | VHF (118-135 MHz) | VHF (160-170 MHz) | Sat Comm. | Internet | Packet Radio |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WYKA |  |  | X | X |  |  | X |
| FII Learjet |  |  | X |  |  |  |  |
| NRL P-3 |  |  | X | X | X |  | X |
| DLR Falcon |  |  | X |  |  |  |  |
| NASA DC-8 |  |  | X | X | X |  |  |
| Proteus |  |  | X |  | X |  |  |
| S-Pol | X | X |  |  | X | X |  |
| Mobile Radars | X |  |  | X |  |  | X |
| Mobile Mesonets | X |  |  | X |  |  | X |
| MGLASS | X |  |  | X | X |  |  |
| MIPS | X |  |  | X |  |  |  |
| FC | X |  |  | X | X | X | X |
| NOC | X | X | X | X | X | X |  |

Table 11.2:  IHOP_2002 Research Facilities Communication Capabilities

The availability of aircraft position information is somewhat problematic in IHOP_2002.  However, steps have been taken to get information from several of the aircraft.  The UWKA will have a 900 MHz packet radio system to send position and limited in-situ data and receive some information from the ground.   Packet radio contact is limited to line-of-site and will be used generally in the vicinity of S-Pol and the FC.  The NRL P-3 will have packet radio and a second satellite channel for relaying position and other data to the ground.  Use of the satellite downlink will permit continuous NRL P-3 aircraft track information to be displayed in the NOC.

11.2	Priority Communication Links

Table 11.2  lists the priority links that all facilities and groups have agreed to implement in preparation for the field season.  Critical aircraft-to aircraft coordination will be accomplished over dedicated VHF-AM radio communications between flight crews.  Dedicated channels for this purpose include 122.925 and 123.05 MHz.  In addition the WYKA and NRL P-3 will operate with VHF-FM radios to maximize their ability to coordinate with ground facilities.

Critical ground-to-ground communications will utilize cell phone and VHF-FM radios.  Phone numbers  are provided in Appendix 6 - Operations Contact Information. Frequencies to be used for this purpose are 163.100 MHz for direct or simplex links and 165.435 MHz.  A number of facilities will be monitoring and using these frequencies.

11.3	World Wide Web Access

The Web will be heavily used by IHOP_2002 participants to pass data, information and products between sites.  As shown in Figure 11.1, there will be commercial data communication lines between several critical nodes including the NOC, S-Pol and Will Rogers Airport.  In addition, participants will be able to access the Internet using Internet Service Providers (ISP), modem log-in and the like.  Participants will be able to receive daily operations summaries and updates, selected weather products and other information of interest by accessing the IHOP_2002 on-line Field Catalog.

|  | WYKA | FII Learjet | NRL P-3 | DLR Falcon | NASA DC-8 | Proteus | S-Pol | Mobile Radars | Mobile Mesonets | MGLASS | MIPS | FC | NOC |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WYKA |  | X | X | X | X | X | X |  |  |  |  | X |  |
| FII Learjet | X |  | X | X | X | X |  |  |  |  |  |  |  |
| NRL P-3 | X | X |  | X | X | X | X |  |  |  |  | X | X |
| DLR Falcon | X | X | X |  | X | X |  |  |  |  |  |  |  |
| NASA DC-8 | X | X | X | X |  | X |  |  |  |  |  |  | X |
| Proteus | X | X | X | X | X |  |  |  |  |  |  |  | X |
| S-Pol | X |  | X |  |  |  |  | X |  |  |  | X | X |
| Mobile Radars |  |  |  |  |  |  | X | X |  |  |  |  |  |
| Mobile Mesonets |  |  |  |  |  |  |  |  |  |  |  | X |  |
| MGLASS MCLASS |  |  |  |  |  |  | X |  |  | X |  | X | X |
| MIPS |  |  |  |  |  |  | X |  |  |  |  | X |  |
| FC | X |  | X | X |  |  | X | X | X | X |  |  | X |
| NOC |  |  | X |  | X | X | X |  |  |  |  | X |  |

Table 11.2: Priority IHOP_2002 Facility Communication Links

11.4	Project Data Transmission

Several links will be utilized to transmit data from one location to another as an aid to IHOP_2002 operations coordination activities.  A T-1  (1 Mbps) line will be installed between the NCAR S-Pol radar and the NOC.  It will permit real-time radar data and products to be received and displayed with other WSR-88D data for operations coordination using the NCAR/ATD Zebra software.  Further S-Pol data processing is also planned back at NCAR/ATD in Boulder, CO.  Forecast and nowcast information will be sent to S-Pol for updates and planning.  One T-1 line will be installed at Will Rogers Airport to enhance accessibility with home institutions and the NOC. Data and products from aircraft flight operations will be available to other participants and updated support information will be accessible at Will Rogers Airport.

Several mobile ground field facilities (MGLASS and MCLASS, Mobile Mesonets, etc.) will be sending data via packet radio or cellular modem to central locations including NSSL and the FC.  In addition, the FC will have satellite data communications to relay summary plots, vehicle position and other information to the NOC.  This will allow project planners to have the latest information on surface and upper air conditions, boundary position, boundary movement and other details critical to updating facility movement and observation strategies.

CHAPTER XII: IHOP_2002 Data Management

(Steve Williams)

The development and maintenance of a comprehensive and accurate data archive is a critical step in meeting the scientific objectives of IHOP_2002.  The overall guiding philosophy for the IHOP_2002 data management is to make the completed data set available to the scientific community as soon as possible following the field project in order to better accomplish the scientific objectives of IHOP_2002 as well as incorporate these results into improved operational forecast and precipitation prediction models.

The IHOP_2002 data management archive activities are being coordinated by UCAR/JOSS through a joint data management effort (Data Archive Centers) between UCAR/JOSS and the DOE Atmospheric Radiation Measurements (ARM) program.  These activities fall into three major areas:

- Determine the needs of the IHOP_2002 scientific community and summarize these results into the IHOP_2002 Data Management Plan.

- Develop and implement a real-time data catalog to provide in-field support products for operations planning and  project summaries/updates for the PIs and insure optimum data collection, and

- Establish a coordinated final archive system (i.e., Data Archive Centers) which provides data distribution/support for the PIs and the general scientific community.  This includes  comprehensive seamless access to all operational and research data sets.

12.1	IHOP_2002 Data Management Policy

The following is a summary of the IHOP_2002 Data Management Policy that all participants of IHOP_2002 are requested to abide by. Further details are provided in the following sub-sections.

  - All investigators participating in IHOP_2002 must agree to promptly submit their data to the IHOP_2002 Data Archive to facilitate intercomparison of results, quality control checks and inter-calibrations, as well as an integrated interpretation of the combined data set.

  - All data shall be promptly provided to other IHOP_2002 investigators upon request. A list of IHOP_2002 investigators will be maintained by the IHOP_2002 Project Office and will include the principle investigators directly participating in the field experiment as well as collaborating scientists who have provided guidance in the planning of IHOP_2002 activities.

  - During the initial data analysis period (one year after the data were collected), no data may be provided to a third party (journal articles, presentations, research proposals, other investigators) without the consent of the investigator who collected the data. This initial analysis period is designed to provide an opportunity to quality-control the combined data set as well as to provide the investigators ample time to publish their results.

  - All data will be considered public domain after one year following the end of the IHOP_2002 field experiment phase and that any use of the data will include either acknowledgment (i.e., citation) or co-authorship at the discretion of the investigator who collected the data.

12.1.1	 Data Processing/Quality Control

All data released in the field will be considered “preliminary” data to be used for planning and operational purposes ONLY.  Preliminary data are defined as data that have not been thoroughly analyzed or quality assured (i.e., final instrument calibrations applied, etc.) by the PI to become “final” processed data.  No distribution of preliminary data outside the IHOP_2002 Operations Center will be permitted without the consent of the PI who collected that data. At the end of the IHOP_2002 field phase, no preliminary data will be archived or distributed at the Data Archive Centers unless agreed to by the PI.  Individual PIs will be responsible for the final processing, quality control and submission of their own data sets to the Data Archive Centers since they are best qualified to do so.  The IHOP_2002 Data Archive Centers will perform any necessary processing for the operational data sets only (e.g., satellite, upper air soundings, surface observations, model output, etc.).

12.1.2	 Data Availability

All operational data sets collected in real time (e.g., satellite, Global Telecommunications System (GTS) upper air soundings, GTS surface observations, model output) will initially be available through the IHOP_2002 on-line Field Catalog for project operations purposes and archived and available through the Data Archive Centers no later than six months following the field phase.  All field documentation (e.g., daily operations summaries, mission summaries, status reports, mission scientist reports, etc.) will also be available through the IHOP_2002 Field Catalog and Data Archive Centers in an electronic format.

All PIs participating in IHOP_2002 must agree to promptly (within 12 months following the conclusion of the field phase [i.e., 1 July 2003]) submit their processed, quality controlled “final” data to the IHOP_2002 Data Archive Centers. The requirement for PIs to submit their final data following 12 months after the field phase will facilitate intercomparison of results, quality control checks and inter-calibrations, as well as an integrated interpretation of the combined IHOP_2002 data set.  The PIs will greatly benefit by further collaborative analysis of her data sets within the IHOP_2002 community. Complete metadata (including data set descriptions, documentation, calibrations, quality assurance results, etc.) must accompany the submitted data.  Upon submission, unless otherwise specified by the PI, these data will be available to the general scientific community. The PI does reserve the right to request that the Data Archive Centers password protect these data or send notification when a request for his data is received during the initial one year data analysis period.

12.1.3	 Data Attribution

All data shall be promptly provided to other IHOP_2002 PIs upon request with the approval of the PI that collected the data. IHOP_2002 PIs are defined as those designated by the IHOP_2002 Science Steering Committee/IHOP_2002 Project Office and/or those directly participating in the field experiment.  Distribution can be done either directly by the PI or through the IHOP_2002 Data Archive Centers with the permission of the PI.

During the initial data analysis period (up to one year after the data have been collected) no data may be provided to a third party (journal articles, presentations, research proposals, other investigators) without the consent of the PI that collected the data.  This initial analysis period is designed to provide an opportunity to quality control and analyze the combined data set to release a better quality product.

12.1.4	 Community Access to Data

It is the intent of the IHOP_2002 Scientific Steering Committee that all data will be considered public domain no later than one year after the end of the field experiment (i.e., July 2003) and that any use of the data will include either acknowledgment or co-authorship of the PI who collected the data.  General community access to the data will be available through the respective IHOP_2002 Data Archive Centers subject to the procedures of the individual centers.  These Data Archive Centers will be responsible for making arrangements on data distribution (e.g., cost, if any, method of distribution, etc.) and coordinate data orders with the requestor.  To keep the various Data Archive Centers up to date and consistent with latest data set versions, the Data Archive Centers will provide and exchange current inventories at least every three months for two years following the field phase. This will also serve as a method to announce new data set availability.

12.2	On-Line Field Catalog

UCAR/JOSS will develop and maintain an on-line Field Catalog that will be functional during the IHOP_2002 project to support the field operational planning. The catalog will be implemented using a WWW browser interface and will be operational at the Norman Operations Center with a “mirror” site in Boulder, CO.  Data collection information about both operational and research data sets (including metadata and overview documentation) will be entered into the system in near real time beginning 1 May 2002.  The catalog will permit data entry (data collection details, field summary notes, certain operational data etc.), data browsing (listings, plots) and limited catalog information distribution.  Daily summaries will be prepared and contain information regarding operations (aircraft flight times, major instrument systems sampling times, weather forecasts and synopses, etc.).  These summaries will be entered into the on-line catalog either electronically (via WWW interface and/or e-mail) or manually. It is important and desirable for the PIs to contribute graphics (e.g., plots in gif, jpg, png, or postScript format) and/or data for retention on the catalog whenever possible.  Updates of the status of data collection and instrumentation (on a daily basis or more often depending on the platforms and other operational requirements) will be available.   Public access to status information, mission summaries and selected data sets outside of the Norman Operations Center will be available from the mirrored catalog system in Boulder.

12.3	Distributed Data Archive Centers

The data collected by IHOP_2002 will be coordinated by UCAR/JOSS and available from two Data Archive Centers located at UCAR and DOE.  A brief description and further details of these centers are provided below.

12.3.1	 UCAR/JOSS

The primary Data Archive Center will be located at UCAR/JOSS in Boulder, CO and data will be available through the existing JOSS Data Management System (CODIAC).  CODIAC offers scientists access to research and operational data.  It provides the means to identify data sets of interest, facilities to view data and associated metadata and the ability to automatically obtain data via Internet file transfer or magnetic media.  The user may browse data to preview selected data sets prior to retrieval.  Data displays include time series plots for surface parameters, skew-T/log-P diagrams for soundings and gif images for model analysis and satellite imagery.  CODIAC users can directly retrieve data.  Users can download data via the Internet directly to their workstation or personal computer or request delivery of data on magnetic media.  Data may be selected by time or location and can be converted to one of several formats before delivery.  CODIAC automatically includes associated documentation concerning the data itself, processing steps and quality control procedures.

Contact Information:

Contact:		CODIAC (codiac@joss.ucar.edu).

Mailing Address: 		P.O. Box 3000, Boulder, CO, USA, 80307

Shipping Address:		3300 Mitchell Lane (Suite 175), Boulder, CO 80307, USA

Telephone:		(303) 497-8987, FAX (303) 497-8158

Internet Access:		http://www.joss.ucar.edu/codiac/

12.3.2	  DOE/ARM

The DOE/ARM Data Archive is located in the Environmental Sciences Division at Oak Ridge National Laboratory (ORNL) in Oak Ridge, Tennessee and the missions of the ARM Archive are as follows:

- Receive and manage the data and information generated during the course of the ARM Project; and

- Provide ARM data to the general scientific community with enough additional information so that any atmospheric or environmental scientist user anywhere can select and receive the ARM data that suits his or her research needs.

The ARM Data Archive stores and manages data files in a large robotically controlled tape library (operated jointly with the ORNL Center for Computational Sciences). The ARM Data Archive also provides user access to the data through either a WWW based interface or via requests to the ARM Archive Use Service Staff. Since its inception in June 1992, the ARM Data Archive has collected some 1,240 gigabytes in its first 1,900,000 files, with more arriving daily. Users of the ARM Data Archive retrieve 20,000 to 30,000 data files per month from the stored file collection.

For IHOP_2002, a separate server with access to PI data and operational ARM data sets is planned.

Contact Information:

Contact:		ARM Archive (armarchive@ornl.gov)

Mailing Address: 		Environmental Sciences Division, MS-6047, 1507

Oak Ridge National Laboratory (ORNL) Oak Ridge, TN 37831, USA

Telephone:		1-888-ARM-DATA

Internet Access:		http://www.archive.arm.gov/

Appendix I: IHOP_2002 Site Information

### Norman Operations Center				Norman Analysis Center

Address:							Address:

NOAA/National Severe Storms Lab 				NOAA/National Weather Service

1313 Halley Circle						1200 Westheimer Drive

Norman, OK 73069						Norman, OK 73069

Driving Directions from Will Rogers World Airport to Norman:

Exit airport going north .5 miles on TERMINAL DR (becomes MERIDIAN), first right after light

Turn right (east) on SW54TH ST (becomes SW 59TH ST) for about 1.5 miles heading toward I-44 (also known as I-240)

Turn right at second light to merge onto I-44 WEST (I-240)

Stay straight to go onto I-240 EAST

Follow I-240 EAST 4.5 miles around South side of Oklahoma City. Take I-35 SOUTH, exit number 4A, towards DALL

Take I-35 SOUTH 11 miles to ROBINSON ST EAST exit 110-B

Take ROBINSON ST EAST 1.6 miles to light at BERRY RD and turn left (north) Until road ends at a "T"

Turn left onto WESTHEIMER DR.

Turn left onto HALLEY AVE. The National Severe Storms Laboratory and the Storm Prediction Center are on the right at 1313 HALLEY AVE. Parking is on the south side.  The NEXRAD Operational Support Facility and the National Weather Service Forecast Office-Norman are on the left side of HALLEY AVE. Parking is on the north side.

TOTAL DISTANCE: 21.4 miles

ESTIMATED TIME: 37 minutes

AAR Aircraft Operations Center

Address:

AAR Aircraft Services

Will Rogers Airport

6611 S Meridian

Oklahoma City, OK 73159

Contacts:

Chip Smith: 405 218 3150

Anita Brown: 405-218-3060, Fax: 405-218-3622

Danny Vierling 405-218-3121

Driving Directions from Will Rogers World Airport to AAR:

Start out going South on TERMINAL DR towards TICKETING/CHECK IN by turning left. 0.05 miles

Stay straight to go onto RENTAL CARS/BAGGAGE CLAIM. 0.07 miles

Turn SLIGHT LEFT onto RENTAL CARS. 0.04 miles

RENTAL CARS becomes RENTAL CARS. 0.12 miles

Turn LEFT onto BAGGAGE CLAIM. 0.04 miles

Turn SLIGHT LEFT onto TERMINAL DR. 0.76 miles

Turn LEFT onto AMELIA EARHART LN. 0.06 miles

Turn LEFT onto S MERIDIAN AVE. 0.40 miles

Total Estimated Time: 6 minutes

Total Distance:  1.52 miles

Hangar 2:	NCAR/ATD, CNRS, NRL, NASA DC-8, FII

Hangar 1B:	U. of Wyoming, DLR, NOAA/ETL, Scale Composite

Driving Directions from NSSL to AAR:

Start out going East on WESTHEIMER DR towards BERRY RD. 0.02 miles

Turn RIGHT onto BERRY RD. 0.34 miles

Turn RIGHT onto W ROBINSON ST. 1.34 miles

Take the I-35 N ramp towards OKLA. CITY. 0.27 miles

Merge onto I-35 N. 10.46 miles

Take the I-240/OK-3/US-62 W exit- exit number 121B- towards LAWTON and/or FT SMITH. 0.28 miles

Keep LEFT at the fork in the ramp. 0.19 miles

Keep RIGHT at the fork in the ramp. 0.16 miles

Merge onto I-240 W. 4.97 miles

I-240 W becomes I-44 E. 0.14 miles

Take the S.W. 59TH ST exit- exit number 116A. 0.22 miles

Turn LEFT onto SW 59TH ST. 0.59 miles

SW 59TH ST becomes SW 54TH ST. 0.78 miles

Take the ramp towards AIRPORT. 0.23 miles

Turn LEFT onto S MERIDIAN AVE. 0.30 miles

Total Estimated Time:  32 minutes

Total Distance:  20.29 miles

FAA Training Center (Proteus and U. of Wisconsin)

Address:

FAA Mike Monrony Complex

AMP-1 45452

ARB Building

6500 S McArthur Blvd

Oklahoma City, OK 73152

Contact: Dana Moffatt

### Driving Directions from Will Rogers World Airport to FAA:

Start out going South on TERMINAL DR towards TICKETING/CHECK IN by turning left. 0.05 miles

Stay straight to go onto RENTAL CARS/BAGGAGE CLAIM. 0.07 miles

Turn SLIGHT LEFT onto RENTAL CARS. 0.04 miles

RENTAL CARS becomes RENTAL CARS. 0.12 miles

Turn LEFT onto BAGGAGE CLAIM. 0.04 miles

Turn SLIGHT LEFT onto TERMINAL DR. 0.96 miles

TERMINAL DR becomes S MERIDIAN AVE. 0.23 miles

Turn LEFT to take the SW 54TH WEST ramp. 0.24 miles

Merge onto SW 54TH ST. 0.76 miles

Turn LEFT onto S MACARTHUR BLVD for 0.91 miles

Total Distance: 3.42 miles

Total Estimated Time:  12 minutes

S-Pol Site

Driving directions from Liberal, KS to S-Pol site: Go South on US 83 to Bryans Corner (service station).  From Bryans Corner it is 3 miles South and 2 ½ miles East.  Site will be on right hand side on top of hill.

Latitude: 	36o34.308 min

Longitude:	100o46.967 min

Elevation: 	890 meters

Landowner:	Leo Neufeld  (580-646-3535)

Homestead Profiling Site

Description:  Beaver county T1N Map 22 R23E Section 8 (SW corner).  DeLorme Oklahoma Gazetteer: north side of E0310 Rd just east of N1340

Directions from S-Pol to the Homestead Profiling Site:  Drive 0.5 miles East on S-Pol road; Turn South (right); Drive 1 mile.  Turn East (left).  Drive 9.5 miles.  Site is on North (left) side of the road.

Latitude: 	36o33.500’N

Longitude:	100o36.371’W

Elevation:	 850 m

TAOS Site and Reference Radiosonde Site

Description TAOS site:  NW ¼ of Section 16, T-1-2N, R-23-E, Elmwood SW, Beaver, OK

Directions to the TAOS site from Homestead Profiling Site:  Site is 1 mile East from Homestead Profiling Site; it’s on the South side of the road.

Latitude: 	36o33.489’N

Longitude: 	100o35.142’W

Altitude:	 850 m

ISFF Sites

###### ISFF Field Base

Address:

Wichita Mid-Continent Airport

2204 S. Tyler Road

Wichita, KS

Phone: 316-943-0091

Directions: The ISFF field base will be located on the west edge of Wichita Mid-Continent Airport.  To get there, turn south on Tyler Road from Kellog Ave just west of the Wichita airport.  The ISFF field base is on the east side of Kellog, just south of the National Weather Service office.

ISFF Flux PAM Locations

Nine ISFF Flux-PAM stations will be deployed in 3 groups of 3 stations.  Each group of three stations corresponds to a planned IHOP_2002 flight track. .Stations 1-3, comprising the West leg, are aligned south to north in the Oklahoma panhandle. Stations 4-6, comprising the Central leg, are aligned roughly west to east southwest of Wichita, KS. Stations 7-9, comprising  the East leg, are aligned roughly west to east southeast of Wichita.

a) West Leg (Stations 1 through 3)

Driving Directions: From Wichita, drive west on US 54 to Meade, then south on KS 23 to join US 270 heading south.   From Liberal, drive south 10 miles on US 83 and turn east then south on US 270 to Beaver, OK (site 3 is north of Beaver).

Site 1: From Beaver, drive south on US 270 to 1.5 mi south of Texas state line, then 5 mi west on County Road C and 0.3 mi south on County Road 26 to stock well on east. Site is 350 m to east

Site Number:		Site 1

Latitude:		N 36 deg 28.370'

Longitude:		W 100 deg 37.075'

Elevation:		871 m

Owner: 		Leonore A. Schultz  (806-435-0646)

Site 2:  From Beaver, drive south 14 miles on US 270 to Elmwood Drive west on US 412/OK 3 6 miles, then north 0.5 mile on road marked 04 26 11.00, to track heading east;

Site is 1/4 mi east and 1/8 mile south.

Site Number:		Site 2

Latitude:		N 36 deg 37.327'

Longitude:		W 100 deg 37.619'

Elevation:		859 m

Owner: 		Gary and Paula Tice (580-646-3488)

Site 3: From Beaver, drive north 3 mi on US 270 to road marked 04 20 03.10 at sign for Beaver River Wildlife Mgmt Area. Drive west 4.35 miles

Site is 0.45 mi south, access by sandy road

Site Number:		Site 3

Latitude:		N 36 deg 51.662

Longitude:		W 100 deg 35.670'; 780 m

Owner: 		Dwain and Peggy McFarland (580-625-4266)

b) Central Leg (Stations 4 through 6)

Driving Directions: From Wichita, drive SW, then W on KS 42 to KS 14 north of Rago

Site 4: Drive south on KS 14 5-6 miles to Ridge Rd (NW 150 Rd) or from Harper at intersection of US 160 and KS 2, drive north on KS 14 6 miles to Ridge Rd (NW 150 Rd).  Then drive west on Ridge Road 9.5 miles to 110th Ave. Drive south 3/4 mile on 110th Ave Site is on west side of 110th Ave behind empty house Enter oil pump road and continue past oil pump.  The site is 1/4 mile west of 110th Ave on south side of fence

Site Number:		Site 4

Latitude:		N 37 deg, 21.474'

Longitude:		W 98 deg, 14.679'

Elevation:		509 m

Owner: 		Jeffery A. Ryan, 620-356-2483

Site 5: See directions for site 4; from the intersection of KS 14 and Ridge Road (NW 150 Rd), drive west on Ridge Road 5.3 miles to 70th Ave; drive north 0.5 mile on 70th Ave;

Site is 300 m east

Site Number:		Site 5

Latitude:		N 37 deg, 22.684'

Longitude:		W 98 deg 9.816'

Elevation:		506 m

Owner: 		Laura and Cleyon Yowell, (620-663-8873)

Farmed by:		Pat Maloney (620-532-2126)

Site 6:	From Wichita, drive southwest on KS 42, then south on KS 49 to Conway Springs; continue south 2 miles on KS 49 to 70th Avenue; drive west 1 mile on 70th Avenue to Ryan Road

Site is 1/4 mi south and 1/4 mi east of this intersection

NOTE: do not drive on Ryan Road when wet

Site Number:		Site 6

Latitude:		N 37 deg, 21.269'

Longitude:		W 97 deg 39.200'

Elevation:		417 m

Owner: 		Kenneth F. and Melva J. Andra (620-456-2886)

c) East Leg (Stations 7 through 9)

Driving Directions: From Wichita, drive southeast on KS 15 to US 77

Site 7: From intersection of US 77 and KS 15, drive south on US 77 2 miles to 82nd Road; drive east 3 miles on 82nd Road and turn south on 111th Road; drive south 3 miles on 111th Road  to 112th Road.

OR:

From US 160 in Winfield, drive north on US 77 3 miles to 132nd Road; drive east 2 miles on 132nd Road and turn north on 101st Road; drive north on paved road 2+ miles to 112th Road.

THEN:

Drive east on 112th Road 1.25 miles to 121st Road; drive south 1/2 mi on 121st Road, then east 1/4 mi;

site is 1/4 mi north, access through gate to the north; BE SURE TO close gate; DO NOT drive on field if wet.

Site Number:		Site 7

Latitude:		N 37 deg 18.792'

Longitude:		W 96 deg 56.323'

Elevation:		382 m

Owner: 		Donald M. Long, DVM

Farmed by: 		Keith Wilson (cell 620-222-1295)

Site 8:  From intersection of US 77 and KS 15, drive north on US 77 3.5 miles to Rock; then drive east on Cowley Cnty Road 2  (32nd Road) to Cowley Cnty Road 5 (211th Road) in Atlanta; drive 1.9 miles south on Cowley Cnty 5 (211th Road) to 52nd Drive; enter gate on east; site is 1/4 mile north of gate; 200 m east of 211th Road

Site Number:		Site  8

Latitude:		N 37 deg 24.418'

Longitude:		W 96 deg 45.937'

Elevation:		430 m

Owner:		Jack Bannon  (316-747-2722)

Farmed by: 		Brian Thiel (620-221-9346)

Site 9: From intersection of US 77 and KS 15, drive south 10 miles to US 160 in Winfield; drive east on US 160 24 miles to Cambridge; continue 7 miles east on US 160 and turn north on 333rd Road at the sign for Ferguson Ranch; drive north 4 miles to ranch gate at 62nd Road; continue north another  1.3 miles; turn west onto track, site is 0.4 mi west

Site Number:		Site  9

Latitude:		N 37 deg 24.618'

Longitude:		W 96 deg 34.028'; 447 m

Ranch Foreman: 	David Burdette (620-467-2653)

Owner: 		William M. Ferguson (620-326-3641)

| Station # | Nearby Town | Latitude (deg min N) | Longitude (deg min W) | Elevation (m) | Environment | Instrumentation |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Booker TX | 36° 28.370' | 100° 37.075' | 872 | Winter wheat | basic w/ CSAT3 sonic, 2 additional soil profiles 4 comp radiation LI-7000 CO2 high-rate data archival |
| 2 | Elmwood OK | 36° 37.327' | 100° 37.619' | 859 | grassland | basic w/ CSAT3 sonic |
| 3 | Beaver OK | 36° 51.662' | 100° 35.670' | 780 | sagebrush | basic w/ CSAT3 sonic |
| 4 | Zenda KS | 37° 21.474' | 98° 14.679' | 509 | grassland | basic w/ CSAT3 sonic |
| 5 | Spivey KS | 37° 22.684' | 98° 9.816' | 506 | winter wheat | basic w/ ATI-NUW sonic |
| 6 | Conway Springs, KS | 37° 21.269' | 97° 39.200' | 417 | winter wheat | basic w/ ATI-NUW sonic |
| 7 | New Salem KS | 37° 18.792' | 96° 56.323' | 382 | grassland | basic w/ CSAT3 sonic |
| 8 | Atlanta KS | 37° 24.418' | 96° 45.937' | 430 | grassland | basic w/ ATI-NUW sonic, 4 component radiation, LI-6251 CO2, high-rate data archival |
| 9 | Grenola KS | 37° 24.618' | 96° 34.028' | 447 | grassland | basic w/ ATI-NUW sonic, 2 additional soil profiles 4 component radiation |

ARM/CART Central Facility

Appendix II: NWS Interactions and Special Soundings

For each Intensive Observing Period, the parties agree to follow the responsibilities below:

1. IHOP_2002 Operations Center staff agree to phone the IHOP_2002 site Meteorologists/ Officers in Charge (MIC/OIC) at least twenty-four (24) hours in advance of flight time to request permission for an IHOP_2002 IOP to begin.  This is the IOP notification.

2. IHOP_2002 Operations Center staff agree to phone the IHOP_2002 site MIC/OIC at least twelve (12) hours in advance of the start of an IHOP_2002 IOP to reduce or completely cancel an IOP’s flight.  Flights may be canceled with less than three (3) hours notice and no charges for the actual sondes will be applied. However, it is understood by the parties that cancellations with less than twelve (12) hours notice may result in labor related charges as a NWS staff shift may already be activated.

3. NWS will provide the IHOP_2002 Project Office with two (2) copies of a NWS software program (with instructions) to convert ‘Store’ and ‘Results’ files from Binary to ASCII format.

4. At the completion of IHOP_2002, the NWS will provide one (1) set of printouts of the Flight Summary and the Winds files for each upper-air observation, including routine observations.

5. NWS will provide data onto the GTS gateway in real-time immediately after termination of each launch, to be received by other National Oceanographic Atmospheric Administration (NOAA) operational centers.

6. NWS will copy each upper-air observation ‘Store’ and ‘Results’ file onto a separate disk, immediately after flight termination and will mail these disks to the Sponsor (see Attachment 2 for address) no later than one (1) week after the observation.

7. NCAR will provide operational help with Reference Radiosonde flights.  NCAR will provide all materials necessary to modify the flight train to accommodate two radiosondes.  NWS will provide expendables including the Sippican radiosonde, balloon, parachute, de-reeler, and lifting gas for the balloon.

8. NWS has the final  call on the ability to make a reference radiosonde flight.  NWS will consider weather and potential conflict with 00 and 12 UTC operations to determine, if a reference radiosonde flight is possible.  At no time will a NWS decision be questioned regarding these special soundings.

9. NCAR will provide equipment in a vehicle to process all information regarding reference radiosonde.  This shouldn’t have any impact on NWS systems.

National Weather Service Southern Region:

Fort Worth, Texas (W/SR42x5) Systems Operations Division

Mr. Alton Abernathy

PHONE: 817 978 7777 x 136

FAX: 817 978 2020

EMAIL: Alton.Abernathy@noaa.gov

National Weather Service Central Region:

Kansas City, Missouri (W/CR42x4)  Systems Operations Division

Mr. Bob Bonack

PHONE: 816 891 7734 x 424

FAX: 816 891 7810

EMAIL: Bob.Bonack@noaa.gov

National Weather Service (NWS) Office of Climate, Water and Weather Services

Mr. Tom Trunk (Upper Air Special Projects Coordinator)

W/OS7x2  Observing Services Division

1325 East West Highway, Room 4377

Silver Spring, Maryland 20910

PHONE: 301 713 0722 x 194

FAX:  301 713 2513

E-MAIL: Thomas.trunk@noaa.gov

Contacts for Special Soundings Sites:

Boulder (Supervising Office for Denver Upper Air Contract Office):

DAPM:  Byron Louis (Ext 327)

MIC:  Larry Mooney  (Ext  642)

Lead Forecaster: 303-494-4479

Phone: 303-494-3210

Fax: 303-494-4409

Albuquerque, New Mexico NWS site

POC Senior Forecaster

Desk #: 505-244-9148

Fax #:   505-244-9151

Midland, Texas NWS site

Name: Any lead forecaster

or MIC - Ray Fagen

or DAPM - Eddie Brite

or WCM - Pat Vesper

Desk #:   915-563-6217, sec. phone numbers:  915-563-5726 or 563-5901

FAX: 915-5638117

Amarillo, Texas NWS site

POC Lead Forecaster

Desk #: 806-335-9022, secondary 806-335-1835

FAX: 806-335-3118

Dodge City, Kansas NWS site

DAMP:  John Orgler Ext 327

MIC:  Ext 642

Lead Forcaster: 620-227-3700

Phone: 620-225-6514

FAX: 620-227-2288

North Platte, Nebraska NWS site

DAPM:  NONE

MIC: Dave Wert Ext 642

Lead Forecaster: 308-532-0921

Phone: 308-532-4936

FAX: 308-532-9557

Norman, Oklahoma NWS site

POC Lead Forecaster

Phone: 405-366-6584

FAX: 405-366-6528

Fort Worth, Texas NWS site

POC Lead Forecaster

Phone: 817-831-1595, secondary 817-831-1157

FAX: 817-831-3025

Topeka, Kansas NWS site

DAPM: Bill Newman Ext 327

MIC Curt Holderbach  Ext 642

Lead Forcaster: 785-232-1494

Phone: 785-232-1493

FAX: 785-232-3632

Shreveport, Louisiana NWS site

POC Lead Forecaster

Phone: 318-636-7345

FAX: 318-636-9620

Appendix III:  Contact Information

Phone Numbers @ IHOP OPS CENTER

(405) 579-0872	Main Operations Center Line

(405) 366-0443	Recorded NOC IHOP voice message

(405) 366-0486	Recorded NSSL voice message for mobile systems

(405) 627-7448/7325	Operations Director Direct Lines

(405) 579-0874 	Aircraft Coordinator Direct Line

(405) 579-0873	Ground Systems Coordinator Direct Line

(405) 579-0869 	Nowcaster Direct Line

Phone Numbers @ S-Pol

(580) 361-2252 	Modular building

(580) 361-2289 	Auto-Dialer (calls cell phone)

(580) 361-2290 	Main Line (voice)

(580) 361-2291 	Annex trailer (fax & phone)

(580) 361-2292 	Ops Trailer (voice or data)

(580) 361-2293 	Annex trailer

(303) 817-0546 	Cell phone w/antenna S-Pol Annex

Phone Numbers @ Homestead Profiling Site

(580) 646-3404	ISS/MAPR

(580) 646-3405 	University of Massachusetts FM/CW

(580) 646-3406 	NASA SRL

(580) 646-3407 	NASA HARLIE

(580) 646-3408 	NASA GLOW

(580) 646-3409	University of Wisconsin AERIBAGO

Phone Numbers of the Mobile Systems

(405) 570-1272		DOW 3, mobile radar coordination

(405) 818-2017		DOW2

(405) 818-2017		Josh Wurman

(405) 834-0420 		Yvette Richardson

(775) 530-4340	DRI Mobile Radiometer

(405) 517-0607 	FC cell phone (Ziegler)

(405) 517-0608 	Smart-R

(405) 517-0609 	NSSL MCLASS

(405) 366-0489 	FC Office

(256) 426-8343		UAH MIPS

XPOW

Phone Number at ISFF Sites

(316) 943-0091   	ISFF Field Base

Phone Numbers at AAR

(405) 681-3000 	AAR General Operations Desk

(405) 218-3970	Hangar 1B Downstairs – Univ. of Wyoming Phone

(405) 218-3973 	Hangar 1B Downstairs – Univ. of Wyoming FAX

(405) 218-3977	Hangar 1B Upstairs -- DLR

(405) 218-3972	Hangar 1B Downstairs -- DLR

(405) 218-3976	Hangar 1B Upstairs -- NOAA/ETL

(405) 218-3975	Hangar 1B Downstairs – NOAA/ETL

(405) 218-3971	Hangar 1B Upstairs -- Univ. of Wyoming

(307) 760-3328	Univ. of Wyoming Direct Line

(405) 218-3979	Hangar 2 -- RTF, CNRS

(405) 218-3978	Hangar 2 -- NASA DC8

757-483-8140 		Flight International (Darrel)

757-574-3445 		Flight International (Jeff)

WEB ADDRESSES

IHOP Field Catalog	http://www.joss.ucar.edu/ihop/catalog

IHOP ATD Web site		http://www.atd.ucar.edu/dir_off/projects/2002/IHOP.html

IHOP Daily Newsletter	http://www.nssl.noaa.gov/

IHOP Webcast		http://videoconf.nssl.noaa.gov

U. of Wyoming		http://www.atmos.uwyo.edu/ihop02

Appendix IV: Participating Airborne and Ground-based Radars

| Instrument: | ELDORA | WCR |
| --- | --- | --- |
| Instrument Type | Airborne, dual beam X-band radar | Airborne, 95 GHz cloud radar |
| Measurement: | Doppler velocity, refractivity, spectral width | Reflectivity, velocity and polarization fields, cloud structure and composition |
| Operated by: | NCAR/ATD | U. of Wyoming |
| Contact: | Dr. Wen-Chau Lee Wenchau@ucar.edu | Dr. Gabor Vali vali@uwyo.edu |
| Platform: | Airborne | Airborne |
| Site: | NRL P-3 | Wyoming King Air |
| Transmitter Frequency: | 9.3 - 9.8 GHz | 94.92 GHz |
| Transmitter Wavelength: | 3.2 cm | 3.2 mm |
| Transmitter Peak Power: | 40-45 kW | 1.6 kW |
| Transmitter Pulse Width: | 250-300 ns | 100, 250, 500 ns |
| Pulse Repetition Frequency: | 2-5 kHz | 1-20 kHz |
| Polarization Diversity: | Horizontal; Two beams, 18 deg forward and aft scanning over two cones | Horizontal and vertical, angle of 30-45 deg between the two beams |
| Transmitted Pulse Package: | Staggered or uniform pulse | 4 or 6 sequenced pulses |
| Antenna Type: | Flatplate, waveguide antenna | Conical horn, lens |
| Antenna Diameter: | 1.8 m | 0.305 m |
| Antenna Beam Width: | 1.8 deg | 0.4-0.8 deg |
| Antenna Gain: | 38.7 dB | 46.5 – 53.3 dB |
| Antenna Scan Rate: | 5 - 144 deg/s | N/a |
| Maximum Side Lobe: | -35 dB |  |
| Receiver Bandwidth: | 0.5 - 8 MHz | 10, 5, 2 MHz |
| Receiver Dynamic Range: | 75 dB | > 70 dB |
| Measurement Range (min & max) | Min: 500 m Max: 90 km | Min: 60-100 m (275 ns) Max: 3-4 km (275 ns) 5-6 km (500ns) |
| Range Resolution / Gate Spacing: | 37.5 m - 1200 m |  |
| Along Track Beam Spacing: | 0.3 - 1000 m |  |
| Number of Range Gates: | Depends on PRF |  |
| Number of Samples: | 10 + |  |
| Data Recording: | DLT |  |

Appendix IV: Airborne and Ground-based Radars (cont’d)

| Instrument: | S-POL | SMART-R |
| --- | --- | --- |
| Instrument Type | Ground-based, S-band Dual Doppler Polarimetric Radar | C-band mobile Doppler radar |
| Measurement: | Doppler velocity, refractivity, spectral width, polarimetric variables | Doppler velocity, radar reflectivity, spectrum width |
| Operated by: | NCAR/ATD | Texas A& M University |
| Contact: | Dr. Jim Wilson jwilson@ucar.edu | Dr. Mike Biggerstaff mikeb@ariel.met.tamu.edu |
| Platform: | Ground-based, fixed | Mobile, flatbed truck |
| Site: | Balko, OK | Variable, near FC |
| Transmitter Frequency: | 2.7 - 2.9 GZ | 5.6 GHz |
| Transmitter Wavelength: | 10.7 cm | 5.4 cm |
| Transmitter Peak Power: | > 1 MW | 250 kW |
| Transmitter Pulse Width: | 300 - 1400 ns 0.5 – 1.5 us | 0.3-2 us (45-300 m resolution) |
| Pulse Repetition Frequency: | 0-1.3 kHz 0.325 to 1.2 kHz | < 3 kHz |
| Polarization Diversity: | H-V alternating or H only | Horizontal |
| Transmitted Pulse Package: | Staggered pulse | simple and staggered |
| Antenna Type: | Parabolic, center feed | Solid, parabolic |
| Antenna Diameter: | 8.5 m | 2.44 m |
| Antenna Beam Width: | 0.91 deg |  |
| Antenna Gain: | 44.5 dB | 1.5 deg |
| Antenna Scan Rate: | 0 - 18 deg/s, 30 deg/s with pully change | 40 dB |
| Maximum Side Lobe: | – 27dB | 0-36 deg/s |
| Receiver Bandwidth: | 0.738 MHz | Less than – 20 dB |
| Receiver Dynamic Range: | 90 dB | selectable; 200 km is typical max |
| Measurement Range (min & max) | Min: 500 m Max: 230 km | 50-250 m selectable |
| Range Resolution / Gate Spacing: | 37.5 - 1000 m | Up to 2048 |
| Along Track Beam Spacing: | N/a | 8-256 (selectable) |
| Number of Range Gates: | 4000 | CD-RW, Sigmet IRIS format |
| Number of Samples: | 16 – 1000 |  |
| Data Recording: | Exabyte, Dorade format |  |

Appendix IV: Airborne and Ground-based Radars (cont’d)

| Instrument: | DOW (2 and 3) | XPOW |
| --- | --- | --- |
| Instrument Type | X-band mobile Doppler Radar | X-band mobile Dual Polarization Doppler Radar |
| Measurement: | Doppler velocity, radar reflectivity, spectrum width | Doppler velocity, horizontal and vertical reflectivity, spectrum width, differential phase shift, differential reflectivity |
| Operated by: | University of Oklahoma | University of Connecticut |
| Contact: | Dr. Josh Wurman jwurman@ou.edu | Dr. Manus Anagnostou |
| Platform: | Mobile, flatbed truck | Mobile, flatbed truck |
| Site: | Variable, near S-Pol | Variable, near S-Pol |
| Transmitter Frequency: | 9.36 GHz (DOW 2) 9.38 GHz (DOW 3) | 9.38 GHz |
| Transmitter Wavelength: | 3.2 cm | 3.2 cm |
| Transmitter Peak Power: | 250 kW (250 W average) | 50 kW (50 W average) |
| Transmitter Pulse Width: | 0.1 – 2 us (15-300 m resolution) | - 2 us (15-300 m resolution) 0.1 ms (150m) |
| Pulse Repetition Frequency: | 500 to 5000 Hz | Up to 7 kHz |
| Polarization Diversity: | H or V | Simultaneous transmission of horizontal and vertical polarization |
| Transmitted Pulse Package: | Simple and staggered | Simple |
| Antenna Type: | Parabolic, Cassegrain dish | Parabolic |
| Antenna Diameter: | 2.44 m | 2.44 m |
| Antenna Beam Width: | 0.93 deg | 0.95 deg |
| Antenna Gain: | 40-45 dB (approx) | 44.3 dB |
| Antenna Scan Rate: | 0-60 deg/s | 0-30 deg/s |
| Maximum Side Lobe: | Less than -20 dB | -20 dB |
| Measurement Range (min & max) | 100 m - 200 km | 100 - 200 km |
| Range Resolution / Gate Spacing: | 12 - 600 m | 12.5 m / 30 - 600 m |
| Number of Range Gates: | Typically 100 - 600, up to 1000 | Typically 100 - 600, up to 1000 |
| Number of Samples: | 24 – 512 | 24 – 516 |
| Data Recording: | Hard disk, CD, Exabyte, DVD | Hard disk, ORB |

| Instrument: | UMass Tornado Radar | UMass FM-CW Radar |
| --- | --- | --- |
| Instrument Type | Mobile 95 GHz Doppler radar |  |
| Measurement: | Doppler velocity and polarimetric scattering parameters, reflectivity |  |
| Operated by: | University of Massachusetts |  |
| Contact: | Dr. Andrew Pazmany pazmany@mirsl.ecs.umass.edu |  |
| Platform: | Mobile, flatbed truck |  |
| Site: | Variable | Homestead Profiling Site |
| Transmitter Frequency: | 95.05 GHz |  |
| Transmitter Wavelength: | 3.2 mm |  |
| Transmitter Peak Power: | 1.2 kW (10 W average) |  |
| Transmitter Pulse Width: | 200 ns -2 us |  |
| Pulse Repetition Frequency: |  |  |
| Polarization Diversity: | H or V |  |
| Transmitted Pulse Package: |  |  |
| Antenna Type: | Parabolic, Cassegrain dish |  |
| Antenna Beam Width: | 0.18 deg |  |
| Antenna Gain: | 59 dB |  |
| Antenna Scan Rate: |  |  |
| Maximum Side Lobe: |  |  |
| Measurement Range (min & max) | Max: 15 km |  |
| Range Resolution / Gate Spacing: | 15, 30 or 75 m |  |
| Number of Range Gates: |  |  |
| Number of Samples: |  |  |
| Data Recording: | Hard disk in netCDF or UF format |  |

Appendix V: Participating Airborne and Ground-based Lidars

|  | Leandre II | LASE |
| --- | --- | --- |
| Instrument: | Water Vapor Differential Absorption Lidar | Water Vapor Differential Absorption Lidar |
| Measurement: | Water vapor and aerosol in lower troposphere | Water vapor and aerosols throughout the troposphere |
| Operated by: | Service d'Aeronomie/CNRS, Paris France | NASA/Langley |
| Contact: | Dr. Cyrille Flamant Cyrille.Flamant@aero.jussieu.fr | Dr. Edward Browell e.v.browell@larc.nasa.gov |
| Platform: | Airborne | Airborne |
| Site: | NRL P-3 | NASA DC-8 |
| Transmitter Wavelength: | 730 nm | 813 nm |
| Output/Pulse Energy: | Double pulsed, 50 mJ each (+/- 10%) | 112 mJ, double pulsed |
| Average Power: | 0.5 W | 0.56 W |
| Pulse Repetition Frequency: | 10 Hz | 5 Hz |
| Pulse Length/Width: | 238 ns (1st pulse); 268 ns (2nd pulse) | 30 ns |
| Beam Area (at exit point): | 2 cm2 | 32 cm2 |
| Transmitter Beam Divergence: | 0.5 mrad to 3 mrad | 0.60 mrad |
| Eye safe: NOHD single pulse NOHD repetitive pulse | beyond 3 km 0.083 km 0.665 km | 2-7 km (adjustable) 0.098 km 0.360 km |
| Measurement Direction: | Horizontal (standard) Vertically (up and down) Scanning +/-15 deg around nadir | Nadir/Zenith |
| Operations Mode: | Manual operation | Operator controlled |
| Receiver Telescope Diameter: | 30 cm | 40 cm |
| Receiver Field of View: | 1.5 - 8 mrad | 0.15-3 mrad |
| Resolution - Along beam (V,H): | V: 300 m H: | 24 km horizontal 300m/500m vertical in lower and upper troposphere respectively |
| Resolution - Along track: | 800 m |  |
| Resolution - Time: | 10 sec integration time (typical) | 5 sec (aerosol), 1-3 min (H2O) |
| Sampling Rate: | 10 MHz | 5 MHz |
| Accuracy (define altitude, averaging and range): | 0.25 g/kg (at 3 km, 3 sec, 300 m) |  |
| Data Recording: | Exabyte, 2 hrs to wv data, typ. Processing to 1km (horiz) by 300 m (vertical) | 5 MHz |

Appendix V: Airborne and Ground-based Lidars (cont’d)

|  | DLR H2O DIAL | HRDL |
| --- | --- | --- |
| Instrument: | Water Vapor Differential Absorption Lidar | 2 um High Resolution Coherent Solid State Doppler Lidar |
| Measurement: | Water vapor and aerosol measurements in the troposphere and stratosphere | Range-resolved velocity and backscatter intensity |
| Operated by: | DLR, Germany | NOAA/ETL |
| Contact: | Dr. Gerhard Ehret Gerhard.Ehret@dlr.de | Dr. Alan Brewer Alan.Brewer@noaa.gov |
| Platform: | Airborne | Airborne |
| Site: | Falcon 20 | Falcon 20 |
| Transmitter Wavelength: | 925 nm | 2.0218 um |
| Output/Pulse Energy: | 12 mJ | 1.5 mJ |
| Average Power: | 1.2 W | 3 mW |
| Pulse Repetition Frequency: | 100 Hz | 200 Hz |
| Pulse Length/Width: | 7 ns | 200 ns |
| Beam Area (at exit point): | 1 cm2 | 314 cm2 |
| Transmitter Beam Divergence: | 1.5 mrad | 0.01 mrad |
| Eye safe: NOHD single pulse NOHD repetitive pulse | 0.83 km | Fully eye safe |
| Measurement Direction: | Nadir, zenith | Min: 0.2 km Max: 2 – 9 km (typically 3 km) |
| Operations Mode: | Manual operation | Vertically (downward) Potential – conical scanning (30 deg included angle) |
| Receiver Telescope Diameter: | 35 cm | Manual Operation |
| Receiver Field of View: | 1.5 mrad | 20 cm |
| Resolution - Along beam (V,H): | 250-500m vertical | 0.01 mrad |
| Resolution - Along track: | 300 – 1000 m | V: 30m H: |
| Resolution - Time: | 3 - 10 sec | 25-100 m |
| Sampling Rate: | 10 MHz | 0.25 sec (for 50 pulse average) |
| Accuracy (define altitude, averaging and range): | Boundary layer: 5 – 10% | 50 MHz |
| Data Recording: | Hard disk, magneto optic disc, magnetic tape | Vel 10 cm/s (1 sec, 1 km range, high SNR) |
|  |  | 8mm DAT (several hours) |

Appendix V: Airborne and Ground-based Lidars (cont’d)

|  | TDL | Mini WV DIAL |
| --- | --- | --- |
| Instrument: | Tunable Diode Laser Hygrometer | Water Vapor Differential Absorption Lidar |
| Measurement: | In situ water vapor mixing ratio | Continuous Water vapor profiling in lower troposphere |
| Operated by: | NCAR/ATD | NOAA/ETL |
| Contact: | Dr. Teresa Campos campos@ucar.edu | Dr. Janet Machol Janet.Machol@noaa.gov |
| Platform: | Airborne | Ground-based, fixed |
| Site: | NRL P-3 | near the ABLE research area |
| Transmitter Wavelength: | 1.37 (m | 823 nm |
| Output/Pulse Energy: | N/A | 0.4 mJ |
| Power: | 5 mW | 3.8 mW |
| Pulse Repetition Frequency: | CW | 9.5 kHz |
| Pulse Length/Width: | N/A | 800 ns |
| Beam Area (at exit point): | 4 mm2 | 2.5 cm |
| Transmitter Beam Divergence: |  |  |
| Eye safe: | Fully eye safe | Yes |
| Measurement Range (min & max): | N/A | ? to several km |
| Measurement Direction: | N/A | Horizontal to vertical, no scanning |
| Operations Mode: | Manual Operation | Fully automated |
| Receiver Telescope Diameter: | N/A | 35 cm |
| Receiver Field of View: | N/A | 180 and 450 mrad |
| Resolution - Along beam (V,H): | N/A | Daytime: 150 m, about 20 min Nighttime: 90 m, about 15 min |
| Resolution - Along-track: | N/A | 15 minute averages |
| Resolution - Time: | N/A |  |
| Sampling Rate: | N/A | About 10% |
| Accuracy (define altitude, averaging and range): | +/- 4% | Profiles |
| Data Recording: | Hard disk |  |

Appendix V: Airborne and Ground-based Lidars (cont’d)

|  | SRL | CARL |
| --- | --- | --- |
| Instrument: | Scanning Raman Lidar | Scanning Raman Lidar |
| Measurement: | Water vapor, aerosols, cloud-base height, upper tropospheric temperature | Water vapor, aerosols, cloud-base height |
| Operated by: | NASA/GSFC | DOE/ARM |
| Contact: | Dr. David Whiteman David.Whiteman@gsfc.nasa.gov | Dr. Tim P. Tooman tooman@sandia.gov |
| Platform: | Ground-based, mobile, trailer based | Ground-based, fixed |
| Site: | within area covered by S-Pol radar refractivity measurements | ARM SGP CART Site near Lamont, Oklahoma |
| Transmitter Wavelength: | 351 (night) nm | 355 (day) nm | 355 nm |
| Output/Pulse Energy: | 45 mJ | 300 mJ | 400 mJ |
| Power: | 18 W | 9 W | 12 W |
| Pulse Repetition Frequency: | 400 Hz | 30 Hz | 30 Hz |
| Pulse Length/Width: | 20 ns | 12 ns | ~5 ns |
| Beam Area (at exit point): | 3 cm2 | 2.5 cm2 | 13 cm |
| Transmitter Beam Divergence: | 0.3 by 0.7 mrad | 0.15 mrad | 0.1 mrad |
| Eye safe: | NOHD: 0.03 km | NOHD: 0.33 km | Yes |
| Measurement Range (min & max): | Surface to 12 km | 39m to 4 km (day) or 12 km (night) |
| Measurement Direction: | Horizontal to horizontal, 180 deg scan capability within a single scan plane 5-10 degree above horizon | Vertical |
| Operations Mode: |  | Fully automated |
| Receiver Telescope Diameter: | 0.76 m | 61 cm |
| Receiver Field of View: | 0.25-2.5 mrad | 0.3 and 2.0 mrad |
| Resolution - Range: (Daytime, Nighttime) |  | 39 m |
| Resolution - Time: (Daytime, Nighttime) | Nighttime: one profile/minute Daytime: one profile/5-10 minutes | 1 per minute typically averaged to 10 minutes |
| Sampling Rate: |  | 1 minute |
| Accuracy |  | Variable |
| Data Recording |  | Raw data and retrieved products stored in ARM Archive |

Appendix V: Airborne and Ground-based Lidars (cont’d)

|  | HARLIE | GLOW |
| --- | --- | --- |
| Instrument: | Backscatter Lidar | Molecular Doppler Lidar |
| Measurement: | Wind | Tropospheric Wind Profiles, radial or processed to u,v components |
| Operated by: | NASA/GSFC | NASA/GSFC |
| Contact: | Geary Schwemmer Geary.schwemmer@gsfc.nasa.gov | Bruce Gentry Bruce.gentry@gsfc.nasa.gov |
| Platform: | Ground-based | Ground-based, mobile, truck based |
| Site: | Homestead Profiling Site | Homestead Profiling Site |
| Transmitter Wavelength: | 1064 nm | 355 nm |
| Output/Pulse Energy: | 1 mJ | <70 mJ |
| Average Power: | 5 W | 0.7 W |
| Pulse Repetition Frequency: | 5 KHz | 10 Hz –50Hz |
| Pulse Length/Width: | 100 ns | 10 ns |
| Beam Area (at exit point): | 3.2 cm2 | 3.9 cm2 |
| Transmitter Beam Divergence: | 0.17 mrad | 0.15 mrad |
| Eye safe: | NOHD: 2.29 km | NOHD: 0.27 km |
| Measurement Range (min & max): | 0.5 to 30 km | 0.2 to 20 km |
| Measurement Direction: | 45 deg elevation, 360 degree azimuthal | Full hemi-spherical scanning capability |
| Operations Mode: | Manual and auto | Manual |
| Receiver Telescope Diameter: | 40 cm | 45 cm |
| Receiver Field of View: | 0.2 mrad | 0.2 mrad |
| Resolution - Range: (Daytime, Nighttime) | 30 m | Sampled at 30m; Typ averaged 200 m to 1 km for wind profiles dependent on max range. Same day and night. |
| Resolution - Time: (Daytime, Nighttime) | 100 ms per profile (single direction); 360 degree scans typical repeated at 13-30 second intervals | Sampled at 10 sec; Typical average to 30s to 5 min per line of sight dependent on max range. Same day and night |
| Sampling Rate: | 10 MHz |  |
| Accuracy (incl. altitude, averaging and range): | 10 m altitude | <0.5 m/s (5 to 10 km; 400m vertical; 200 s); S/N dependent |
| Data Recording | JAZ disks | Hard drive |

Appendix VI: IHOP_2002 Radio Voice Communications and Frequency Assignments

NSSL channels/frequencies:

Primary simplex freq:  			163.100 MHz.

Duplex (repeater) freq:  			165.435 MHz “receive”*

Secondary (special use) simplex freq:  	163.275 MHz

*Note: the repeater functions by “receiving” transmissions at 163.100,  then

“retransmits” at 165.435.

On initial travel to target, or during redeploys in the field, the FC will have its mast stowed and will communicate with the armada via the primary simplex frequency (163.100 MHz).  When the FC becomes stationary on high terrain, they'll deploy the mast and switch to the duplex repeater function.  The

repeater receives transmissions at 163.100 MHz, then retransmits (repeats) these at a frequency of 165.435 MHz.

During normal operations, all radios will be set to channel one (1), with scanning enabled, and channel two (2) is set to be priority scan. Utilizing channel one (1), we can communicate with all line of site

platforms, including the P-3.  When the field control (FC) truck is in the area, we may receive from it's repeater on channel two (2).

NCAR channels/frequencies:

Additional fourth channel 			165.6625 MHz

This frequency is NCAR's own frequency.  It will provide another channel for NCAR platforms to communicate independently.

Mobile DOWS channels/frequencies:

Additional channel				151.94 MHz

###### Frequency Assignments for IHOP_2002

| NCAR MGLASS1 | 405 MHz |  |
| --- | --- | --- |
| NCAR MGLASS2 | 401 MHz |  |
| NSSL MCLASS | 400 MHz |  |
| NCAR MAPR | 403.5 MHz |  |
| Reference Radiosonde | 401.8 MHz |  |
| New Mexico, Ken Eack | 403.4 MHz |  |
| Special Night MCS, David Rust | 401.8 MHz |  |
| ARM CART Central Facility | 402.5 MHz | Cast in concrete |
| ARM CART Hillsboro, KS | 401.5 MHz | Cast in concrete |
| ARM CART Vici, OK | 403.8 MHz | Cast in concrete |
| ARM CART Purcell | 401.8 MHz | Cast in concrete |
| ARM CART Morris | 403.5 MHz | Cast in concrete |
| NOAA Wind Profiler Haviland, KS | 404 MHz | Cast in concrete |
| NOAA Wind Profiler, Vici, OK | 404 MHz | Cast in concrete |
| NOAA Wind Profiler, Hillsboro, KS | 404 MHz | Cast in concrete |
| NOAA Wind Profiler, Lamont , KS | 404 MHz | Cast in concrete |
| NOAA Wind Profiler, Purcell, OK | 404 MHz | Cast in concrete |
| NOAA Wind Profiler, Neodesha, KS | 404 MHz | Cast in concrete |
| NOAA Wind Profiler, Haskell, OK | 404 MHz | Cast in concrete |
| S-Pol | 2809 MHz |  |

##### Appendix VII: Logistics Information

Norman, OK

Residence Inn

2681 Jefferson

Norman, OK 73072

Phone: 405-366-0900

Marriott Conference Center

2801 East State Highway 9

Norman, OK 73071

Phone: 405-447-9100

Oklahoma City, OK

Embassy Suites

1815 South Meridian

Oklahoma City, OK 73108

Phone: 405-682-6000

Wingate Inn

2001 S Meridian

Oklahoma City, OK 73108

Phone: 405 682-3600

Clarion Hotel Airport

737 S. Meridian Ave

Oklahoma City, OK 73108

Phone: 405-942-8511

### Liberal KS, Oklahoma Panhandle Area

Best Western La Fonda

229 West Pancake, Liberal, KS

Phone: 620-624-5601; Fax: 620-624-7524

Liberal Inn

603 East Pancake Blvd.

Liberal, KS  67901

Phone:  1-800-458-4667 or 620-624-7254

### Wichita, Kansas

Newport Apartments (ISS NCAR Staff)

770 North Silver Springs Blvd.

Wichita, KS 67212

Appendix XII – Acronyms

ABL		Atmospheric Boundary Layer

ABLE		Atmospheric Boundary Layer Experiment

ABRFC	Arkansas Basin River Forecast Center

ACARS	Aircraft Automated Reporting System

AERI		Atmospheric Emitted Radiance Interferometers

AERIBAGO	Mobile Atmospheric Emitted Radiance Interferometers

AGL		Above Ground Level

AMSU-A	Advanced Microwave Sounding Unit-A

AMSU-B	Advanced Microwave Sounding Unit-B

AMSR		Advanced Microwave Scanning Radiometer

AIRS		Atmospheric Infrared Sounder

AM		Amplitude Modulation

ARAD		Atmospheric Research and Application Division

ARPS		Advanced Regional Prediction System (CAPS)

ARM		Atmospheric Radiation Measurement program

ARS		Agricultural Research Service

ASTER	Advanced Spaceborn Thermal Emission and Reflection Radiometer

ATC		Air Traffic Control

ATD		Atmospheric Technology Division

ATOVS	Advanced TOVS

AVHRR	Advanced Very High Resolution Radiometer

AVN		Aviation

AWIPS	Advanced Weather Interactive Processing System

AWS		Automated Weather Source

CAPS		Center for the Analysis and Prediction of Storms

CART		Cloud and Radiation Testbed

CERES	Clouds and the Earth’s Radiant Energy System

CI		Convection Initiation

CG		Cloud-to-ground

CNRS		Centre Nationale de Recherche Scientifique, France

CODIAC	JOSS Data Management System

CONUS	Continental United States

CRAFT	Collaborative Radar Acquisition Field Test

CRAS

DIAL		Differential Absorption Lidar

DLR		Deutsche Luft und Raumfahrt, Germany

DMSP		Defense Meteorological Satellite Program

DOD		Department of Defense

DOE		Department of Energy

DOW		Doppler on Wheels

DRI		Desert Research Institute

DSD		Drop Size Distribution

EBBR		Energy Balance Bowen Ratio

ECOR		Eddy Correlation

ELDORA	Electra Doppler Radar

EPA		Environmental Protection Agency

ERL		Environmental Research Laboratory

ETA		Estimated time of arrival

ETL		Environmental Technology Laboratory

EROS		Earth Resources Observation System

FAA 		Federal Aviation Administration

FC		Field Coordination

FII		Flight International Inc.

FM		Frequency Modulation

FM-CW	Frequency Modulation-Continuous Wave

FSL		Forecast Systems Laboratory

Fx-Net		FSL weather product analysis/display system

GAC		Global Area Coverage

GEMPAK	General Meteorological Package

GH		Ground Heat

GLOW		Goddard Lidar Observatory for Winds

GOES		Geostationary Operational Environmental Satellite

GPS		Global Positioning System

GSFC		Goddard Space Flight Center

GRIB		Grid point values expressed In Binary format

GTS		Global Telecommunications System

HARLIE	Holographic Airborne Rotating Lidar Instrument Experiment

HCR		Horizontal Convective Rolls

HIRS/2	High Resolution Infrared Radiation Sounder

HPC		Hydrometeorological Prediction Center

HRDL		High Resolution Doppler Lidar

HRPT		High Resolution Picture Transmission

IAU		Incremental Analysis Updating

IHOP		International H2O Project

ISFF		Integrated Surface Flux Facility

ISP		Internet Service Provider

IWV		Integrated Water Vapor

ISS		Integrated Surface and Sounding System

JOSS		Joint Office for Science Support

LAC		Local Area Coverage

LASE		Lidar Atmospheric Sensing Experiment

LAPS		Local area prediction system

LDM		Local Data Manager

LT		Local Daylight Time

LH		Latent Heat

LLJ		Low Level Jet

LOA		List Of Acronyms

MAP		Moisture Availability Parameter

MAPR		Multiple Antenna Profiler

MCLASS	Mobile Cross-chain Loran Atmospheric Sounding System

MCS		Mesoscale Convective System

MDN		Mobile Digital Network

METARS	(from fr.) Aviation Routine Weather Report

MGLASS	Mobile GPS/Loran Atmospheric Sounding System

MHz		Mega Hertz

MIPS		Mobile Integrated Profiling System

MISR		Multi-angle Imaging Spectroradiometer

MM		Mobile Mesonets

MM5		Mesoscale Model version 5

MMR		Mobile Microwave Radiometer

MOA		Military Operations Area

MO DoC	Missouri Department of Conservation

MODIS	Moderate Resolution Spectroradiometer

MOPITT	Measurement of Pollution in the Troposphere

MRF		Medium range forecast Model

MSFC		Marshall Space Flight Center

MST		Mission Selection Team

MSU		Microwave Sounding Unit

MWR		Microwave Radiometer

NASA		National Aeronautical and Space Administration

NAST		NPOESS Aircraft Sounder Testbed  (NAST)

N-AWIPS	National Centers Advanced Weather Interactive Processing System

NCAR		National Center for Atmospheric Research

NCDC		National Climatic Data Center

NCEP		National Center for Environmental Prediction

NCWCD	Northern Colorado Water Conservancy District

NESDIS	National Environmental Satellite, Data and Information Services

NEXRAD	Next Generation Radar (WSR-88D)

NIDS		NEXRAD Information and Dissemination Service

NMS		Nonhydrostatic Modeling System

NMSU		New Mexico State University

NOAA		National Oceanographic and Atmospheric Administration

NOC		Norman Operations Center

NPA		National Precipitation Analysis

NPOESS	NOAA Polar Orbiting Environmental Satellite System

NRL		Naval Research Lab

NSF		National Science Foundation

NSSL		National Severe Storms Laboratory

NWP		Numerical Weather Prediction

NWS		National Weather Service

OASIS		Oklahoma Surface Layer Instrumentation System

OCT		Operations Center Team

OU		University of Oklahoma

ORNL		Oak Ridge National Laboratory

PAM		Portable Automated Mesonet

PI		Principle Investigator

PPI		Plan Position Indicator

POC		Point of Contact

POES		Polar Orbiting Environmental Satellite

PTH		Pressure, Temperature, Humidity

PWV		Precipitable Water Vapor

QPF		Quantitative Precipitation Forecasting

RAMS		Regional Atmospheric Modeling System

RASS		Radio Acoustic Sounding System

RAOB		Rawinsonde Observation

RFC		River Forecast Center

RHI		Range Height Indicator

RPV		Remotely Piloted Vehicle

RTVS		Real Time Verification System

RUC		Rapid Update Cycle

SAA		Satellite Active Archive

SGP		Southern Great Plains

SH		Sensitive Heat

S-HIS		High resolution Interferometer Sounder

SMART-R	Shared Mobile Atmospheric Research and Teaching Radar

SMOS		Surface Meteorological Observing System

SODAR	Sound Detection And Ranging

S-Pol		S-band Dual Polarization Doppler Radar

SPC		Storms Prediction Center

SPoRT		Short Term Prediction Research and Transition

SRL		Scanning Raman Lidar

SSA		Science Support Area

SSM/I		Special Sensor Microwave/Imager

SSM/T		Special Sensor Microwave/Temperature Sounder

SSM/T-2	Special Sensor Microwave/Water Vapor Profiler

SSU		Stratospheric Sounding Unit

STT		Skin Temperature Tendencies

SWATS	Soil Water and Temperature System

TAOS		Tethered Atmospheric Observing System

TCP/IP	Transmission Control Protocol/Internet Protocol

TCU		Towering Cumulus

TDL		Tunable Diode Laser

TIROS		Television and Infrared Observation Satellite

IOD		Intensive Observing Domain

TOVS		TIROS Operational Vertical Sounder

Tv		Virtual Temperature

UAV		Unmanned Aerial Vehicle

UAH		University of Alabama, Huntsville

UCAR		University Corporation for Atmospheric Research

UHF		Ultra High Frequency

USDA		U.S. Department of Agriculture

UTC		Universal Time Coordinated

VAD		Visual-azimuth display

VAS		VISSR Atmospheric Sounder

VHF		Very High Frequency

VISSR		Visible and Infrared Spin-Scan Radiometer

WCR		Wyoming Cloud Radar

WRF		Weather Research and Forecasting model

WSI		Weather Services International

WSR-88D	Weather Service Radar, 1988 Doppler

WWW		World Wide Web

WYKA	University of Wyoming King Air

XPOW		X-Band Polarimetric Weather Radar

# Text boxes

Figure 3.1:  The proposed deployment of mobile, ground-based platforms in the Intensive Observing Domain (IOD) for the Convection Initiation (CI) study during IHOP_2002.  Mobile radars (at corners of IOD)  and research aircraft legs provide complementary observational coverage of the IOD  and its immediate mesoscale environment.